CARPOOL MOBILITY PLATFORM

Project Code:  CMP        Brand:  TBD

CMP-PLAN-IMPL-TRACKER

Implementation Work Register

507 implementation work items across 39 features  ·  printable rendering of CMP-Implementation-Tracker.xlsx

Version 0.1   ·   Draft   ·   2026-08-19

Classification: Internal

# 0. Document Control

## 0.1 Document Metadata

| Field | Value |
| --- | --- |
| Document ID | CMP-PLAN-IMPL-TRACKER |
| Document Name | Implementation Work Register |
| Project Name | Carpool Mobility Platform |
| Project Code | CMP |
| Version | 0.1 |
| Status | Draft |
| Date | 2026-08-19 |
| Author | Technical Project Management (AI-assisted) |
| Reviewer | [TBD] |
| Approver | Project Owner |
| Classification | Internal |
| Working artefact | CMP-Implementation-Tracker.xlsx — authoritative |
| Companion analysis | CMP-Implementation-Analysis.md / .docx |
| Source of truth | Document/ — CMP-DOC-01 … CMP-DOC-20, all v0.1 Draft, none approved |

## 0.2 What this document is

This is a printable rendering of the implementation work register held in CMP-Implementation-Tracker.xlsx. It exists so the register can be reviewed, circulated and signed off on paper. It is generated from the workbook, so the two cannot drift apart.

The workbook is the working artefact, not this document. Status, commit hashes, test results and bug counts are maintained in the workbook, where the dashboard and feature summary recalculate from them. Nothing should be edited here.

The owner-maintained tracking columns — Assigned To, Implemented, Committed, Pushed, Tested, Reviewed, Blocked, Bug Count, Commit Hash, Push Reference, Test Result, Last Updated — are omitted below because every one of them is empty at issue. Nothing has been implemented.

# 1. Scope of the register

The register contains implementation work and nothing else. Every row derives from a numbered statement in the documentation chain, and no missing business decision was invented, guessed at or given a provisional value.

What is deliberately not here, and where it lives instead:

| Not a work item | Carried on |
| --- | --- |
| Business and technical decisions | §4 of this document / 09_Decisions |
| Functional gaps and withheld areas | §4, and named in the Notes of the work they block |
| Supplier selections and document approval | §5 / 10_Dependencies |
| Risks | §6 / 11_Risks |
| The CMP-DOC-10 / CMP-DOC-11 ratings conflict | §4 (DOC-CONFLICT-01) and §6 (RISK-018) |

FRD-RISK-002 — a developer implements a gap — is the highest-severity risk in CMP-DOC-04. A gap sitting in a work register, with an identifier and an assignee column, is an invitation to do exactly that. Hence the separation.

## 1.1 Register summary

| Measure | Value |
| --- | --- |
| Work items in the register | 507 |
| Features carrying work | 39 |
| Work IDs issued (never reused, never renumbered) | 562 |
| Work IDs withdrawn as not-implementation-work | 55 |
| Estimated effort | 3,802 hours |
| Status Not Started | 496 |
| Status Blocked | 11 |
| Status anything else | 0 |
| Allocated to Day 1 – Day 15 | 336 items, 2,540 h |
| Deferred to Post-MVP | 161 items, 1,184 h |
| Unschedulable (TBD) | 10 items, 78 h |

Every row is Not Started or Blocked. Nothing is Implemented, Committed, Pushed, Tested, Reviewed or Completed. Analysing a requirement is not implementing it.

The Day 1 – Day 15 allocation is dependency-ordered, not capacity-fitted. Day n means this becomes possible on day n given what precedes it, not this fits in day n. No team size, budget or delivery horizon has been supplied (BAD-CON-017, BAD-DEC-002).

## 1.2 Blocked work items

A blocked row is buildable implementation work whose value or policy is not yet set — the obligation exists as a numbered statement, only a parameter is missing. It is never a decision, a gap or a conflict.

| Work ID | Work Description | Blocked on |
| --- | --- | --- |
| CMP-IMP-010 | Declare supported Android version range and device characteristics in the build | MOB-OQ-001 |
| CMP-IMP-076 | Cease accepting verification attempts once the attempt limit is reached | FRD-OQ-003 |
| CMP-IMP-079 | Implement the SMS/OTP provider port and one adapter | FEAT-004 |
| CMP-IMP-086 | Indicate on the profile which elements are disclosed to counterparties | GAP-001, BAD-DEC-022 |
| CMP-IMP-099 | Allow a user to take the driver role subject to business eligibility | GAP-002, BAD-DEC-005 |
| CMP-IMP-182 | Apply disclosure rules at the commitment surface | GAP-008, BAD-DEC-022 |
| CMP-IMP-247 | Implement the provider-neutral payment port and one adapter | BAD-DEP-004 |
| CMP-IMP-287 | Apply position privacy scoping and retention marking | BAD-DEC-021 |
| CMP-IMP-499 | Establish accessibility verification as a specified procedure with a recorded outcome | MOB-OQ-002 |
| CMP-IMP-517 | Implement backup and the restore-versus-retention procedure | BAD-DEC-021 |
| CMP-IMP-525 | Establish the incident response structure and break-glass access | SEC-OQ-07 |

# 2. Feature summary

| Feature | Epic | Items | Effort (h) | Blocked | Planned |
| --- | --- | --- | --- | --- | --- |
| FEAT-001 Project Foundation - Android | Foundation & Architecture | 20 | 120 | 1 | Day 1–5 |
| FEAT-002 Project Foundation - Laravel | Foundation & Architecture | 17 | 146 | 0 | Day 1–7 |
| FEAT-003 Project Foundation - Database | Foundation & Architecture | 13 | 71 | 0 | Day 1–5 |
| FEAT-004 Authentication & Session | Identity & Access | 15 | 102 | 0 | Day 5–8 |
| FEAT-005 Registration & Phone Verification | Identity & Access | 17 | 107 | 2 | Day 5–9 |
| FEAT-006 Profile & Counterparty Disclosure | Identity & Access | 12 | 75 | 1 | Day 9–10 |
| FEAT-007 Roles & Authorisation | Identity & Access | 8 | 51 | 1 | Day 8–10 |
| FEAT-008 Vehicle Management | Supply | 12 | 92 | 0 | Day 8–11 |
| FEAT-009 Ride Publishing | Supply | 25 | 177 | 0 | Day 10–14 |
| FEAT-010 Ride Preferences | Supply | 7 | 32 | 0 | Day 11–12 |
| FEAT-011 Ride Search & Route Matching | Discovery | 25 | 191 | 0 | Day 7–12 |
| FEAT-012 Ride Detail & Commitment Surface | Discovery | 10 | 67 | 1 | Day 12–13 |
| FEAT-013 Ride Request | Transaction | 13 | 79 | 0 | Day 12–15 |
| FEAT-014 Booking & Seat Allocation | Transaction | 22 | 173 | 0 | Day 13–15 |
| FEAT-015 Fare & Payment Initiation | Transaction | 13 | 94 | 0 | Day 9–12 |
| FEAT-016 Payment Verification & Reconciliation | Transaction | 17 | 138 | 1 | Day 11–14 |
| FEAT-017 Ledger | Transaction | 6 | 44 | 0 | Day 12–14 |
| FEAT-018 Trip Execution | Journey | 12 | 90 | 0 | Day 14–15 |
| FEAT-019 Live Position Tracking | Journey | 15 | 123 | 1 | Day 15 |
| FEAT-020 Estimates & Multi-Passenger Trip | Journey | 11 | 98 | 0 | Post-MVP |
| FEAT-021 Trip History & Records | Journey | 5 | 32 | 0 | Post-MVP |
| FEAT-022 Messaging | Communication | 15 | 112 | 0 | Post-MVP |
| FEAT-023 Notifications | Communication | 21 | 133 | 0 | Post-MVP |
| FEAT-024 Emergency Contacts | Safety | 6 | 33 | 0 | Post-MVP |
| FEAT-025 Safety Incident Pipeline | Safety | 11 | 80 | 0 | Post-MVP |
| FEAT-026 Safety Centre & Safety Surface | Safety | 10 | 78 | 0 | Post-MVP |
| FEAT-027 Admin Foundation & Projections | Operations | 17 | 136 | 0 | Post-MVP |
| FEAT-028 Admin Inspection & Intervention | Operations | 13 | 92 | 0 | Post-MVP |
| FEAT-029 Admin Payment Reconciliation | Operations | 7 | 54 | 0 | Post-MVP |
| FEAT-030 Admin Safety & Support | Operations | 13 | 84 | 0 | Post-MVP |
| FEAT-031 Admin Operational Reporting | Operations | 5 | 33 | 0 | Post-MVP |
| FEAT-032 Backend Authority & Idempotency | Cross-Cutting Integrity | 9 | 66 | 0 | Day 5–8 |
| FEAT-033 Evidential Log & Audit | Cross-Cutting Integrity | 12 | 102 | 0 | Day 6–10 |
| FEAT-034 Degraded Operation & Configuration | Cross-Cutting Integrity | 10 | 79 | 0 | Day 11–13 |
| FEAT-035 API Contract & Versioning | Cross-Cutting Integrity | 11 | 86 | 0 | Day 4–6 |
| FEAT-036 Security Controls | Security | 14 | 142 | 0 | Day 9–13 |
| FEAT-037 Verification & Test Infrastructure | Quality | 16 | 173 | 1 | Day 3–8 |
| FEAT-038 Build, Pipeline & Environments | DevOps & Release | 16 | 160 | 1 | Day 2–9 |
| FEAT-039 Observability & Operations | DevOps & Release | 6 | 57 | 1 | Day 13–14 |

# 3. The implementation work register

All 507 work items, grouped by feature and in dependency order. Req / UC cites the document statement each item realises.

## FEAT-001 Project Foundation - Android

EPIC-01 Foundation & Architecture  ·  20 work items  ·  120 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-001 | Configuration | Create Android project skeleton (Kotlin, Jetpack Compose, single Activity) | Gradle setup; Compose BOM; single-activity host; theme scaffold; smoke build | Android / UI | MOB-001; MADR-08; ARCH-014 | P0 | Day 1 | 6 | Not Started |
| CMP-IMP-002 | Configuration | Create the module structure: app, presentation, domain, data, platform, core | Module creation; Gradle wiring; package skeletons; empty-module build | Android / UI | MOB-001; MOB-002; MOB-003; MOB-005 | P0 | Day 1 | 6 | Not Started |
| CMP-IMP-003 | DevOps | Enforce module dependency direction at build time | Dependency-rule plugin; rule set for MOB-002/003/006; fail-on-violation; CI wiring | Android / UI | MOB-007; MOB-161; OPS-108; OPS-109; TC-037 | P0 | Day 2 | 8 | Not Started |
| CMP-IMP-004 | Android | Implement core provenance wrapper carrying value plus as-of marking | Provenance type; as-of instant; authoritative/cached flag; unit tests | Android / Domain | MOB-009; MADR-02; UXDR-02; API-047 | P0 | Day 1 | 6 | Not Started |
| CMP-IMP-005 | Android | Implement core Result type and the four-class error model | Result sealed type; InvalidRequest/BusinessRefusal/DependencyUnavailable/InternalFault; mapping tests | Android / Domain | MOB-009; MADR-10; AADR-02 | P0 | Day 1 | 6 | Not Started |
| CMP-IMP-006 | Configuration | Configure the compile-time dependency injection graph | DI framework setup; module bindings; app-module composition only; graph verification test | Android / UI | MADR-03; MOB-005 | P0 | Day 2 | 6 | Not Started |
| CMP-IMP-007 | Android | Configure injected coroutine dispatchers and structured concurrency | Dispatcher provider; no static dispatcher references; scope ownership; lint rule | Android / Domain | MADR-09; MOB-166 | P0 | Day 2 | 6 | Not Started |
| CMP-IMP-008 | DevOps | Configure build variants supplying environment values at build time | Variant definitions; no env value in source; config injection; verification test | Android / UI | MOB-013; MOB-162; MOB-163; OPS-107; NFR-108 | P0 | Day 2 | 6 | Not Started |
| CMP-IMP-009 | Testing | Add static analysis proving absence of business logic in the client | Rule for fare/seat/state-transition computation; fail-on-violation; baseline run | Android / UI | MOB-010; MOB-011; OPS-110; SRS-REQ-125; TC-037 | P0 | Day 3 | 8 | Not Started |
| CMP-IMP-010 | Configuration | Declare supported Android version range and device characteristics in the build | minSdk/targetSdk declaration; device characteristic declaration; build check | Android / UI | MOB-164; OPS-111; NFR-093; NFR-094 | P0 | TBD | 3 | Blocked |
| CMP-IMP-011 | DevOps | Produce a measurable client artefact size in the build | Size measurement task; report emission; record baseline | Android / UI | MOB-165; OPS-113; NFR-156 | P0 | Day 3 | 3 | Not Started |
| CMP-IMP-012 | UI | Build the single-Activity navigation destination graph | Destination graph; one route per screen; back behaviour; deep-link entry points | Android / UI | MADR-08; MOB-020; UX-010 | P0 | Day 3 | 8 | Not Started |
| CMP-IMP-013 | UI | Move all user-facing and brand-bearing strings to resources | String resource files; lint against literals in code; no brand name pending BAD-DEC-023 | Android / UI | MOB-012; ARCH-027; NFR-110 | P0 | Day 3 | 4 | Not Started |
| CMP-IMP-014 | UX | Add accessibility hooks to the Compose surface scaffolding | Semantics properties; touch target sizing; content descriptions; focus order | Android / UI | MOB 5.3; UX-015; NFR-088 | P0 | Day 4 | 6 | Not Started |
| CMP-IMP-015 | Integration | Implement client version negotiation against the platform | Version header carriage; supported-range read; unsupported detection; forced-update path | Android / Network | MOB-057; API-024; API-025; API-027 | P0 | Day 4 | 6 | Not Started |
| CMP-IMP-016 | UI | Build Screen 32 - Version unsupported | Compose surface; reachable without session; offers no business capability; navigation lock | Android / UI | UX-004; UX-005; API-026 | P0 | Day 4 | 4 | Not Started |
| CMP-IMP-017 | Android | Implement the immutable screen-state contract and state-holder base | One state object per screen; values carry provenance; survives configuration change | Android / ViewModel | MOB-015; MOB-016; MOB-017; UXDR-05; UX-015; UX-016; UX-017 | P0 | Day 4 | 8 | Not Started |
| CMP-IMP-018 | UX | Implement the four designed screen conditions: loaded, loading, empty, failed | Shared condition components; no default treatments; per-condition rendering rules | Android / UI | UXDR-07; UX 5.1 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-019 | UX | Implement the four failure treatments on the client | Invalid request; business refusal; dependency unavailable; internal fault; branch mapping | Android / UI | UXDR-03; UX 7; MADR-10; AADR-02 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-020 | UX | Implement status presentation that never relies on colour alone | Icon and text pairing; contrast check; review against UXDR-16 | Android / UI | UXDR-16; UX 15.2 | P0 | Day 5 | 4 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-010 | Decision Required - supported device range is unresolved (MOB-OQ-001, OPS-112). |
| CMP-IMP-011 | Budget figure unset (OPS-114, GAP-015). Measure now so a budget can be set from observation. |
| CMP-IMP-014 | Decision Required - accessibility conformance standard is unchosen (MOB-OQ-002, UX 15.3). |

## FEAT-002 Project Foundation - Laravel

EPIC-01 Foundation & Architecture  ·  17 work items  ·  146 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-021 | Backend | Create Laravel project with Interface/Application/Domain/Infrastructure namespaces | Project init; namespace roots; autoload mapping; domain-area sub-organisation; smoke boot | Laravel / Service | BE-001; BE-004; BADR-01; ARCH-014 | P0 | Day 1 | 6 | Not Started |
| CMP-IMP-022 | Testing | Enforce inward-only layer dependency by static analysis in the build | Architecture-test tool; Domain-references-no-framework rule; fail-on-violation | Laravel / Service | BE-002; BE-003; BE-014; BADR-18; TC-037 | P0 | Day 2 | 8 | Not Started |
| CMP-IMP-023 | Backend | Implement the application service base with command and result types | Command objects in application terms; result distinguishing success from each failure class; HTTP-free invocation | Laravel / Service | BE-041; BE-042; BE-043; BE-046; BADR-03 | P0 | Day 2 | 8 | Not Started |
| CMP-IMP-024 | Backend | Implement transaction boundary ownership in application services only | Transaction manager; guard preventing begin/commit outside application layer; narrowest-scope rule | Laravel / Service | BE-047; BE-054; ARCH-032; BADR-03 | P0 | Day 3 | 8 | Not Started |
| CMP-IMP-025 | Backend | Implement the idempotency registry at the application boundary | mch_idempotency_registry table; key acceptance; same-transaction write; replay semantics | Laravel / Repository | BE-045; BE-051; BADR-08; ARCH-124; DADR-13 | P0 | Day 3 | 10 | Not Started |
| CMP-IMP-026 | Backend | Implement after-commit domain event dispatch | Aggregate records events; dispatcher fires after commit; listener registration; event immutability | Laravel / Service | BE-020; BE-022; BE-039; BADR-06 | P0 | Day 4 | 8 | Not Started |
| CMP-IMP-027 | Backend | Implement the seven job families with priority separation | Family declarations; no undeclared eighth; per-family queue binding; drain and pause controls | Laravel / Queue | BE-131; BE-133; BADR-07 | P0 | Day 4 | 10 | Not Started |
| CMP-IMP-028 | Backend | Make every job idempotent, outcome-recording and failure-visible | Safe re-execution; outcome record; failed state visible to operations; identity carried explicitly | Laravel / Queue | BE-135; BE-136; BE-137; BE-140; BE-141 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-029 | Backend | Register scheduled work in the scheduled-generation, reconciliation and maintenance families | Scheduler bindings; frequency as configuration; single-active-scheduler assumption recorded | Laravel / Queue | BE-143; BE-145; BE-146; BE-147; BE-148 | P0 | Day 5 | 6 | Not Started |
| CMP-IMP-030 | Backend | Implement the port and adapter skeleton with a capability result type | Domain port interfaces; capability result; adapter registration; unavailability signalling | Laravel / Model | BE-036; BADR-11; ARCH-061 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-031 | Backend | Implement the typed, versioned, cached policy configuration store | cfg_policy_values and cfg_policy_versions; typed accessors; cache; change evidenced | Laravel / Repository | BE 13.1; BADR-12; ARCH-146; DB-008 | P0 | Day 6 | 10 | Not Started |
| CMP-IMP-032 | Backend | Implement the configuration-driven state machine engine | cfg_state_models; transition contracts in Domain; definitions as configuration; illegal-transition refusal | Laravel / Model | BE-038; BADR-13; ARCH-037; DB-039 | P0 | Day 6 | 12 | Not Started |
| CMP-IMP-033 | Backend | Implement application-layer authorisation evaluated deny-by-default | Authorisation evaluated before domain invocation; single path; capability check; refusal recording | Laravel / Authorization | BE-044; BADR-14; SADR-06; ARCH-031 | P0 | Day 6 | 10 | Not Started |
| CMP-IMP-034 | Backend | Implement the four-class backend error model | Error classification; mapping to interface branches; no leakage of internal fault detail | Laravel / Service | BADR-17; BE 14.2; AADR-02 | P0 | Day 7 | 6 | Not Started |
| CMP-IMP-035 | Security | Bootstrap the safety surface as a separately bootable entry point | Separate entry point; minimum dependency set; independent boot verification | Laravel / Service | BADR-16; BE-191; OPS-041; AADR-11 | P0 | Day 7 | 10 | Not Started |
| CMP-IMP-036 | Testing | Add structural enforcement tests for the backend | ORM absent from Domain/Application/Interface; no business rule in controller, resource, job or listener; one rule one component | Laravel / Service | BE-009; BE-010; BE-011; BE-012; BE 17.2; TC-037 | P0 | Day 7 | 10 | Not Started |
| CMP-IMP-037 | Backend | Implement repository interfaces in Domain with the ORM behind them | Repository contracts returning domain objects; infrastructure implementations; no ORM leakage | Laravel / Repository | BE-037; BE 8.1; BADR-05 | P0 | Day 7 | 8 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-032 | Six state models are undecided (BAD-DEC-015 and others). The engine is buildable; the definitions are not. |

## FEAT-003 Project Foundation - Database

EPIC-01 Foundation & Architecture  ·  13 work items  ·  71 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-038 | Database | Create the MySQL schema on InnoDB with a full-range Unicode character set | Schema creation; InnoDB default; charset and collation; CHECK-enforcing server version verified | MySQL / Schema | DB-001; DB-009; DB-010; OPS-024; DADR-02 | P0 | Day 1 | 4 | Not Started |
| CMP-IMP-039 | Database | Establish the six storage domains by table name prefix | op_, led_, ev_, proj_, mch_, cfg_ convention; migration-time domain membership check | MySQL / Schema | DB-002; DB-003; DB-014; DADR-01 | P0 | Day 1 | 5 | Not Started |
| CMP-IMP-040 | Database | Implement the dual key convention: internal surrogate and external opaque identifier | BIGINT UNSIGNED AUTO_INCREMENT PK; random external id; entropy; no meaning, sequence or timestamp; internal key never exposed | MySQL / Schema | DB-021; DB-022; DB-023; DB-024; DADR-03; API-013; API-014 | P0 | Day 2 | 8 | Not Started |
| CMP-IMP-041 | Database | Implement cursor paging on sort-key plus internal-id tuples | Cursor encoding; opacity; non-constructible by caller; monotonic key guarantee | MySQL / Query | DB-025; DB-026; DB-027; DADR-04; API-112 | P0 | Day 2 | 6 | Not Started |
| CMP-IMP-042 | Database | Apply the type conventions: exact decimal money, instant timestamps, protected columns | DECIMAL money; no float anywhere; single time zone reference; protected and non-recoverable column marking | MySQL / Schema | DB-031; DB-033; DB-034; DB-035; DB-036; DADR-06 | P0 | Day 2 | 6 | Not Started |
| CMP-IMP-043 | Security | Enforce bound parameters everywhere and forbid concatenated statements | Query construction review; static check; allow-list for sort and filter parameters | MySQL / Query | DB-038; SADR-09; SEC-119; SEC-121; BE-102 | P0 | Day 3 | 6 | Not Started |
| CMP-IMP-044 | Database | Forbid geography in any table, column, index, constraint name or partition | Naming rule; migration-time check; review of all identifiers | MySQL / Schema | DB-020; DADR-14; SRS-REQ-101 | P0 | Day 3 | 3 | Not Started |
| CMP-IMP-045 | Database | Establish naming, index-naming and constraint-naming conventions | Snake case; plural tables; singular columns; index names state columns; constraint names state the rule | MySQL / Schema | DB-015; DB-016; DB-017; DB-018; DB-019 | P0 | Day 3 | 4 | Not Started |
| CMP-IMP-046 | DevOps | Set up the migration framework with a destructive-migration approval path | Migration tooling; ordering; recorded approval for destructive change; no migration rewrites evidence | MySQL / Migration | DB 16; DB-218; DB-219; OPS-034 | P0 | Day 4 | 6 | Not Started |
| CMP-IMP-047 | Security | Create the three database accounts and their grants | Application account; evidential-write account; read account unable to alter evidence; grant inspection test | MySQL / Schema | DADR-09; OPS 11.2; TC 9 | P0 | Day 4 | 6 | Not Started |
| CMP-IMP-048 | Database | Declare foreign key policy: enforced within op_, none into proj_, none from mch_ into op_ | FK declarations; prohibition checks; no cascade delete into another party evidence | MySQL / Schema | DB-012; DB-013; DB-029; DB-030 | P0 | Day 4 | 5 | Not Started |
| CMP-IMP-049 | Database | Record the interface version on tables whose interpretation depends on it | Version column on op_rides, op_bookings, op_payments; question answered per new table | MySQL / Schema | DB-040; DB-058; DB-063; DB-070; DADR-16 | P0 | Day 5 | 4 | Not Started |
| CMP-IMP-050 | Testing | Establish the integrity constraint register and its verification | Constraint inventory; CHECK constraints; constraint-violation test per rule | MySQL / Schema | DB 15; TC 9 | P0 | Day 5 | 8 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-042 | Decision Required - monetary precision is unset (DB-032), depending on scale figures not supplied (GAP-016). |

## FEAT-004 Authentication & Session

EPIC-02 Identity & Access  ·  15 work items  ·  102 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-051 | Database | Create op_users, op_user_credentials and op_sessions migrations | Table definitions; non-recoverable credential column; terminated-session retention; verification standing column with no inbound write path | MySQL / Schema | DB-041; DB-042; DB-044; DB-045 · UC-001; UC-003 | P0 | Day 5 | 6 | Not Started |
| CMP-IMP-052 | Backend | Implement the User aggregate constructible only into a valid state | Aggregate; invariants; domain events; no framework types | Laravel / Model | BE-017; BE-019; BE-021; BE-022 · UC-001 | P0 | Day 6 | 8 | Not Started |
| CMP-IMP-053 | API | Implement POST /sessions to establish an authenticated session | Application service; credential check; session creation; response shape; idempotency key | Laravel / Controller | FRD-FR-014; FRD-FR-016; API 11.1; SEC 6 · UC-003; UC-004 | P0 | Day 6 | 8 | Not Started |
| CMP-IMP-054 | Security | Refuse authentication without disclosing which credential element failed | Uniform refusal; timing consideration; refusal reason identifier; negative test | Laravel / Service | FRD-FR-015; AADR-14; SEC 5 · UC-003; UC-004 | P0 | Day 6 | 5 | Not Started |
| CMP-IMP-055 | Backend | Admit a user holding a valid existing session without re-authentication | Session validation; expiry bound; admission path | Laravel / Service | FRD-FR-017; NFR-055 · UC-003; UC-004 | P0 | Day 7 | 5 | Not Started |
| CMP-IMP-056 | API | Implement POST /sessions/current/refresh within the session bound | Refresh operation; bound enforcement; refusal past bound | Laravel / Controller | NFR-055; API 11.1; SEC 6 · UC-003; UC-004 | P0 | Day 7 | 5 | Not Started |
| CMP-IMP-057 | API | Implement DELETE /sessions/current terminating a session and preventing reuse | Termination; recorded as terminated not removed; reuse detection; negative test | Laravel / Controller | FRD-FR-019; DB-044; NFR-054; API-103 · UC-003; UC-004 | P0 | Day 7 | 6 | Not Started |
| CMP-IMP-058 | Backend | Route a user whose account is not phone-verified to verification rather than into the app | Verification standing check at session establishment; routing response; client handling | Laravel / Service | FRD-FR-018 · UC-003; UC-004 | P0 | Day 7 | 5 | Not Started |
| CMP-IMP-059 | Backend | Terminate the session locally when the platform is unreachable and invalidate centrally on next contact | Local termination; deferred central invalidation; outbox entry; reconciliation | Cross Platform / Data | FRD-FR-021 · UC-003; UC-004 | P1 | Day 8 | 8 | Not Started |
| CMP-IMP-060 | UI | Build Screen 2 - Log in | Compose surface; field validation; refusal presentation; loading state; navigation on success | Android / UI | UX 4.1 Screen 2 · UC-003 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-061 | Android | Implement the login state holder and client use case | Immutable state; intent handling; use case invocation; error class mapping | Android / ViewModel | MOB-015; UXDR-04; MADR-02 · UC-003; UC-004 | P0 | Day 7 | 6 | Not Started |
| CMP-IMP-062 | Security | Implement session material storage on the device | Protected storage; no replayable material; clearing on termination; no logging of material | Android / Data | SEC 13.1; SADR-04; SADR-13; MOB 14 · UC-003; UC-004 | P0 | Day 8 | 8 | Not Started |
| CMP-IMP-063 | Android | Clear cached business data on the device when a session ends | Cache wipe; outbox handling; verification that no business value survives | Android / Local DB | FRD-FR-020; SEC 13.3 · UC-003; UC-004 | P0 | Day 8 | 6 | Not Started |
| CMP-IMP-064 | Integration | Implement the platform gateway session carriage | Single versioned gateway; session header; unauthenticated handling; no direct surface access | Android / Network | MADR-04; MOB-004; API 9 · UC-003; UC-004 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-065 | Testing | Write authentication and session verification tests | Unit refusal uniformity; integration session lifecycle; contract branch shapes; negative reuse of terminated session | Cross Platform / Validation | TC-025; TC-029; TC-030; TC-031; FR-04 · UC-003; UC-004 | P0 | Day 8 | 10 | Not Started |

## FEAT-005 Registration & Phone Verification

EPIC-02 Identity & Access  ·  17 work items  ·  107 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-066 | Database | Create the op_user_verifications migration retaining attempts and outcomes | Table; per-channel attempts; outcome retention so limits are enforceable against state | MySQL / Schema | DB-043; FRD-FR-011 · UC-001; UC-002 | P0 | Day 5 | 4 | Not Started |
| CMP-IMP-067 | Backend | Allow a person without an account to initiate registration | Registration entry operation; no session required; rate posture | Laravel / Service | FRD-FR-001; API 9.1 · UC-001; UC-002 | P0 | Day 6 | 5 | Not Started |
| CMP-IMP-068 | Backend | Require and validate the mandatory registration details including phone number | Field requirements; validation; per-field refusal naming the unacceptable detail | Laravel / Service | FRD-FR-002; FRD-FR-003 · UC-001; UC-002 | P0 | Day 6 | 6 | Not Started |
| CMP-IMP-069 | Backend | Refuse registration for a phone number already on an active account and offer the login path | Uniqueness check; refusal reason identifier; login-path response | Laravel / Service | FRD-FR-004 · UC-001; UC-002 | P0 | Day 6 | 5 | Not Started |
| CMP-IMP-070 | Backend | Assign each account a unique, persistent, never-reused identifier | External opaque id generation; uniqueness constraint; no reuse guarantee; negative test | Laravel / Model | FRD-FR-005; DB-022; DB-023; DB-026 · UC-001; UC-002 | P0 | Day 6 | 5 | Not Started |
| CMP-IMP-071 | Backend | Create the account in an unverified state that does not permit participation | Initial state; participation gate; account state referencing policy configuration | Laravel / Service | FRD-FR-006; DB-045 · UC-001; UC-002 | P0 | Day 6 | 5 | Not Started |
| CMP-IMP-072 | API | Implement POST /verifications to initiate phone verification on account creation | Verification initiation; channel dispatch through port; recorded initiation | Laravel / Controller | FRD-FR-007; API 11.1 · UC-001; UC-002 | P0 | Day 7 | 6 | Not Started |
| CMP-IMP-073 | API | Implement POST /verifications/{id}/attempts to submit a demonstration of control | Attempt submission; outcome recording; account marked usable only on success | Laravel / Controller | FRD-FR-008; FRD-FR-009; API 11.1 · UC-001; UC-002 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-074 | Security | Hold phone-verified status as backend state and reject any client assertion of it | Read-only exposure; write-path prohibition; assertion attempt recorded as integrity event | Laravel / Service | FRD-FR-009; API-125; DB-041; SADR-08 · UC-001; UC-002 | P0 | Day 7 | 6 | Not Started |
| CMP-IMP-075 | Backend | Permit a further verification attempt within the applied limits | Retry path; attempt counting against stored state; cool-off handling | Laravel / Service | FRD-FR-010; API-126 · UC-001; UC-002 | P0 | Day 8 | 5 | Not Started |
| CMP-IMP-076 | Backend | Cease accepting verification attempts once the attempt limit is reached | Limit enforcement; business refusal on exhaustion; recorded exhaustion | Laravel / Service | FRD-FR-011; SEC 5.2; NFR-057 · UC-001; UC-002 | P0 | TBD | 5 | Blocked |
| CMP-IMP-077 | Backend | Preserve entered registration details for retry when the messaging channel is unavailable | Detail preservation; dependency-unavailable branch; resume path | Laravel / Service | FRD-FR-012; FRD-FR-255 · UC-001; UC-002 | P1 | Day 8 | 6 | Not Started |
| CMP-IMP-078 | Backend | Leave an abandoned registration unverified and permit restart with the same number | Abandonment handling; restart path; no orphan active account | Laravel / Service | FRD-FR-013 · UC-001; UC-002 | P0 | Day 8 | 5 | Not Started |
| CMP-IMP-079 | Integration | Implement the SMS/OTP provider port and one adapter | Provider-neutral port; capability result; plausibility check; bounds and recording | Laravel / Notification | BE-036; BADR-11; SADR-11 · UC-001; UC-002 | P0 | TBD | 10 | Blocked |
| CMP-IMP-080 | UI | Build Screen 1 - Verification | Compose surface; code entry; attempt feedback; limit-reached treatment; channel-unavailable treatment | Android / UI | UX 4.1 Screen 1 · UC-001; UC-002 | P0 | Day 8 | 8 | Not Started |
| CMP-IMP-081 | Android | Implement the registration and verification state holder and client use cases | Immutable state; intents; use cases; refusal mapping; retained details on failure | Android / ViewModel | MOB-015; UXDR-04 · UC-001; UC-002 | P0 | Day 8 | 8 | Not Started |
| CMP-IMP-082 | Testing | Write registration and verification tests | Unit validation and uniqueness; integration attempt limits against state; negative client assertion of verified status | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-001; UC-002 | P0 | Day 9 | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-076 | Decision Required - attempt limit and cool-off period are unset (FRD-OQ-003, SEC 5.2). The obligation is buildable; the value is not. |
| CMP-IMP-079 | Decision Required - the SMS/OTP provider is unselected (README 3.2, BAD-DEP series). The port is buildable; the adapter needs a provider. |

## FEAT-006 Profile & Counterparty Disclosure

EPIC-02 Identity & Access  ·  12 work items  ·  75 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-083 | API | Implement GET /profile returning the authenticated user own profile | Application service; representation; provenance marking | Laravel / Controller | FRD-FR-022; API 11.2 · UC-005; UC-007 | P0 | Day 9 | 5 | Not Started |
| CMP-IMP-084 | API | Implement PATCH /profile with validation retaining the previous profile on rejection | Validation; rejection reason; previous profile retained unchanged; reflected wherever displayed | Laravel / Controller | FRD-FR-024; FRD-FR-026; API-130 · UC-005; UC-007 | P0 | Day 9 | 8 | Not Started |
| CMP-IMP-085 | Backend | Require phone verification before a changed phone number takes effect | Pending phone change; verification trigger; effect only on success | Laravel / Service | FRD-FR-025 · UC-005; UC-007 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-086 | UX | Indicate on the profile which elements are disclosed to counterparties | Disclosure indicator surface; per-element marking | Android / UI | FRD-FR-023 · UC-005; UC-007 | P0 | TBD | 5 | Blocked |
| CMP-IMP-087 | API | Implement GET /users/{id} as a relationship-limited counterparty representation | Relationship check; field limiting; no precise home location, contact details or trip history beyond the relationship | Laravel / Controller | FRD-FR-027; API-128; API-129; SEC 7.3; UXDR-08 · UC-005; UC-007 | P0 | Day 9 | 8 | Not Started |
| CMP-IMP-088 | Backend | Retrieve counterparty verification standing from backend state on every display | No caching of standing; read at request time; provenance marking | Laravel / Service | FRD-FR-027; API-128; API-157 · UC-005; UC-007 | P0 | Day 9 | 5 | Not Started |
| CMP-IMP-089 | UX | Present verification standing before the user commits to travel | Standing on ride detail and commitment surface; ordering guarantee | Android / UI | FRD-FR-028; UX 9.4 · UC-005; UC-007 | P0 | Day 10 | 5 | Not Started |
| CMP-IMP-090 | Backend | Present standing as unknown, not as verified or unverified, when it cannot be retrieved | Third state; dependency-unavailable treatment; negative test | Laravel / Service | FRD-FR-029; UXDR-02 · UC-005; UC-007 | P0 | Day 10 | 5 | Not Started |
| CMP-IMP-091 | UI | Build Screen 3 - Profile | Compose surface; view and amend; validation feedback; disclosure indicators | Android / UI | UX 4.1 Screen 3 · UC-005; UC-007 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-092 | UI | Build Screen 19 - Counterparty profile | Compose surface; relationship-limited fields; verification standing including unknown; absence is normal | Android / UI | UX 4.1 Screen 19; UXDR-08 · UC-007 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-093 | UI | Build Screen 4 - Home entry point | Structural entry surface; primary navigation; single-route reachability | Android / UI | UX 4.1 Screen 4; UX-010 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-094 | Testing | Write profile and disclosure tests | Unit validation retention; integration relationship limiting; negative over-disclosure to a non-qualifying party | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-005; UC-007 | P0 | Day 10 | 8 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-086 | Decision Required - the content of the disclosure list is blocked (FRD-GAP-001, BAD-DEC-022). The indicator mechanism is buildable; the list is not. |

## FEAT-007 Roles & Authorisation

EPIC-02 Identity & Access  ·  8 work items  ·  51 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-095 | Security | Determine the roles held by an actor before permitting any action | Role resolution; evaluation before domain invocation; single evaluation path | Laravel / Authorization | FRD-FR-251; BE-044; SADR-06 · UC-008; UC-080 | P0 | Day 8 | 8 | Not Started |
| CMP-IMP-096 | Security | Permit an action only where a role held by the actor allows it | Capability check; deny by default; allow-list evaluation | Laravel / Authorization | FRD-FR-252; SEC 7.1 · UC-008; UC-080 | P0 | Day 8 | 6 | Not Started |
| CMP-IMP-097 | Security | Refuse an unpermitted action without partial application and record the refusal | Atomic refusal; no partial effect; refusal recorded as an evidential record | Laravel / Authorization | FRD-FR-253; BE-053; SADR-15 · UC-008; UC-080 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-098 | Security | Distinguish user roles from administrative roles and restrict each independently | Two role spaces; independent restriction; no cross-grant | Laravel / Authorization | FRD-FR-254; SEC 7.2 · UC-008; UC-080 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-099 | Security | Allow a user to take the driver role subject to business eligibility | Role assumption operation; eligibility evaluation; refusal stating what is outstanding | Laravel / Authorization | FRD-FR-030; FRD-FR-031 · UC-008; UC-080 | P0 | TBD | 6 | Blocked |
| CMP-IMP-100 | Security | Permit a single account to hold passenger and driver roles concurrently | Concurrent role holding; role-switch surface; no data duplication | Laravel / Authorization | FRD-FR-032 · UC-008; UC-080 | P0 | Day 9 | 5 | Not Started |
| CMP-IMP-101 | UI | Build Screen 31 - Settings including logout and driver-role controls | Compose surface; logout; role assumption entry; notification preference entry | Android / UI | UX 4.1 Screen 31 · UC-004; UC-008 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-102 | Testing | Write authorisation tests | Unit deny by default; integration refusal recording; negative privilege escalation attempt | Cross Platform / Validation | TC-029; TC-030; SEC 19.1; FR-04 · UC-008; UC-080 | P0 | Day 10 | 8 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-099 | Decision Required - driver eligibility criteria are blocked (FRD-GAP-002, BAD-DEC-005). |

## FEAT-008 Vehicle Management

EPIC-03 Supply  ·  12 work items  ·  92 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-103 | Database | Create the op_vehicles migration with platform-written lawful capacity | Table; capacity column with no inbound write path; protected documentation reference columns; no row delete where referenced | MySQL / Schema | DB-047; DB-048; DB-049; API-132 · UC-010; UC-011; UC-012 | P0 | Day 8 | 5 | Not Started |
| CMP-IMP-104 | Backend | Implement the Vehicle aggregate | Aggregate; valid-state construction; own invariants; domain events | Laravel / Model | BE-017; BE-019; BE-021 · UC-010; UC-011; UC-012 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-105 | API | Implement POST /vehicles to register a vehicle against a driver account | Application service; required attribute validation; per-attribute refusal; external id issue | Laravel / Controller | FRD-FR-033; FRD-FR-034; FRD-FR-035; API 11.3 · UC-010; UC-011; UC-012 | P0 | Day 9 | 8 | Not Started |
| CMP-IMP-106 | Backend | Record the lawful passenger capacity of each registered vehicle | Capacity recording; platform authority; rejection of caller-supplied capacity; negative test | Laravel / Service | FRD-FR-036; API-132; DB-047 · UC-010; UC-011; UC-012 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-107 | API | Permit a driver to register more than one vehicle, each independently selectable | Multi-vehicle listing; GET /vehicles; selection at publication | Laravel / Controller | FRD-FR-037; API 11.3 · UC-010; UC-011; UC-012 | P0 | Day 10 | 5 | Not Started |
| CMP-IMP-108 | Backend | Refuse a vehicle registration duplicating one on another account and raise it for operator review | Duplicate detection; refusal; operator case creation | Laravel / Service | FRD-FR-038 · UC-010; UC-011; UC-012 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-109 | API | Implement PATCH /vehicles/{id} with an active-commitment determination before applying | Active ride, booking or trip check; accept non-invalidating amendment and reflect on ride; refuse invalidating amendment naming commitments | Laravel / Controller | FRD-FR-039; FRD-FR-040; FRD-FR-041; FRD-FR-042 · UC-010; UC-011; UC-012 | P0 | Day 10 | 10 | Not Started |
| CMP-IMP-110 | API | Implement DELETE /vehicles/{id} as a state change refusing withdrawal in active use | Withdrawal as state change not delete; refusal naming active commitments; removal from new-ride selection | Laravel / Controller | FRD-FR-043; FRD-FR-044; FRD-FR-045; API-133; DB-048 · UC-010; UC-011; UC-012 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-111 | Backend | Present the vehicle information recorded against a ride, including on completed trips | Ride-time vehicle snapshot; historical presentation; pre-commitment presentation to passenger | Laravel / Service | FRD-FR-046; FRD-FR-047; FRD-FR-048 · UC-010; UC-011; UC-012 | P0 | Day 11 | 6 | Not Started |
| CMP-IMP-112 | UI | Build Screen 5 - Vehicles: list, add, edit, withdraw | Compose surface; list; add form; edit form; withdraw with refusal treatment; empty state | Android / UI | UX 4.1 Screen 5 · UC-010; UC-011; UC-012 | P0 | Day 11 | 12 | Not Started |
| CMP-IMP-113 | Android | Implement the vehicle state holder, client use cases and repository | Immutable state; intents; gateway calls; cache handling; refusal mapping | Android / ViewModel | MOB-015; MADR-04; MADR-05 · UC-010; UC-011; UC-012 | P0 | Day 11 | 8 | Not Started |
| CMP-IMP-114 | Testing | Write vehicle management tests | Unit capacity authority; integration active-commitment refusal; negative caller-supplied capacity; negative withdrawal in active use | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-010; UC-011; UC-012 | P0 | Day 11 | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-106 | Decision Required - the source and evidencing of lawful capacity is blocked (FRD-GAP-004, BAD-DEC-005). |
| CMP-IMP-108 | Decision Required - whether duplicate registration is ever permitted, and on what evidence, is open (FRD-OQ-004). |
| CMP-IMP-109 | Decision Required - which amendments are disqualifying is open (FRD-OQ-005). |

## FEAT-009 Ride Publishing

EPIC-03 Supply  ·  25 work items  ·  177 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-115 | Database | Create op_rides and op_ride_routes migrations with a spatially indexed bounding envelope | Ride table; route geometry stored once at publication; derived envelope; spatial index; ride state via policy configuration | MySQL / Schema | DB-051; DB-052; DB-057; DB-058; DADR-08 · UC-014; UC-016; UC-018 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-116 | Database | Create the op_ride_seat_allocations narrow row with its database constraint | Narrow lockable row; seats offered held here not on op_rides; CHECK constraint; independent lockability | MySQL / Schema | DB-050; DADR-05; DB 7; ARCH-053 · UC-014; UC-016; UC-018 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-117 | Backend | Implement the Ride aggregate owning SeatAllocation within its consistency boundary | Aggregate; ownership of SeatAllocation; invariants; domain events | Laravel / Model | BE-017; BE-018; BADR-02; BADR-04 · UC-014; UC-016; UC-018 | P0 | Day 11 | 10 | Not Started |
| CMP-IMP-118 | API | Implement POST /rides to publish a ride with origin, destination, date and departure time | Application service; required fields; idempotency key; external id issue | Laravel / Controller | FRD-FR-049; FRD-FR-050; FRD-FR-054; API 11.4 · UC-014; UC-016; UC-018 | P0 | Day 11 | 8 | Not Started |
| CMP-IMP-119 | Integration | Resolve and record the route against which passenger segments are overlapped | Mapping port call outside the transaction; geometry storage; envelope derivation | Laravel / Service | FRD-FR-051; DB-051; DB-052; BE-050; BE-052 · UC-014; UC-016; UC-018 | P0 | Day 11 | 10 | Not Started |
| CMP-IMP-120 | Backend | Refuse publication where a route cannot be resolved and state that the journey was not understood | Business refusal branch; refusal reason identifier; no partial ride created | Laravel / Service | FRD-FR-052; AADR-14 · UC-014; UC-016; UC-018 | P0 | Day 11 | 5 | Not Started |
| CMP-IMP-121 | Backend | Defer publication rather than publish without a route when the mapping service is unavailable | Dependency-unavailable branch; deferral record; resume on restore | Laravel / Service | FRD-FR-053; API-136; FRD-FR-260 · UC-014; UC-016; UC-018 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-122 | Backend | Reject a ride whose departure time has already passed | Temporal validation against platform time; refusal reason | Laravel / Service | FRD-FR-055 · UC-014; UC-016; UC-018 | P0 | Day 12 | 4 | Not Started |
| CMP-IMP-123 | Backend | Require exactly one vehicle registered to the publishing driver and route drivers with none to registration | Vehicle association; ownership check; routing response when no vehicle exists | Laravel / Service | FRD-FR-056; FRD-FR-057 · UC-014; UC-016; UC-018 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-124 | Backend | Enforce that seats offered never exceed the vehicle recorded lawful capacity | Domain invariant on Ride; refusal stating the capacity; negative test | Laravel / Model | FRD-FR-058; FRD-FR-059; BE-023; API-134 · UC-014; UC-016; UC-018 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-125 | Backend | Validate the publishing driver eligibility before accepting a ride and state the refusal reason | Eligibility evaluation; refusal reason identifier | Laravel / Service | FRD-FR-064; FRD-FR-065 · UC-014; UC-016; UC-018 | P0 | Day 12 | 5 | Not Started |
| CMP-IMP-126 | Backend | Make an accepted ride discoverable to compatible searches | Discoverability flag; projection maintenance trigger; search candidacy | Laravel / Service | FRD-FR-066 · UC-014; UC-016; UC-018 | P0 | Day 12 | 5 | Not Started |
| CMP-IMP-127 | Backend | Record the publication of a ride as an auditable event | Evidential record written in the same transaction; actor, subject, time, outcome | Laravel / Service | FRD-FR-067; FRD-FR-244; BE-049 · UC-014; UC-016; UC-018 | P0 | Day 12 | 5 | Not Started |
| CMP-IMP-128 | Backend | Allow a driver to pre-fill a new ride from a previously published ride with full re-evaluation | Pre-fill source; full re-evaluation of time, capacity and eligibility; no inherited acceptance | Laravel / Service | FRD-FR-068 · UC-014; UC-016; UC-018 | P1 | Day 13 | 6 | Not Started |
| CMP-IMP-129 | API | Implement DELETE /rides/{id} to withdraw a ride carrying no confirmed booking | Withdrawal as state change; no-confirmed-booking precondition; ride not deletable | Laravel / Controller | FRD-FR-069; API-139; DB-056 · UC-014; UC-016; UC-018 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-130 | Backend | Refuse withdrawal of a ride carrying a confirmed booking | Bare refusal; refusal reason identifier; negative test; no alternative path offered | Laravel / Service | FRD-FR-070; API-139; DB-056 · UC-014; UC-016; UC-018 | P0 | Day 13 | 5 | Not Started |
| CMP-IMP-131 | Backend | Close any pending ride request on a withdrawn ride and inform its requester | Cascade closure of pending requests; notification issue; audit record | Laravel / Service | FRD-FR-071 · UC-014; UC-016; UC-018 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-132 | API | Implement GET /rides presenting a driver published rides from backend state | Listing; date, time, route, seats offered, seats booked, status; provenance marking | Laravel / Controller | FRD-FR-072; API 11.4 · UC-018 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-133 | API | Implement GET /rides/{id}/seats returning authoritative seat availability | Read from the allocation record never a projection; as-of marking; never cached | Laravel / Controller | ARCH-080; API-135; API-048; ADM-037 · UC-014; UC-016; UC-018 | P0 | Day 13 | 5 | Not Started |
| CMP-IMP-134 | Backend | Invalidate stored route geometry when a ride is amended | Amendment hook; geometry invalidation; re-resolution path | Laravel / Service | API-137; DB-055; ARCH-096 · UC-014; UC-016; UC-018 | P0 | Day 13 | 5 | Not Started |
| CMP-IMP-135 | UI | Build Screen 7 - Publish ride | Compose surface; origin/destination entry; date and time; vehicle selection; seats; validation and refusal treatment | Android / UI | UX 4.1 Screen 7 · UC-014; UC-016; UC-018 | P0 | Day 13 | 14 | Not Started |
| CMP-IMP-136 | UI | Build Screen 6 - My published rides | Compose surface; listing; status; seats offered and booked; empty state; provenance marking | Android / UI | UX 4.1 Screen 6 · UC-018 | P0 | Day 14 | 8 | Not Started |
| CMP-IMP-137 | UI | Build Screen 9 - Ride detail, driver view | Compose surface; ride detail; withdrawal control; refusal treatment when confirmed bookings exist | Android / UI | UX 4.1 Screen 9 · UC-016 | P0 | Day 14 | 8 | Not Started |
| CMP-IMP-138 | Android | Implement the ride publishing state holder, client use cases and repository | Immutable state; intents; gateway calls; deferral handling; refusal mapping | Android / ViewModel | MOB-015; MADR-04; UXDR-04 · UC-014; UC-016; UC-018 | P0 | Day 14 | 10 | Not Started |
| CMP-IMP-141 | Testing | Write ride publishing tests | Unit capacity invariant; integration route deferral; negative withdrawal with confirmed booking; negative past departure | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-014; UC-016; UC-018 | P0 | Day 14 | 12 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-125 | Eligibility criteria depend on BAD-DEC-005 (FRD-GAP-002); the evaluation hook is buildable. |
| CMP-IMP-130 | FRD-GAP-006 - the driver has no specified way out. Do not invent one. Blocked on BAD-DEC-009. |
| CMP-IMP-135 | PARTIAL screen - it cannot state the amount payable. Blocked on BAD-DEC-003 (FRD-GAP-005). |

## FEAT-010 Ride Preferences

EPIC-03 Supply  ·  7 work items  ·  32 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-142 | Database | Create the op_ride_preferences migration storing undeclared as undeclared | Table; tri-state per preference; no permissive or restrictive default | MySQL / Schema | DB-054; FRD-FR-062 · UC-015 | P0 | Day 11 | 4 | Not Started |
| CMP-IMP-143 | Backend | Present the preference set for declaration on every published ride | Air conditioning, smoking, music, luggage, pets; declaration surface in the publish flow | Laravel / Service | FRD-FR-060 · UC-015 | P0 | Day 12 | 5 | Not Started |
| CMP-IMP-144 | Backend | Record the driver declared position on each preference | Persistence; per-preference position; audit of declaration | Laravel / Service | FRD-FR-061 · UC-015 | P0 | Day 12 | 4 | Not Started |
| CMP-IMP-145 | UX | Present an undeclared preference as undeclared and infer nothing | Tri-state rendering; no inference; negative test | Android / UI | FRD-FR-062 · UC-015 | P0 | Day 12 | 4 | Not Started |
| CMP-IMP-146 | UX | Display declared preferences to a passenger before any commitment is sought | Ride detail and results rendering; ordering before commitment | Android / UI | FRD-FR-063; FRD-FR-092 · UC-015 | P0 | Day 12 | 4 | Not Started |
| CMP-IMP-147 | UI | Build Screen 8 - Ride preferences | Compose surface; five preferences; tri-state controls; save and validation | Android / UI | UX 4.1 Screen 8 · UC-015 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-148 | Testing | Write ride preference tests | Unit tri-state persistence; negative default inference; UI rendering of undeclared | Cross Platform / Validation | TC-029; TC-030 · UC-015 | P0 | Day 12 | 5 | Not Started |

## FEAT-011 Ride Search & Route Matching

EPIC-04 Discovery  ·  25 work items  ·  191 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-149 | API | Implement POST /searches as a query resource returning a ranked result set | Query resource not a filtered collection; request schema; ranked response; no cached result set | Laravel / Controller | AADR-10; API-140; API-143; FRD-FR-073 · UC-019; UC-020; UC-021 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-150 | Integration | Resolve the requested travel segment from the stated origin and destination | Places or geocoding port call; segment construction; capability result on failure | Laravel / Service | FRD-FR-074 · UC-019; UC-020; UC-021 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-151 | Backend | Refuse a search where an origin or destination cannot be resolved | Business refusal; refusal reason stating the location was not understood | Laravel / Service | FRD-FR-075 · UC-019; UC-020; UC-021 | P0 | Day 7 | 4 | Not Started |
| CMP-IMP-152 | Backend | Identify published rides that are candidates for the requested date | Date candidacy query; index-supported access path | Laravel / Query | FRD-FR-076; DB 14.2 · UC-019; UC-020; UC-021 | P0 | Day 7 | 5 | Not Started |
| CMP-IMP-153 | Backend | Implement the route-overlap assessment as a domain service | Domain service not an aggregate method; expressed independently of any corridor, city or region; unit-testable without a database | Laravel / Domain | BE-034; BE-035; BE-040; ADR-03 · UC-019; UC-020; UC-021 | P0 | Day 8 | 14 | Not Started |
| CMP-IMP-154 | Backend | Include a ride only where its route overlaps the requested segment | Overlap predicate; integrity-critical rule; negative test proving non-overlapping rides are excluded | Laravel / Domain | FRD-FR-077 · UC-019; UC-020; UC-021 | P0 | Day 8 | 8 | Not Started |
| CMP-IMP-155 | Backend | Include a ride whose route overlaps the segment even where the segment is only part of the route | Partial-segment matching; the differentiating capability; positive and negative tests | Laravel / Domain | FRD-FR-078; BAD-OPP-001 · UC-019; UC-020; UC-021 | P0 | Day 8 | 8 | Not Started |
| CMP-IMP-156 | Backend | Implement the two-phase filter: coarse spatial index then precise geometry | Spatial index coarse filter; full geometry read only for survivors; measurement of survivor count | Laravel / Query | DB-053; ARCH-081; DADR-08 · UC-019; UC-020; UC-021 | P0 | Day 9 | 10 | Not Started |
| CMP-IMP-157 | Backend | Assess pickup compatibility between the passenger origin and the ride route | Pickup relationship computation; expressible result | Laravel / Domain | FRD-FR-079 · UC-019; UC-020; UC-021 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-158 | Backend | Assess drop compatibility between the passenger destination and the ride route | Drop relationship computation; expressible result | Laravel / Domain | FRD-FR-080 · UC-019; UC-020; UC-021 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-159 | Backend | Assess whether the ride direction of travel is compatible with the requested journey | Direction predicate; reverse-direction exclusion; negative test | Laravel / Domain | FRD-FR-081 · UC-019; UC-020; UC-021 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-160 | Backend | Assess whether the ride departure time is compatible with the requested travel time | Time window predicate; window value as configuration | Laravel / Domain | FRD-FR-082 · UC-019; UC-020; UC-021 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-161 | Backend | Exclude from bookable results any ride with fewer available seats than requested | Seat predicate in the candidate filter; explicit statement of the exclusion; negative test | Laravel / Domain | FRD-FR-083; GAP-020 · UC-019; UC-020; UC-021 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-162 | Backend | Evaluate seat availability from backend state on every search, never from a cached count | Authoritative read per search; no projection read; as-of marking; negative test | Laravel / Service | FRD-FR-084; ADM-037; API-135 · UC-019; UC-020; UC-021 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-163 | Backend | Present a ride as compatible only where every compatibility assessment is satisfied | Composite predicate; short-circuit ordering; test matrix across all six assessments | Laravel / Domain | FRD-FR-085 · UC-019; UC-020; UC-021 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-164 | Backend | Rank compatible rides on a basis the platform can express to the passenger | Ranking function; expressibility constraint; stable ordering | Laravel / Domain | FRD-FR-086 · UC-019; UC-020; UC-021 | P1 | Day 10 | 8 | Not Started |
| CMP-IMP-165 | Backend | Express, for each result, the degree of route overlap with the requested segment | Overlap degree computation; journey-terms expression; no unexplained score | Laravel / Service | FRD-FR-087; UXDR-09; API-142 · UC-019; UC-020; UC-021 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-166 | UX | Express the pickup and drop relationship in terms the passenger can act on | Actionable phrasing; no raw distances without meaning; content review | Laravel / Service | FRD-FR-088; NFR-085; UXDR-09 · UC-019; UC-020; UC-021 | P0 | Day 11 | 6 | Not Started |
| CMP-IMP-167 | Backend | Re-evaluate results in full when a search is repeated | No result-set caching; full re-run; negative test against a stale result set | Laravel / Service | FRD-FR-093; API-143 · UC-019; UC-020; UC-021 | P0 | Day 11 | 5 | Not Started |
| CMP-IMP-168 | Backend | Return a successful empty result rather than a refusal when no candidate matches | Empty result semantics; distinct from refusal; measurement of zero-result searches | Laravel / Service | API-144; ARCH-081; FRD-FR-235 · UC-019; UC-020; UC-021 | P0 | Day 11 | 5 | Not Started |
| CMP-IMP-169 | Backend | State that search is unavailable rather than return an unmatched or unranked result set | Dependency-unavailable branch when mapping is unavailable; capability withdrawal; negative test | Laravel / Service | FRD-FR-096; FRD-FR-256; FRD-FR-259 · UC-019; UC-020; UC-021 | P0 | Day 11 | 6 | Not Started |
| CMP-IMP-170 | UI | Build Screen 10 - Search | Compose surface; origin and destination entry; date; seats; validation; unresolvable-location treatment | Android / UI | UX 4.1 Screen 10 · UC-019 | P0 | Day 11 | 10 | Not Started |
| CMP-IMP-171 | UI | Build Screen 11 - Results | Compose surface; result cards; match quality; empty, loading and failed states; unavailable-search treatment | Android / UI | UX 4.1 Screen 11; UX 10 · UC-020 | P0 | Day 12 | 12 | Not Started |
| CMP-IMP-172 | Android | Implement the search state holder, client use cases and repository | Immutable state; intents; gateway calls; no client-side filtering or ranking; refusal mapping | Android / ViewModel | MOB-015; MOB-010; MADR-04 · UC-019; UC-020; UC-021 | P0 | Day 12 | 10 | Not Started |
| CMP-IMP-173 | Testing | Write search and matching tests | Unit overlap predicate matrix; integration two-phase filter; negative non-overlapping inclusion; negative cached availability | Cross Platform / Validation | TC-029; TC-030; FR-04; FR-06 · UC-019; UC-020; UC-021 | P0 | Day 12 | 16 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-153 | TECHNICAL DECISION REQUIRED - the overlap algorithm and any minimum overlap threshold are deliberately unspecified (BAD-RULE-023, FRD-RISK-008). Route this as a named decision before implementing. |
| CMP-IMP-161 | GAP-020 - no downstream statement carries this exclusion into the coarse filter. Record the criterion explicitly rather than inheriting it from a decision record prose. |
| CMP-IMP-168 | Behaviour on an empty result set - whether alternatives are offered and which - is withheld (BAD-OQ-007, UC-022). Return empty; offer nothing. |

## FEAT-012 Ride Detail & Commitment Surface

EPIC-04 Discovery  ·  10 work items  ·  67 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-174 | Backend | Present, for each result, the fare, departure time and number of available seats | Result representation fields; as-of marking on each business value | Laravel / Service | FRD-FR-089; AADR-09 · UC-021 | P0 | Day 12 | 5 | Not Started |
| CMP-IMP-175 | Backend | Present, for each result, the driver information and verification indicators required for a trust decision | Trust field set; relationship-limited; no more than the decision requires | Laravel / Service | FRD-FR-090; API-141; API-049 · UC-021 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-176 | Backend | Present, for each result, the vehicle information recorded against the ride | Vehicle snapshot fields; pre-commitment presentation | Laravel / Service | FRD-FR-091; FRD-FR-047 · UC-021 | P0 | Day 12 | 4 | Not Started |
| CMP-IMP-177 | Backend | Re-check availability when a passenger proceeds from a result | Authoritative re-read; inform when no longer bookable; return to results | Laravel / Service | FRD-FR-094 · UC-021 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-178 | Backend | Inform a passenger and return them to results where a ride is withdrawn while viewing | Withdrawal detection; message; navigation back to results | Laravel / Service | FRD-FR-095 · UC-021 | P0 | Day 13 | 5 | Not Started |
| CMP-IMP-179 | API | Implement GET /rides/{id} as a relationship-limited ride representation | Relationship-varying representation; disclosure limits; as-of markings | Laravel / Controller | API 11.4; AADR-08; API-051 · UC-021 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-180 | UI | Build Screen 12 - Ride detail, passenger view | Compose surface; ride, driver, vehicle, preferences; verification standing; seat availability with provenance | Android / UI | UX 4.1 Screen 12 · UC-021 | P0 | Day 13 | 10 | Not Started |
| CMP-IMP-181 | UI | Build Screen 13 - Commitment surface | Compose surface; single gated commitment point; everything the passenger must see before committing; refusal at commitment; refresh failure treatment | Android / UI | UX 4.1 Screen 13; UXDR-06; UX 9 · UC-021 | P0 | Day 13 | 12 | Not Started |
| CMP-IMP-182 | UX | Apply disclosure rules at the commitment surface | What each party sees at commitment; relationship-based disclosure | Android / UI | UX 9.4; UXDR-08 · UC-021 | P0 | TBD | 5 | Blocked |
| CMP-IMP-183 | Testing | Write ride detail and commitment tests | Integration availability re-check; negative withdrawn-ride handling; contract representation shape | Cross Platform / Validation | TC-030; TC-031 · UC-021 | P0 | Day 13 | 8 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-181 | PARTIAL screen - it cannot state whether a request requires driver acceptance (BAD-DEC-007) nor the fare composition (BAD-DEC-003). |
| CMP-IMP-182 | Decision Required - the precision of counterparty location disclosed before a booking exists is blocked (FRD-GAP-008, BAD-DEC-022). |

## FEAT-013 Ride Request

EPIC-05 Transaction  ·  13 work items  ·  79 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-184 | Database | Create the op_ride_requests migration with state referencing policy configuration | Table; request state via cfg_ not a database ENUM; requester and seats requested; hold expiry column left unused | MySQL / Schema | DB-061; DB-062; DB-039 · UC-023 | P0 | Day 12 | 5 | Not Started |
| CMP-IMP-185 | Backend | Implement the RideRequest aggregate | Aggregate; valid-state construction; own invariants; domain events | Laravel / Model | BE-017; BE-019; BE-021 · UC-023 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-186 | API | Implement POST /ride-requests to request a stated number of seats on a ride | Application service; idempotency key; request record against the ride; external id issue | Laravel / Controller | FRD-FR-097; FRD-FR-100; API 11.6 · UC-023 | P0 | Day 13 | 8 | Not Started |
| CMP-IMP-187 | Backend | Re-confirm seat availability from backend state at the moment a request is made | Authoritative read at request time; no cached count; negative test | Laravel / Service | FRD-FR-098 · UC-023 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-188 | Backend | Decline a request where seats are no longer available, state why, and consume no seat | Business refusal; no seat consumption; verification that allocation is unchanged | Laravel / Service | FRD-FR-099 · UC-023 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-189 | Backend | Present the requesting passenger verification standing to the driver | Standing read at display time; driver-facing representation | Laravel / Service | FRD-FR-101; API-146 · UC-023 | P0 | Day 14 | 5 | Not Started |
| CMP-IMP-190 | Backend | Refuse a request from a passenger who is not eligible to request and state the reason | Eligibility evaluation; refusal reason identifier | Laravel / Service | FRD-FR-102 · UC-023 | P0 | Day 14 | 5 | Not Started |
| CMP-IMP-191 | Backend | Inform both the passenger and the driver of the outcome of a ride request | Notification issue to both parties; category assignment; record | Laravel / Service | FRD-FR-103; FRD-FR-197 · UC-023 | P0 | Day 14 | 5 | Not Started |
| CMP-IMP-192 | API | Implement GET /ride-requests for own requests and requests on own rides | Two-perspective listing; cursor paging; relationship-limited representation | Laravel / Controller | API 11.6 · UC-023 | P0 | Day 14 | 6 | Not Started |
| CMP-IMP-193 | API | Implement DELETE /ride-requests/{id} to allow a passenger to withdraw a request | Withdrawal; state change; notification to driver; audit record | Laravel / Controller | API 11.6 · UC-023 | P0 | Day 14 | 5 | Not Started |
| CMP-IMP-194 | UI | Build Screen 14 - Request seats | Compose surface; seat count; confirmation; refusal treatment; outcome presentation | Android / UI | UX 4.1 Screen 14 · UC-023 | P0 | Day 14 | 8 | Not Started |
| CMP-IMP-195 | UI | Build the requests-on-ride view within Screen 9 | Compose section; requester standing; accept and decline entry points; empty state | Android / UI | UX 4.1 Screen 9 · UC-023 | P0 | Day 15 | 6 | Not Started |
| CMP-IMP-199 | Testing | Write ride request tests | Unit eligibility refusal; integration availability re-confirmation; negative seat consumption on decline | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-023 | P0 | Day 15 | 8 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-194 | PARTIAL screen - it cannot state whether a request requires driver acceptance (BAD-DEC-007, FRD-GAP-009). |
| CMP-IMP-195 | Accept and decline controls depend on BAD-DEC-007. Build the listing; withhold controls the platform cannot honour (FRD-FR-195, UX-006). |

## FEAT-014 Booking & Seat Allocation

EPIC-05 Transaction  ·  22 work items  ·  173 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-200 | Database | Create the op_bookings migration carrying the platform-computed fare and payment reference | Table; fare column with no caller-supplied write path; payment reference making the confirmation rule checkable; state via policy configuration; interface version column | MySQL / Schema | DB-059; DB-060; DB-061; DB-063 · UC-025; UC-029 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-201 | Backend | Implement the Booking aggregate with the confirmed-requires-verified-payment invariant | Aggregate; invariant in Domain; not reachable for override; negative test | Laravel / Model | BE-025; BE-012; BAD-RULE-028; FRD-FR-106 · UC-025; UC-029 | P0 | Day 14 | 10 | Not Started |
| CMP-IMP-202 | Backend | Implement the SeatAllocation invariant that confirmed seats never exceed seats offered | Invariant on the allocation record; database CHECK constraint as second line; negative test | Laravel / Model | BE-024; FRD-FR-107; DB 7; BAD-RULE-027 · UC-025; UC-029 | P0 | Day 14 | 10 | Not Started |
| CMP-IMP-203 | Backend | Implement pessimistic row locking on the allocation record plus the database constraint | SELECT FOR UPDATE on the narrow row; constraint backstop; deadlock handling; lock scope narrowest possible | Laravel / Repository | BADR-04; DADR-05; BE-054; ARCH-053 · UC-025; UC-029 | P0 | Day 14 | 12 | Not Started |
| CMP-IMP-204 | API | Implement POST /bookings creating a booking in pending state | Application service; pending creation; never reported confirmed until payment verified; idempotency key | Laravel / Controller | API-148; FRD-FR-105; AADR-07 · UC-025; UC-029 | P0 | Day 14 | 8 | Not Started |
| CMP-IMP-205 | Backend | Determine seat availability solely from platform state and reject any client-supplied seat count | Client value rejection; whole-request rejection; integrity event recorded; negative test | Laravel / Service | FRD-FR-104; FRD-FR-238; FRD-FR-239; FRD-FR-240 · UC-025; UC-029 | P0 | Day 15 | 6 | Not Started |
| CMP-IMP-206 | Backend | Confirm a booking only where seats remain available at the moment of confirmation | Confirmation-time re-check under lock; refusal branch; negative test under concurrency | Laravel / Service | FRD-FR-105; API-149; BE-056 · UC-025; UC-029 | P0 | Day 15 | 8 | Not Started |
| CMP-IMP-207 | Backend | Confirm a booking only where payment status is verified | Payment status precondition; no confirmation on pending or failed; negative test | Laravel / Service | FRD-FR-106; BE-025; API-145 · UC-025; UC-029 | P0 | Day 15 | 6 | Not Started |
| CMP-IMP-208 | Backend | Refuse confirmation where seats became unavailable and initiate the return of any value taken | Refusal; seat release; initiation record for the return of value | Laravel / Service | FRD-FR-108; PAY 13.2 · UC-025; UC-029 | P0 | Day 15 | 8 | Not Started |
| CMP-IMP-209 | Backend | Do not confirm, and release any held seats, where payment is not verified | Seat release path; allocation restoration; audit record | Laravel / Service | FRD-FR-109 · UC-025; UC-029 | P0 | Day 15 | 6 | Not Started |
| CMP-IMP-210 | Security | Reject any client assertion that a booking is confirmed | Assertion rejection; whole-request refusal; integrity event; negative test | Laravel / Service | FRD-FR-110; FRD-FR-238 · UC-025; UC-029 | P0 | Day 15 | 5 | Not Started |
| CMP-IMP-211 | Backend | Allocate the requested seats to a confirmed booking | Allocation write under lock; totals maintained; invariant re-checked | Laravel / Service | FRD-FR-111 · UC-025; UC-029 | P0 | Day 15 | 6 | Not Started |
| CMP-IMP-212 | Backend | Commit seat allocation, booking confirmation, ledger entry and payment status change in one transaction | Single transaction scope; no provider call inside; evidential record in the same commit; partial-effect impossibility test | Laravel / Service | BE-048; BE-049; BE-050; BE-053; SRS-REQ-040; SRS-REQ-041 · UC-025; UC-029 | P0 | Day 15 | 12 | Not Started |
| CMP-IMP-213 | Backend | Record the confirmation of a booking as an auditable event | Evidential record; actor, subject, time, outcome; same-transaction write | Laravel / Service | FRD-FR-112; FRD-FR-244; FRD-FR-245 · UC-025; UC-029 | P0 | Day 15 | 4 | Not Started |
| CMP-IMP-214 | Backend | Inform both the passenger and the driver when a booking is confirmed | Notification issue to both; booking category; record | Laravel / Service | FRD-FR-113; FRD-FR-197 · UC-025; UC-029 | P0 | Day 15 | 5 | Not Started |
| CMP-IMP-215 | API | Implement GET /bookings presenting bookings from backend state | Listing with ride, seats, status, payment status and associated trip; cursor paging; as-of markings | Laravel / Controller | FRD-FR-114; API 11.7 · UC-029 | P0 | Day 15 | 6 | Not Started |
| CMP-IMP-216 | Android | Mark bookings shown from device-held data as cached and non-authoritative | Cache provenance treatment; booking and payment status never presented as authoritative from cache | Android / Data | FRD-FR-115; UXDR-02; UX 6 · UC-025; UC-029 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-217 | Backend | Record every cancellation with the responsible party and the reason | Cancellation record; party and reason; no monetary effect recorded | Laravel / Service | FRD-FR-116; DB-064 · UC-025; UC-029 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-218 | UI | Build Screen 17 - My bookings and Screen 18 - Booking detail | Compose surfaces; listing; detail; pending state; provenance marking; empty state | Android / UI | UX 4.1 Screens 17, 18 · UC-029 | P1 | Post-MVP | 12 | Not Started |
| CMP-IMP-219 | UI | Build Screen 8 state - Booking pending | Pending presentation; submission state on the affected object; no success claim while pending | Android / UI | UXDR-14; UX 11 · UC-025; UC-029 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-220 | Testing | Write concurrency tests proving overbooking is impossible under genuine parallelism | Parallel confirmation attempts; allocation invariant assertion; database constraint assertion; repeat runs | Cross Platform / Validation | TADR-08; TC 12.1; BE-024; NFR-028 · UC-025; UC-029 | P0 | Day 15 | 14 | Not Started |
| CMP-IMP-221 | Testing | Write booking integrity tests | Negative confirmation without verified payment; negative client-asserted confirmation; integration single-transaction atomicity | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-025; UC-029 | P1 | Post-MVP | 12 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-208 | The return of value itself is BLOCKED (FRD-GAP-014, GAP-009, BAD-DEC-010). Record the initiation; do not invent the refund. |
| CMP-IMP-217 | Build the record now; the consequence is undecided (FRD-GAP-012, BAD-DEC-009). Recording costs nothing and makes the eventual policy enforceable retrospectively (FRD-ASM-004). |

## FEAT-015 Fare & Payment Initiation

EPIC-05 Transaction  ·  13 work items  ·  94 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-222 | Payment | Calculate the amount payable under platform authority alone | Fare computation inside the Domain; never accepted from an inbound value; negative test | Laravel / Domain | FRD-FR-117; BE-032; ARCH-083; BAD-RULE-034 · UC-030; UC-031 | P0 | Day 9 | 8 | Not Started |
| CMP-IMP-223 | Security | Reject any client-supplied amount payable | Whole-request rejection; integrity event recorded; negative test | Laravel / Service | FRD-FR-118; API-150; FRD-FR-238; FRD-FR-239 · UC-030; UC-031 | P0 | Day 9 | 5 | Not Started |
| CMP-IMP-224 | Payment | Present the total amount payable to the passenger before any payment is initiated | Amount presentation on the commitment surface; as-of marking; ordering guarantee | Laravel / Service | FRD-FR-119; UX 9.1 · UC-030; UC-031 | P0 | Day 10 | 5 | Not Started |
| CMP-IMP-225 | Payment | Do not initiate a payment for an amount the passenger has not been shown | Shown-amount binding; refusal when unbound; negative test | Laravel / Service | FRD-FR-120 · UC-030; UC-031 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-226 | Payment | Re-present the total and require the passenger to see it where the amount changes | Change detection between display and payment; forced re-display; no silent substitution | Laravel / Service | FRD-FR-121 · UC-030; UC-031 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-227 | Payment | Freeze the fare before the handoff | Fare freeze at initiation; frozen value carried into verification; no recomputation mid-flow | Laravel / Service | PADR-01; PAY 5 · UC-030; UC-031 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-228 | API | Implement POST /bookings/{id}/payments to initiate payment for the established amount | Application service; idempotency key; provider port call outside the transaction; payment record creation | Laravel / Controller | FRD-FR-122; API 11.8; BE-050; BE-052 · UC-030; UC-031 | P0 | Day 11 | 8 | Not Started |
| CMP-IMP-229 | Payment | Implement the UPI handoff on the client | UPI intent construction; handoff to the payment application; return handling; no instrument surface | Android / Data | FRD-FR-123; PADR-02; MOB 8.3 · UC-030; UC-031 | P0 | Day 11 | 10 | Not Started |
| CMP-IMP-230 | Security | Discard the response returned by the client-side UPI application | Response discarded not distrusted; never treated as evidence; negative test asserting no state change from it | Laravel / Service | FRD-FR-124; PADR-03; API-154; BAD-RULE-032 · UC-030; UC-031 | P0 | Day 11 | 6 | Not Started |
| CMP-IMP-231 | Security | Ensure no payment instrument surface exists anywhere in the system | No instrument field on any screen, endpoint, column or log; static check; schema inspection | Cross Platform / Validation | PADR-08; DB-037; DB-068; SEC 12; API-053 · UC-030; UC-031 | P0 | Day 11 | 8 | Not Started |
| CMP-IMP-232 | Payment | Refuse to start a payment the platform cannot verify when the ecosystem is unavailable | Dependency-unavailable branch; refusal not optimistic start; negative test | Laravel / Service | FRD-FR-137; PADR-12; FRD-FR-259 · UC-030; UC-031 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-233 | UI | Build Screen 15 - Payment handoff | Compose surface; amount presentation; handoff trigger; return path; always returns to pending | Android / UI | UX 4.1 Screen 15; UXDR-10; UX 11.1 · UC-031 | P0 | Day 12 | 10 | Not Started |
| CMP-IMP-235 | Testing | Write fare and initiation tests | Negative client-supplied amount; negative payment for an unshown amount; integration fare freeze; contract branch shapes | Cross Platform / Validation | TC-029; TC-030; TC-031; FR-04 · UC-030; UC-031 | P0 | Day 12 | 10 | Not Started |

## FEAT-016 Payment Verification & Reconciliation

EPIC-05 Transaction  ·  17 work items  ·  138 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-236 | Database | Create op_payments and op_payment_attempts migrations with a three-value CHECK constraint | Tables; verified/failed/pending CHECK; no inbound write path from the interface; attempt rows never updated to hide a prior attempt; provider reference stored | MySQL / Schema | DB-065; DB-066; DB-067; DB-069; DB-070 · UC-031; UC-032; UC-033 | P0 | Day 11 | 8 | Not Started |
| CMP-IMP-237 | Payment | Implement the Payment aggregate permitting exactly three states and no fourth | Aggregate; three states; no sub-states; leaving pending only by verification or recorded reconciliation; negative test | Laravel / Domain | BE-026; BE-027; PADR-07; SRS-REQ-155; SRS-REQ-156 · UC-031; UC-032; UC-033 | P0 | Day 12 | 10 | Not Started |
| CMP-IMP-238 | Payment | Initiate independent verification of every payment attempt including abandoned ones | Verification job enqueued unconditionally; abandonment covered; no dependence on passenger return | Laravel / Queue | FRD-FR-125; FRD-FR-126; PADR-04 · UC-031; UC-032; UC-033 | P0 | Day 12 | 10 | Not Started |
| CMP-IMP-239 | Payment | Implement the payment-verification job family | Job family binding; retry with configured backoff; idempotent execution; failed state visible | Laravel / Queue | BE-131; BE-135; BE-137; BE-139 · UC-031; UC-032; UC-033 | P0 | Day 12 | 8 | Not Started |
| CMP-IMP-240 | Payment | Determine payment status solely from platform verification | Status derivation from own verification only; provider-reported outcome not authoritative; negative test | Laravel / Service | FRD-FR-127; FRD-FR-128; PADR-04 · UC-031; UC-032; UC-033 | P0 | Day 13 | 8 | Not Started |
| CMP-IMP-241 | Payment | Set payment status to failed on established failure and release any held seats | Failed transition; seat release; allocation restoration; audit record | Laravel / Service | FRD-FR-129 · UC-031; UC-032; UC-033 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-242 | Payment | Set payment status to pending and route for reconciliation where the outcome cannot be established | Pending transition; reconciliation queue entry; never assume in either direction | Laravel / Service | FRD-FR-130; FRD-FR-131; FRD-FR-258; PADR-06 · UC-031; UC-032; UC-033 | P0 | Day 13 | 8 | Not Started |
| CMP-IMP-243 | Payment | Re-attempt verification of a pending payment on platform initiative | Scheduled reconciliation job; re-verification; no timeout resolution; pending never times out | Laravel / Queue | FRD-FR-132; BE-145; PADR-06 · UC-031; UC-032; UC-033 | P0 | Day 13 | 8 | Not Started |
| CMP-IMP-244 | Payment | Record every payment attempt and its verified outcome | Attempt rows; outcome recording; append-only attempt history; inspection view | Laravel / Service | FRD-FR-134; DB-067 · UC-031; UC-032; UC-033 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-245 | Payment | Inform the passenger of the verified outcome and never of the outcome reported by the UPI application | Outcome messaging; provider outcome suppressed; negative test | Laravel / Service | FRD-FR-135; API-156 · UC-031; UC-032; UC-033 | P0 | Day 13 | 5 | Not Started |
| CMP-IMP-246 | UX | Inform a passenger that a payment is being confirmed and report no success while pending | Pending presentation; no success claim; UXDR-10 conformance | Android / UI | FRD-FR-136; UXDR-10 · UC-031; UC-032; UC-033 | P0 | Day 14 | 5 | Not Started |
| CMP-IMP-247 | Integration | Implement the provider-neutral payment port and one adapter | Port contract in Domain; capability result semantics; plausibility check; bounds and recording of provider calls | Laravel / Service | PADR-10; BE-036; PAY 9; SADR-11 · UC-031; UC-032; UC-033 | P0 | TBD | 12 | Blocked |
| CMP-IMP-248 | Security | Implement the provider callback surface as a trigger that enqueues verification and nothing else | Callback endpoint; enqueue only; never treated as verification; signature handling; negative test | Laravel / Controller | PADR-09; AADR-12; API 13 · UC-031; UC-032; UC-033 | P0 | Day 14 | 10 | Not Started |
| CMP-IMP-249 | Security | Ensure payment status is never settable through the interface | Field absent from every schema; write-path prohibition; static and contract check | Laravel / Service | API-153; DB-066; AADR-06; BAD-RULE-033 · UC-031; UC-032; UC-033 | P0 | Day 14 | 5 | Not Started |
| CMP-IMP-250 | Payment | Ensure payment verification outcomes are never cached | No-cache rule at gateway and client; authoritative read every time; negative test | Laravel / Service | API-157; ARCH-126 · UC-031; UC-032; UC-033 | P0 | Day 14 | 5 | Not Started |
| CMP-IMP-251 | UI | Build Screen 16 - Payment status | Compose surface; verified, failed and pending treatments; no success claim while pending; retry entry point | Android / UI | UX 4.1 Screen 16 · UC-032 | P0 | Day 14 | 8 | Not Started |
| CMP-IMP-252 | Testing | Write payment integrity tests | Negative provider response accepted as evidence; negative pending resolved by assumption; negative status set through the interface; integration verification without passenger return | Cross Platform / Validation | TC-029; TC-030; FR-03; FR-04; PAY 16 · UC-031; UC-032; UC-033 | P0 | Day 14 | 16 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-247 | Decision Required - the PSP is unselected (BAD-DEP-004). The port is buildable; the adapter needs a provider. Seven selection gates are stated in PAY 14.1. |

## FEAT-017 Ledger

EPIC-05 Transaction  ·  6 work items  ·  44 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-253 | Backend | Create the led_ledger_entries append-only migration | Table in led_ domain; append-only enforcement; no update path; exact decimal money | MySQL / Schema | DB-005; DB 8; DADR-07; DB-031 · UC-032 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-254 | Payment | Record a ledger entry for every movement of value | Entry per movement attributable to payer, booking and event; written in the booking transaction | Laravel / Service | FRD-FR-133; BE-048; ARCH-112 · UC-032 | P0 | Day 13 | 8 | Not Started |
| CMP-IMP-255 | Payment | Produce balanced entries immediately on every verified payment | Double-entry in effect; balance assertion at write time; negative test on unbalanced write | Laravel / Service | PADR-11; DADR-07 · UC-032 | P0 | Day 13 | 8 | Not Started |
| CMP-IMP-256 | Backend | Compute balances rather than store them | No stored balance column; computation query; index support | MySQL / Query | DADR-06; DB-031 · UC-032 | P0 | Day 13 | 6 | Not Started |
| CMP-IMP-257 | Payment | Surface a discrepancy where a ledger does not reconcile rather than present a concealing balance | Reconciliation check; discrepancy surfacing; routing to the reconciliation queue | Laravel / Service | FRD-FR-222; FRD-FR-223 · UC-032 | P0 | Day 14 | 8 | Not Started |
| CMP-IMP-259 | Testing | Write ledger tests | Unit balance computation; integration same-transaction entry; negative unbalanced entry; negative update of an entry | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-032 | P0 | Day 14 | 8 | Not Started |

## FEAT-018 Trip Execution

EPIC-06 Journey  ·  12 work items  ·  90 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-260 | Database | Create op_trips and op_trip_participants migrations capturing values not references alone | Tables; captured participants, route as travelled, fare and payment outcome; booking references making the start rule checkable; state via policy configuration | MySQL / Schema | DB-071; DB-072; DB-075; DADR-11 · UC-038; UC-042 | P0 | Day 14 | 8 | Not Started |
| CMP-IMP-261 | Backend | Implement the Trip aggregate with the start-requires-confirmed-booking invariant | Aggregate; invariant in Domain; not reachable for override; negative test | Laravel / Domain | BE-028; BE-012; SRS-REQ-159; FRD-FR-142 · UC-038; UC-042 | P0 | Day 15 | 8 | Not Started |
| CMP-IMP-262 | API | Implement POST /trips/{id}/start allowing a driver to begin a trip | Application service; idempotency key; confirmed-booking precondition; trip creation and start time record | Laravel / Controller | FRD-FR-141; FRD-FR-143; API-159; API 11.9 · UC-038; UC-042 | P0 | Day 15 | 8 | Not Started |
| CMP-IMP-263 | Backend | Refuse to begin a trip against a ride with no confirmed booking | Business refusal; refusal reason; negative test | Laravel / Service | FRD-FR-142; BE-028 · UC-038; UC-042 | P0 | Day 15 | 5 | Not Started |
| CMP-IMP-264 | Backend | Record every trip state transition with the time at which it occurred | Transition log; evidential record; inspection view | Laravel / Service | FRD-FR-144; FRD-FR-244 · UC-038; UC-042 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-265 | Backend | Make the current trip state visible to every participant | Participant-scoped state read; as-of marking; client rendering | Laravel / Service | FRD-FR-145 · UC-038; UC-042 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-266 | Backend | Notify booked passengers when a trip begins | Notification issue; trip category; record | Laravel / Service | FRD-FR-146; FRD-FR-197 · UC-038; UC-042 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-267 | Backend | Record the actual start time of a trip against its scheduled departure time | Both instants recorded; variance derivable; inspection view | Laravel / Service | FRD-FR-147 · UC-038; UC-042 | P0 | Post-MVP | 4 | Not Started |
| CMP-IMP-268 | API | Implement POST /trips/{id}/completion closing a trip and recording each booking outcome independently | Completion service; per-booking outcome; captured values written | Laravel / Controller | FRD-FR-165; FRD-FR-166; API 11.9 · UC-038; UC-042 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-269 | Backend | Do not report a trip as complete where its record cannot be written | Write-then-report ordering; failure branch; reconciliation raise; negative test | Laravel / Service | FRD-FR-167; FRD-FR-248; FRD-FR-249 · UC-038; UC-042 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-270 | UI | Build Screen 22 - Active trip, driver view | Compose surface; trip state; start and complete controls; next point; position age visible | Android / UI | UX 4.1 Screen 22; UX-009 · UC-042 | P0 | Post-MVP | 12 | Not Started |
| CMP-IMP-273 | Testing | Write trip execution tests | Negative start without confirmed booking; integration completion capture; negative completion reported without a written record | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-038; UC-042 | P0 | Post-MVP | 10 | Not Started |

## FEAT-019 Live Position Tracking

EPIC-06 Journey  ·  15 work items  ·  123 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-274 | Database | Create the op_trip_positions migration carrying two distinct instants | Separate table for independent removal; instant of acquisition distinct from instant of receipt; index for latest-position access | MySQL / Schema | DB-073; DB-074; GADR-03 · UC-039 | P0 | Day 15 | 6 | Not Started |
| CMP-IMP-275 | GPS | Implement the trip-bound foreground location service on the client | Foreground service bound to the trip; disclosure notification; start and stop with the trip; no user-level tracking | Android / Data | MADR-07; GADR-01; GADR-04; GPS 5.1 · UC-039 | P0 | Post-MVP | 14 | Not Started |
| CMP-IMP-276 | Android | Implement location permission coordination | Permission request flow; rationale; denial handling; degraded operation without permission | Android / UI | MOB 8.2; FRD-FR-152 · UC-039 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-277 | GPS | Obtain the vehicle position during an active trip and report it | Position acquisition; POST /trips/{id}/positions; reported by the vehicle not every participant; batching under intermittent connectivity | Cross Platform / Service | FRD-FR-148; ARCH-093; GADR-02 · UC-039 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-278 | Configuration | Take the position reporting cadence from platform-delivered configuration | Cadence from GET /configuration; client never chooses; adjustable without a client release | Cross Platform / Service | GADR-06; API-162; MOB-135; OPS-118 · UC-039 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-279 | GPS | Validate and accept reported positions | Acceptance rules; participant, trip and time scoping; rejection of out-of-scope reports | Cross Platform / Service | GPS 6.2; GADR-11 · UC-039 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-280 | API | Implement GET /trips/{id}/positions/latest scoped to participants of the active trip | Participant-scoped read; time-scoped access; as-of marking | Laravel / Controller | FRD-FR-149; GADR-11; API 11.9 · UC-039 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-281 | GPS | Never present a previously known position as the current position | Staleness bound per position against a delivered bound; expiry treatment; negative test | Cross Platform / Service | FRD-FR-150; API-161; GADR-05 · UC-039 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-282 | UX | Indicate that position is unavailable and when it was last known | Unavailable treatment; last-known instant shown; no extrapolation | Android / UI | FRD-FR-151; GADR-07 · UC-039 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-283 | GPS | Permit a trip to begin indicating that tracking is unavailable | Tracking as enhancement not precondition; start path without position; indication to participants | Cross Platform / Service | FRD-FR-152; GADR-08 · UC-039 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-284 | GPS | Continue to report position without map context where the mapping service is unavailable | Degraded presentation; position path unaffected; dependency-unavailable marking | Cross Platform / Service | FRD-FR-153; GADR-13 · UC-039 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-285 | GPS | Cease position tracking when a trip ends | Service stop; foreground notification removal; verification that no position is acquired after end | Cross Platform / Service | FRD-FR-154 · UC-039 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-286 | UI | Build Screen 21 - Active trip, passenger view with position age always visible | Compose surface; map or position; age of position; unavailable treatment; safety centre reachable | Android / UI | UX 4.1 Screen 21; UXDR-11; UX-009; UX-011 · UC-039; UC-040 | P0 | Post-MVP | 14 | Not Started |
| CMP-IMP-287 | Security | Apply position privacy scoping and retention marking | Participant, trip and time scoping; separate table for independent removal; retention marking | Laravel / Service | GPS 10; DB-073; DB-179 · UC-039 | P0 | TBD | 8 | Blocked |
| CMP-IMP-288 | Testing | Write live tracking tests | Negative stale position presented as current; integration cadence from configuration; negative position acquired after trip end; participant scoping | Cross Platform / Validation | TC-029; TC-030; FR-04; GPS 14 · UC-039 | P0 | Post-MVP | 12 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-282 | Open question - what the passenger sees when the driver becomes unreachable mid-trip is unresolved (FRD-OQ-009). |
| CMP-IMP-287 | Decision Required - position retention period is unset (BAD-DEC-021, FRD-RISK-007). Location history accumulates without bound until it is set. |

## FEAT-020 Estimates & Multi-Passenger Trip

EPIC-06 Journey  ·  11 work items  ·  98 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-289 | GPS | Compute an estimated time of arrival at each participant next relevant point | ETA computation; per-participant next point; mapping port call; update on progress | Laravel / Service | FRD-FR-155; FRD-FR-157 · UC-040; UC-044 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-290 | GPS | Compute the remaining distance to each participant next relevant point | Distance computation; per-participant; update on progress | Laravel / Service | FRD-FR-156; FRD-FR-157 · UC-040; UC-044 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-291 | GPS | State that no estimate is available rather than present a stale or default value | No-estimate treatment; no extrapolation; negative test against a default value | Laravel / Service | FRD-FR-158; GADR-07 · UC-040; UC-044 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-292 | GPS | Present a driver with the estimate to their next pickup or drop rather than their own destination | Driver-perspective estimate; next-point selection | Laravel / Service | FRD-FR-159; GADR-10 · UC-040; UC-044 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-293 | GPS | Associate every confirmed booking on a ride with the same trip | One trip per ride; booking association; participant records | Laravel / Service | FRD-FR-161 · UC-040; UC-044 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-294 | GPS | Track each booking pickup and drop independently on a multi-passenger trip | Per-booking journey state; independent progression; GADR-09 conformance | Laravel / Service | FRD-FR-162; GADR-09 · UC-040; UC-044 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-295 | UX | Present each passenger with the trip from the perspective of their own pickup and drop points | Per-passenger view composition; no disclosure of other passengers beyond the relationship | Android / UI | FRD-FR-163; UXDR-08 · UC-040; UC-044 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-296 | GPS | Ensure one passenger cancellation or absence does not invalidate another booking on the same trip | Independence invariant; negative test with a cancelled co-passenger | Laravel / Domain | FRD-FR-164 · UC-040; UC-044 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-297 | UI | Build Screen 23 - Multi-passenger trip | Compose surface; per-booking journeys; own perspective; co-traveller disclosure limits | Android / UI | UX 4.1 Screen 23 · UC-044 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-298 | GPS | Provide current speed, current landmark and the next navigation instruction during an active trip | Telemetry fields; navigation instruction source; presentation | Laravel / Service | FRD-FR-160 · UC-040; UC-044 | P2 | Post-MVP | 14 | Not Started |
| CMP-IMP-299 | Testing | Write estimate and multi-passenger tests | Negative stale or default estimate; integration per-booking independence; negative co-passenger cancellation effect | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-040; UC-044 | P0 | Post-MVP | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-292 | BLOCKED in part - pickup and drop sequencing on a multi-passenger trip is undecided (GAP-017, GPS 12.4). FRD-FR-159 is unimplementable for a multi-passenger trip until it is decided. |
| CMP-IMP-298 | Release R2 by FRD-FR-160. Open question whether the deferral is correct (FRD-OQ-007). |

## FEAT-021 Trip History & Records

EPIC-06 Journey  ·  5 work items  ·  32 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-300 | API | Implement GET /trips presenting a user completed trips | Listing with date, route, counterparties, fare paid or earned, and outcome; cursor paging | Laravel / Controller | FRD-FR-168; API 11.9 · UC-043 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-301 | Backend | Record, for every completed trip, its participants, route travelled, associated payment and outcome | Captured values written at completion; immutability; inspection view | Laravel / Service | FRD-FR-166; DB-072; NFR-126 · UC-043 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-302 | Backend | Show a completed trip vehicle as it was recorded at the time of travel | Historical vehicle snapshot; no live vehicle read | Laravel / Service | FRD-FR-048 · UC-043 | P1 | Post-MVP | 4 | Not Started |
| CMP-IMP-303 | UI | Build Screen 20 - Trip history | Compose surface; listing; detail entry; empty state; provenance marking | Android / UI | UX 4.1 Screen 20 · UC-043 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-304 | Testing | Write trip history tests | Integration captured values; negative live-read substitution for a captured value | Cross Platform / Validation | TC-029; TC-030 · UC-043 | P1 | Post-MVP | 6 | Not Started |

## FEAT-022 Messaging

EPIC-07 Communication  ·  15 work items  ·  112 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-305 | Database | Create conversation and message tables with membership derived from the ride relationship | Tables; derived membership never granted; every message recorded; no read-state column | MySQL / Schema | NADR-02; NADR-03; NADR-06; FRD-FR-170; FRD-FR-172 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-306 | API | Allow a driver and a passenger with a qualifying relationship to exchange messages | POST /conversations/{id}/messages; relationship check; message record | Laravel / Controller | FRD-FR-169; API 11.10 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-307 | Chat | Never deliver a message to a party with no qualifying relationship to the ride | Delivery guard; negative test with a non-qualifying party | Laravel / Service | FRD-FR-170 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-308 | Chat | Decline to open a conversation where the relationship does not permit messaging | Business refusal; refusal reason identifier | Laravel / Service | FRD-FR-171 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-309 | Chat | Retain a message and deliver it when the recipient next connects | Retention on delivery failure; delivery on reconnect; no loss | Laravel / Service | FRD-FR-173; NADR-09 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-310 | Chat | Never report a message as read to its sender | No read state leaves the platform; absent from every representation; negative test | Laravel / Service | FRD-FR-174; NADR-06 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 4 | Not Started |
| CMP-IMP-311 | Chat | Queue messages rather than discard them where the messaging service is unavailable | Queue on dependency unavailability; drain on restore | Laravel / Queue | FRD-FR-175; FRD-FR-260 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-312 | Chat | Support messaging between the participants of a multi-passenger trip | Multi-party conversation; membership derivation; disclosure limits | Laravel / Service | FRD-FR-176; NOTIF 5.6 · UC-045; UC-046; UC-047 | P2 | Post-MVP | 8 | Not Started |
| CMP-IMP-313 | API | Implement GET /conversations and GET /conversations/{id}/messages | Listings; cursor paging; relationship-limited representation | Laravel / Controller | API 11.10 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-314 | Android | Present previously retrieved messages when the device has no connectivity | Presentation cache read; offline retrieval; no fabrication of newer content | Android / Local DB | FRD-FR-177; MADR-05 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-315 | UX | Indicate that a conversation shown without connectivity may not be current | Cached provenance treatment; as-of marking; UXDR-02 conformance | Android / UI | FRD-FR-178; UXDR-02 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-316 | Android | Implement the durable outbox so an offline-composed message is never shown as delivered | Outbox store separate from cache; idempotent durable submission; submission state on the affected object; never delivered until the platform accepts | Android / Local DB | FRD-FR-179; MADR-05; MADR-06; UXDR-14; NADR-04 · UC-045; UC-046; UC-047 | P0 | Post-MVP | 14 | Not Started |
| CMP-IMP-317 | Notification | Alert a recipient to a message disclosing no more than the conversation itself would | Message-arrival notification; content limits; NOTIF 10.3 conformance | Laravel / Notification | FRD-FR-180; NOTIF 10.3 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-318 | UI | Build Screen 24 - Conversations and Screen 25 - Messages | Compose surfaces; conversation list; message thread; offline treatment; send with outbox state; empty states | Android / UI | UX 4.1 Screens 24, 25 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 14 | Not Started |
| CMP-IMP-320 | Testing | Write messaging tests | Negative delivery to a non-qualifying party; negative read-state exposure; integration offline outbox submission; queue on unavailability | Cross Platform / Validation | TC-029; TC-030; FR-04; NOTIF 13 · UC-045; UC-046; UC-047 | P1 | Post-MVP | 10 | Not Started |

## FEAT-023 Notifications

EPIC-07 Communication  ·  21 work items  ·  133 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-321 | Database | Create notification, preference and device registration tables | Tables; category immutable at issue; addressee and time; delivery target registration | MySQL / Schema | FRD-FR-203; NADR-13; API 11.11 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-322 | Notification | Issue a notification to each affected user on ride, booking, payment, trip, chat, reward, safety and system events | Event listeners; issue per event per affected user; one notification per event per user | Laravel / Notification | FRD-FR-197; NADR-10; NOTIF-081 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-323 | Notification | Identify the category of every notification at issue and make it immutable | Eight-category set; assignment at issue; no ninth without changing the preference surface | Laravel / Notification | FRD-FR-198; NOTIF-081; NADR-13 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-324 | Notification | Determine the users affected by an event before issuing notifications | Affected-user determination at issue not at delivery; participant resolution | Laravel / Notification | FRD-FR-199; NADR-08 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-325 | Notification | Apply a user notification preferences to non-essential categories at issue | Preference evaluation at issue against the preferences at that moment; no retroactive effect | Laravel / Notification | FRD-FR-200; NOTIF-089; NOTIF-090 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-326 | Notification | Deliver safety-category and payment-category notifications irrespective of preferences | Mandatory delivery; zero safety notifications suppressed; negative test | Laravel / Notification | FRD-FR-201; NOTIF-084; NOTIF-088; NFR-076 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-327 | UX | Keep mandatory categories absent from the preference surface entirely | Not shown disabled, locked or explained; preference surface lists only controllable categories; negative test | Android / UI | FRD-FR-202; NOTIF-085; NOTIF-086; NOTIF-087; NADR-07 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-328 | Notification | Record every notification issued with its category, addressee and time | Record write; suppressed notifications still recorded and still in history | Laravel / Notification | FRD-FR-203; NOTIF-094; NOTIF-095 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-329 | Notification | Retain a notification in the application where its delivery fails | In-application record authoritative; delivery best-effort; negative test on loss | Laravel / Notification | FRD-FR-204; NADR-09 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-330 | Notification | Queue notifications where the messaging service is unavailable | Queue on dependency unavailability; drain on restore; notification job family | Laravel / Queue | FRD-FR-205; FRD-FR-260; BE-131 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-331 | Notification | Record and make available in the application a notification for a user with no reachable device | No-device path; in-application availability; no silent drop | Laravel / Notification | FRD-FR-206 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-332 | API | Implement GET /notifications presenting history with category and time | Listing; cursor paging; acknowledgement operation | Laravel / Controller | FRD-FR-207; API 11.11 · UC-062; UC-063; UC-064 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-333 | Notification | State that the subject of a notification is no longer accessible rather than fail silently | Subject resolution at open; explicit message; negative test on silent failure | Laravel / Notification | FRD-FR-208 · UC-062; UC-063; UC-064 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-334 | Integration | Implement the provider-neutral delivery port and one adapter | Port contract; capability result; bounds and recording; adapter for the selected provider | Laravel / Notification | NADR-12; BE-036; NOTIF 9 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-335 | API | Implement device registration through PUT and DELETE /devices/current | Registration; deregistration; token rotation; no business value carried | Laravel / Controller | API 11.11 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-336 | Security | Ensure a notification carries no business value | Content limits; no fare, seat count, payment status or balance in a notification; negative test | Laravel / Notification | NADR-05; UXDR-12; NOTIF 10.1 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-337 | UX | Make safety notifications visually distinct from every other category | Distinct treatment; not colour alone; review against NOTIF-093 | Android / UI | NOTIF-093; UX-160; UXDR-16 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 4 | Not Started |
| CMP-IMP-338 | Integration | Implement Firebase Cloud Messaging handling and deep links on the client | FCM integration; foreground and background handling; deep link routing to the notification subject | Android / Data | MOB 8.4; README 3 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-339 | UI | Build Screen 26 - Notifications and Screen 27 - Notification preferences | Compose surfaces; history with category and time; preference toggles for controllable categories only; empty states | Android / UI | UX 4.1 Screens 26, 27 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-340 | Notification | Issue no notification in the reward category | Category exists but produces nothing; guard; negative test | Laravel / Notification | NOTIF-082 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 3 | Not Started |
| CMP-IMP-341 | Testing | Write notification tests | Negative suppression of a safety notification; negative mandatory category on the preference surface; integration delivery failure retention; negative business value in content | Cross Platform / Validation | TC-029; TC-030; FR-04; NOTIF 13 · UC-062; UC-063; UC-064 | P0 | Post-MVP | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-340 | The reward category exists in FRD-FR-197 but no reward behaviour is specified (BAD-DEC-013). Do not issue in it. |

## FEAT-024 Emergency Contacts

EPIC-08 Safety  ·  6 work items  ·  33 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-342 | Database | Create the op_user_emergency_contacts migration | Table; protected contact columns; per-user nomination | MySQL / Schema | DB 6.2; DB-035 · UC-048 | P0 | Post-MVP | 4 | Not Started |
| CMP-IMP-343 | API | Allow a user to nominate one or more emergency contacts | GET and PUT /profile/emergency-contacts; nomination; record against the user | Laravel / Controller | FRD-FR-181; FRD-FR-184; API 11.2 · UC-048 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-344 | API | Allow a user to amend or remove a nominated emergency contact | PUT and DELETE operations; state change; audit record | Laravel / Controller | FRD-FR-182; API 11.2 · UC-048 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-345 | Backend | Validate emergency contact details and state why a contact is unusable | Validation; reason identifier; API-131 conformance | Laravel / Service | FRD-FR-183; API-131 · UC-048 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-346 | UI | Build Screen 29 - Emergency contacts | Compose surface; list, add, amend, remove; unusable-contact treatment; empty state | Android / UI | UX 4.1 Screen 29 · UC-048 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-347 | Testing | Write emergency contact tests | Unit validation reasons; integration nomination and removal; negative unusable contact accepted | Cross Platform / Validation | TC-029; TC-030 · UC-048 | P0 | Post-MVP | 5 | Not Started |

## FEAT-025 Safety Incident Pipeline

EPIC-08 Safety  ·  11 work items  ·  80 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-348 | Database | Create op_safety_incidents and op_safety_actions migrations insertable with partial context | Tables; no validation failure on a non-essential column can lose a signal; missing context recorded as missing and distinguishable from absent in fact | MySQL / Schema | DB-077; DB-078; FRD-FR-187 · UC-051 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-349 | Security | Implement the SafetyIncident aggregate with the close-requires-outcome invariant | Aggregate; invariant in Domain; no close by timeout; negative test | Laravel / Domain | BE-029; FRD-FR-227; FRD-FR-228; SRS-REQ-160 · UC-051 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-350 | Security | Record every safety signal received as a safety incident | Intake service; unconditional record; negative test proving no signal is discarded | Laravel / Service | FRD-FR-185; FRD-FR-188 · UC-051 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-351 | Security | Capture the raising user, trip, location at the time, vehicle and co-travellers with each incident | Context capture; partial capture tolerated; each element independently optional | Laravel / Service | FRD-FR-186; FRD-FR-187 · UC-051 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-352 | Security | Place every safety incident in the safety operator queue | proj_safety_queue entry; maintained by the safety job family; never delayed by other work | Laravel / Queue | FRD-FR-189; ADM-044; BE-132 · UC-051 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-353 | Security | Retain and retry an incident that cannot immediately reach the operator queue | Retry with backoff; no discard; failed safety job raises an operational condition immediately | Laravel / Queue | FRD-FR-190; BE-138; NFR-030 · UC-051 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-354 | Security | Record a safety incident raised outside an active trip with no trip context | Trip-less intake path; context marked absent in fact | Laravel / Service | FRD-FR-191 · UC-051 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-355 | Security | Record the actions taken in response to a safety incident and its outcome | Action records; outcome record; retention for post-incident review | Laravel / Service | FRD-FR-192; FRD-FR-229 · UC-051 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-356 | Security | Record every safety incident and every action upon it as an auditable event | Evidential records; actor, subject, time, outcome; same-transaction write | Laravel / Service | FRD-FR-193; FRD-FR-244 · UC-051 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-357 | DevOps | Isolate the safety job family so it shares no capacity with any other family | Dedicated worker binding; no shared queue; deployment separation verified | Laravel / Queue | BE-132; OPS-040; BD-04 · UC-051 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-358 | Testing | Write safety pipeline tests | Negative signal discarded; negative incident closed without an outcome; negative close by timeout; integration partial-context insert; safety family isolation | Cross Platform / Validation | TC-029; TC-030; FR-04; FR-05 · UC-051 | P0 | Post-MVP | 12 | Not Started |

## FEAT-026 Safety Centre & Safety Surface

EPIC-08 Safety  ·  10 work items  ·  78 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-359 | Security | Implement the safety surface on its own path prefix | /safety/v1 routing; separate adapter set; minimum dependency set | Laravel / Controller | AADR-11; API 12; BADR-16 · UC-054; UC-083 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-360 | DevOps | Route the safety prefix independently with no shared rate limit, quota or throttle | Edge routing; no general-prefix policy applied; no refusal for a reason the application would not refuse for | Laravel / Controller | OPS-045; OPS-046; OPS-047; SEC-180; API-172 · UC-054; UC-083 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-361 | DevOps | Make the safety unit deployable and restartable without restarting the application unit | Independent deployment unit; restart verification; boot with minimum dependencies | Cross Platform / Controller | OPS-037; OPS-041; BE-191 · UC-054; UC-083 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-362 | UX | Present safety information and every available safety control from a single place | Safety centre composition; single point of access | Android / UI | FRD-FR-194; FRD-FR-196 · UC-054; UC-083 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-363 | Security | Never present a safety control the platform cannot honour | Control availability derived from platform capability; negative test asserting no unhonourable control is rendered | Android / UI | FRD-FR-195; UX-006; UXDR-13; MOB-150 · UC-054; UC-083 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-364 | UX | Make the safety centre reachable from every screen during an active trip | Global reachability during a trip; navigation entry; verification across screens | Android / UI | UX-011; NFR-092 · UC-054; UC-083 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-365 | UI | Build Screen 28 - Safety centre | Compose surface; safety information; available controls only; emergency contacts entry; rules entry | Android / UI | UX 4.1 Screen 28; UX 13.1 · UC-054; UC-083 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-366 | UI | Build Screen 30 - Rules of participation | Compose surface; versioned policy text from configuration; no insurance claim of any kind | Android / UI | UX 4.1 Screen 30; SRS-REQ-179 · UC-083 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-367 | Security | Enforce the insurance prohibition on every user-facing surface | Content review of every surface; static check for insurance terminology; no statement or implication of cover | Cross Platform / Validation | FRD 8.5 prohibition; BRD-REQ-187; BAD-RISK-006; NFR-137 · UC-054; UC-083 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-372 | Testing | Write safety surface tests | Negative unhonourable control rendered; negative safety prefix refused by an edge policy; integration independent restart; reachability during a trip | Cross Platform / Validation | TC-029; TC-030; FR-05 · UC-054; UC-083 | P0 | Post-MVP | 10 | Not Started |

## FEAT-027 Admin Foundation & Projections

EPIC-09 Operations  ·  17 work items  ·  136 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-373 | Admin | Install and bootstrap the Filament administrative surface within the application unit | Filament install; panel configuration; reachable only over stated routes; never bypassing the application unit | Filament / Resource | BADR-15; OPS-050; ADM 4 · UC-070 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-374 | Admin | Bind every resource to an application service for writes and a projection for reads | No Eloquent model binding; resource base class; service invocation; projection reader | Filament / Resource | ADMR-01; ADM-017; ADM-018; BADR-15 · UC-070 | P1 | Post-MVP | 12 | Not Started |
| CMP-IMP-375 | Database | Create the nine projection tables in the proj_ domain | proj_admin_rides, bookings, trips, users, payments; proj_reconciliation_queue; proj_safety_queue; proj_support_cases; proj_operational_measures | MySQL / Schema | ADM-033; DB-006; DB-139 · UC-070 | P1 | Post-MVP | 10 | Not Started |
| CMP-IMP-376 | Admin | Maintain each projection by a listener responding to domain events | Listeners per projection; synchronous or job maintenance recorded per projection; maintenance instant on each row | Laravel / Repository | ADM-034; ADM-039; ADM-043; BE-119; BE-124 · UC-070 | P1 | Post-MVP | 12 | Not Started |
| CMP-IMP-377 | Admin | Make every projection rebuildable in full by truncate and replay | Rebuild command; replay from authoritative state; executable without interrupting write traffic | Laravel / Repository | ADM-035; ADM-042; BE-120; BE-126 · UC-070 | P1 | Post-MVP | 10 | Not Started |
| CMP-IMP-378 | Admin | Ensure no projection is an input to a business decision | Read-path separation; static check; negative test | Filament / Resource | ADM-036; BE-121; DB-130 · UC-070 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-379 | Admin | Ensure seat availability is never read from a projection, including by an operator | Authoritative read enforced at every seat display; negative test in the admin surface | Filament / Resource | ADM-037; ARCH-056; DB-131 · UC-070 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-380 | Admin | Present each listing projection maintenance instant and mark it stale past its bound | Maintenance instant on every listing; staleness treatment; distinct operational condition on maintenance failure | Filament / Resource | ADM-046; ADM-047; ADM-050; UX-042; UX-044 · UC-070 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-381 | Admin | Ensure an operator never acts on a listing value where the action requires a current value | Action path forced through the detail view service read; negative test | Filament / Resource | ADM-048; ADM-038 · UC-070 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-382 | Security | Implement cursor paging and fixed allow-list filtering and sorting on every listing | Cursor paging; allow-list parameters never constructed from input; projection-supported parameters only | Filament / Resource | ADM-023; ADM-024; ADM-025; SEC-121 · UC-070 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-383 | Admin | Present a count only where the projection can produce it, and report unavailable never zero | Count availability check; unavailable reporting; negative test against a zero substitution | Filament / Resource | ADM-026; ADM-027; API-118; API-119 · UC-070 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-384 | Admin | Give each resource validation identical to a client request | Shared validation; no admin-only relaxation; negative test | Filament / Resource | ADM-029; ARCH-132; API-042 · UC-070 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-385 | Admin | Implement bulk operations as explicit bulk application services, atomic per record | Bulk service; no iteration of a single-record service in the resource; per-record outcome recorded | Filament / Resource | ADM-030; ADM-031; BE-053 · UC-070 | P2 | Post-MVP | 8 | Not Started |
| CMP-IMP-386 | Admin | Implement export as an application service operation under the same authorisation and evidencing as a read | Export service; authorisation; evidential record | Filament / Resource | ADM-032; ADMR-08 · UC-070 | P2 | Post-MVP | 6 | Not Started |
| CMP-IMP-387 | Security | Implement the twelve-capability administrative role mechanism | Capability set; role composition from capabilities; roles as versioned policy configuration; deny by default | Filament / Resource | ADM-163; ADM-164; ADM-170; ADMR-12 · UC-070 | P1 | Post-MVP | 10 | Not Started |
| CMP-IMP-388 | UX | Tell operators plainly that their actions, refusals and inspections are recorded | Surface notice; placement; content review | Filament / Resource | ADM-165; SEC-206; ADMR-06 · UC-070 | P1 | Post-MVP | 3 | Not Started |
| CMP-IMP-389 | Testing | Write admin foundation tests | Negative ORM binding in a resource; negative projection read for seat availability; integration rebuild by replay; negative count reported as zero | Cross Platform / Validation | TC-029; TC-030; ADM 16 · UC-070 | P1 | Post-MVP | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-380 | Projection staleness bounds are configuration and their values are unset (ADM-049). |
| CMP-IMP-387 | BLOCKED for deployment - the administrative surface cannot be deployed until at least one role exists (ADM-168). The role set is undecided (ADM-166, BAD-DEC-006). |

## FEAT-028 Admin Inspection & Intervention

EPIC-09 Operations  ·  13 work items  ·  92 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-390 | Admin | Allow an operator to locate a ride, ride request, booking or trip | Listing search over projections; single-projection reads; no cross-projection join | Filament / Resource | FRD-FR-209; ADM-020; ADM 7.1 · UC-070; UC-071 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-391 | Admin | Present a located record with its parties, seats, status, state history, payment, messages and safety incidents | One composing application service operation; not assembled from several service calls in the resource | Filament / Page | FRD-FR-210; ADM-021; ADM-022 · UC-070; UC-071 | P1 | Post-MVP | 12 | Not Started |
| CMP-IMP-392 | Admin | Ensure inspecting a record does not alter it | Read-only guarantee; negative test asserting no state change from inspection | Filament / Resource | FRD-FR-211; ADM 7.3 · UC-070; UC-071 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-393 | Admin | Record an operator inspection of a record as an auditable event | Evidential record on read; operator identity; subject | Filament / Resource | FRD-FR-212; ADMR-08; ADM 14.1 · UC-070; UC-071 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-394 | Security | Refuse operator access where the role does not permit it and record the refusal | Authorisation check; refusal record as fully as an application; negative test | Filament / Resource | FRD-FR-213; ADMR-06; SEC-065 · UC-070; UC-071 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-395 | Security | Present only the fields the operator role entitles them to | Field-level entitlement; message content and position history as separate capabilities | Filament / Resource | ADM-028; ADM-164; SEC-067 · UC-070; UC-071 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-396 | Admin | Allow an operator to apply an intervention to a booking or trip, stating the intervention and its reason | Intervention action invoking the same application service; reason required; operator identity carried into the service | Filament / Resource | FRD-FR-214; ADMR-04; ADMR-07; ADM 8.1 · UC-070; UC-071 | P1 | Post-MVP | 10 | Not Started |
| CMP-IMP-397 | Admin | Refuse an operator intervention that would allow confirmed seats to exceed seats offered | Same invariant path as a client request; capability never exemption; negative test | Filament / Resource | FRD-FR-215; ADMR-05; ADM 8.3; BE-024 · UC-070; UC-071 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-398 | Admin | Refuse an operator intervention that would set payment status other than through verification or reconciliation | Status write prohibition for operators; negative test | Filament / Resource | FRD-FR-216; ADMR-05; BE-026 · UC-070; UC-071 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-399 | Admin | Record every refused operator intervention as an auditable event | Refusal record; reason; operator identity | Filament / Resource | FRD-FR-217; ADMR-06 · UC-070; UC-071 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-400 | Admin | Record an applied intervention with the identity of the operator who applied it | Operator attribution; evidential record; inspection view | Filament / Resource | FRD-FR-218; FRD-FR-246; ADM-165 · UC-070; UC-071 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-401 | Admin | Inform the parties affected by an applied intervention | Notification issue to affected parties; category assignment | Filament / Resource | FRD-FR-219; FRD-FR-197 · UC-070; UC-071 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-402 | Testing | Write admin inspection and intervention tests | Negative invariant bypass by an operator; negative payment status set by an operator; integration refusal recording; negative alteration by inspection | Cross Platform / Validation | TC-029; TC-030; FR-04; ADM 16 · UC-070; UC-071 | P1 | Post-MVP | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-393 | Open question - whether inspection should be audited or only state changes, and the audit volume consequence, is unresolved (FRD-OQ-006). |

## FEAT-029 Admin Payment Reconciliation

EPIC-09 Operations  ·  7 work items  ·  54 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-403 | Admin | Present pending payments to operators as a managed queue | proj_reconciliation_queue resource; ordering; staleness marking; provenance on payment status | Filament / Resource | FRD-FR-138; ADM-038; ADM 9.1 · UC-033; UC-072 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-404 | Admin | Allow an operator to record a determination against a pending payment and apply it to status and ledger | Determination action; recorded basis; status transition through reconciliation only; ledger entry | Filament / Resource | FRD-FR-139; PADR-13; ADM 9.2 · UC-033; UC-072 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-405 | Admin | Retain a payment in the queue with the investigation recorded where the outcome still cannot be established | Retention in queue; investigation record; no forced resolution | Filament / Resource | FRD-FR-140 · UC-033; UC-072 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-406 | Admin | Allow an operator to locate a payment, refund or settlement record | Payment listing and search; refund and settlement records absent by decision | Filament / Resource | FRD-FR-220; ADM 9 · UC-033; UC-072 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-407 | Admin | Present a located payment with its amount, method, verification history, status and ledger entries | Composed detail service; attempt history; ledger entries; as-of markings | Filament / Page | FRD-FR-221 · UC-033; UC-072 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-408 | Admin | Surface a ledger discrepancy rather than present a computed balance that conceals it | Reconciliation check on display; discrepancy presentation; routing to the queue | Filament / Resource | FRD-FR-222; FRD-FR-223 · UC-033; UC-072 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-409 | Testing | Write reconciliation tests | Negative status set outside verification or reconciliation; integration determination applied to ledger; negative concealed discrepancy | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-033; UC-072 | P0 | Post-MVP | 8 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-406 | No refund or settlement record exists - both are withheld (GAP-009, BAD-RULE-036, ADM-105). |

## FEAT-030 Admin Safety & Support

EPIC-09 Operations  ·  13 work items  ·  84 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-410 | Admin | Present safety incidents to a safety responder as a queue | proj_safety_queue resource; isolated from other administrative work; ordering | Filament / Resource | FRD-FR-224; ADMR-13; ADM-044 · UC-073; UC-075 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-411 | Admin | Present a safety incident with its full captured context and the related trip, parties and records | Composed detail service; missing context shown as missing; position history under its own capability | Filament / Page | FRD-FR-225; ADM-164 · UC-073; UC-075 | P0 | Post-MVP | 10 | Not Started |
| CMP-IMP-412 | Admin | Allow a safety responder to record an assessment, each action taken and an outcome | Assessment; action log; outcome record | Filament / Resource | FRD-FR-226; ADM 10 · UC-073; UC-075 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-413 | Admin | Prevent a safety incident being closed without a recorded outcome | Close guard; ADMR-09 conformance; negative test | Filament / Resource | FRD-FR-227; BE-029; ADMR-09 · UC-073; UC-075 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-414 | Admin | Prevent a safety incident being closed by timeout | No timeout closure path; negative test | Filament / Resource | FRD-FR-228 · UC-073; UC-075 | P0 | Post-MVP | 4 | Not Started |
| CMP-IMP-415 | Admin | Retain a closed safety incident for post-incident review | Retention; review access; no deletion path | Filament / Resource | FRD-FR-229 · UC-073; UC-075 | P0 | Post-MVP | 4 | Not Started |
| CMP-IMP-416 | Database | Create op_operator_cases and op_operator_actions migrations | Tables; durable record of every operator action | MySQL / Schema | DB 6.9; NFR-125 · UC-073; UC-075 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-417 | Admin | Implement the OperatorCase aggregate with the close-requires-outcome invariant | Aggregate; invariant; closure as unresolved permitted; negative test | Laravel / Domain | BE-030; FRD-FR-233 · UC-073; UC-075 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-418 | Admin | Allow a support agent to record a support case and its subject | Case creation; subject; listing via proj_support_cases | Filament / Resource | FRD-FR-230 · UC-073; UC-075 | P0 | Post-MVP | 6 | Not Started |
| CMP-IMP-419 | Admin | Give a support agent access to the trip, payment, message and prior-case records relevant to their case | Case-scoped access; capability-gated message content; reputation records absent by decision | Filament / Resource | FRD-FR-231; ADM-127 · UC-073; UC-075 | P0 | Post-MVP | 8 | Not Started |
| CMP-IMP-420 | Admin | Record each step an agent takes on a support case | Step log; operator attribution; evidential record | Filament / Resource | FRD-FR-232; FRD-FR-246 · UC-073; UC-075 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-421 | Admin | Prevent a support case being closed without a recorded outcome, permitting closure as unresolved | Close guard; unresolved outcome allowed; negative test | Filament / Resource | FRD-FR-233; ADMR-09 · UC-073; UC-075 | P0 | Post-MVP | 5 | Not Started |
| CMP-IMP-422 | Testing | Write safety and support operations tests | Negative incident closed without outcome; negative close by timeout; integration case step recording; capability gating of message content | Cross Platform / Validation | TC-029; TC-030; FR-04; FR-05 · UC-073; UC-075 | P0 | Post-MVP | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-419 | Reputation records within a support case are withheld (BAD-DEC-012, ADM-127). |

## FEAT-031 Admin Operational Reporting

EPIC-09 Operations  ·  5 work items  ·  33 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-423 | Admin | Derive every reported measure from platform records | proj_operational_measures maintenance; no external or estimated input | Filament / Widget | FRD-FR-234; ADM 12 · UC-076 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-424 | Admin | Segment the zero-result search measure by corridor and time band | Segmentation dimensions; no geography in any key or partition; measure computation | Filament / Widget | FRD-FR-235; DB-020; DADR-14 · UC-076 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-425 | Admin | Report a measure as unavailable rather than as zero where the behaviour it measures is not implemented | Unavailable reporting; explicit list of unimplemented measures; negative test | Filament / Widget | FRD-FR-236; ADM-027; ADMR-10 · UC-076 | P1 | Post-MVP | 6 | Not Started |
| CMP-IMP-426 | Admin | Make proj_operational_measures rebuildable independently of the other eight projections | Independent rebuild command; replay; no coupling | Filament / Widget | ADM-045; ADM-035 · UC-076 | P1 | Post-MVP | 5 | Not Started |
| CMP-IMP-427 | Testing | Write reporting tests | Negative unimplemented measure reported as zero; integration segmentation; rebuild independence | Cross Platform / Validation | TC-029; TC-030 · UC-076 | P1 | Post-MVP | 6 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-425 | FRD-FR-236 prevents a specific damaging defect - a dashboard reporting refunds zero when refunds are unimplemented reads as good news. |

## FEAT-032 Backend Authority & Idempotency

EPIC-10 Cross-Cutting Integrity  ·  9 work items  ·  66 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-429 | Backend | Determine every value affecting shared business state from platform authoritative state | Authority rule applied across all services; no derivation from client input; static review | Laravel / Service | FRD-FR-237; SRS-REQ-176; ARCH-016 · UC-078 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-430 | Security | Reject any client-supplied value purporting to determine an authoritative business value | Rejection of seat availability, booking status, payment status, fare, wallet balance, reward accrual, verification status; schema absence; negative test per field | Laravel / Service | FRD-FR-238; AADR-06; API-037 · UC-078 | P0 | Day 5 | 10 | Not Started |
| CMP-IMP-431 | Security | Reject a request carrying such a value in its entirety and never partially apply it | Whole-request rejection; no partial effect; negative test | Laravel / Service | FRD-FR-239; BE-053 · UC-078 | P0 | Day 6 | 6 | Not Started |
| CMP-IMP-432 | Security | Record an attempt to assert an authoritative value as an auditable integrity event | Security event as an evidential record; assertion attempt capture; alerting hook | Laravel / Service | FRD-FR-240; SADR-08; SADR-15 · UC-078 | P0 | Day 6 | 6 | Not Started |
| CMP-IMP-433 | Backend | Return the platform own determination as the authoritative result of every such request | Response always carries the platform value; as-of marking; contract test | Laravel / Service | FRD-FR-241; AADR-09 · UC-078 | P0 | Day 6 | 5 | Not Started |
| CMP-IMP-434 | Backend | Permit a client to retain returned values for presentation only | Presentation cache contract; no business decision from cached values; client static check | Cross Platform / Data | FRD-FR-242; MOB-010; MADR-05 · UC-078 | P0 | Day 6 | 5 | Not Started |
| CMP-IMP-435 | Backend | Resolve any client and platform state disagreement in favour of the platform and correct the client | Correction response; client application of the correction; refresh or discard semantics | Cross Platform / Data | FRD-FR-243; SRS-REQ-176 · UC-078 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-436 | API | Require an idempotency key on every state-changing operation | Mandatory key at the interface; rejection without one; replay semantics; contract test | Laravel / Controller | AADR-04; API-057; BE-045 · UC-078 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-437 | Testing | Write backend authority tests | Negative client assertion per authoritative field; integration whole-request rejection; integration idempotent replay | Cross Platform / Validation | TC-029; TC-030; TC-031; FR-04 · UC-078 | P0 | Day 8 | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-435 | Open question - whether correction requires the client to discard its cache or merely refresh is unresolved (FRD-OQ-010). |

## FEAT-033 Evidential Log & Audit

EPIC-10 Cross-Cutting Integrity  ·  12 work items  ·  102 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-438 | Database | Create the ev_evidential_records append-only chained migration | Table in ev_ domain; chain column; written only by the evidential writer; physical non-updatability | MySQL / Schema | DB-004; DB 9.1; DB 9.3; DADR-09 · UC-079 | P0 | Day 6 | 8 | Not Started |
| CMP-IMP-439 | Backend | Implement one evidential writer as the only path into ev_ | Single writer component; append-only; dedicated database account; no other write path | Laravel / Repository | BADR-09; BE-105; DB-004 · UC-079 | P0 | Day 8 | 10 | Not Started |
| CMP-IMP-440 | Database | Enforce append-only at the database level | Trigger or grant-based enforcement; no UPDATE or DELETE grant; constraint test | MySQL / Schema | DB 9.2; DB 9.3; DADR-09 · UC-079 | P0 | Day 8 | 8 | Not Started |
| CMP-IMP-441 | Security | Implement the keyed evidential chain with the key held outside the database | Chain construction; keying; key custody outside the database; verification routine | Laravel / Repository | SADR-07; SEC 10; SEC 10.1 · UC-079 | P0 | Day 9 | 12 | Not Started |
| CMP-IMP-442 | Backend | Record every ride, request, booking, payment, trip, safety incident and operator action as an auditable event | Event coverage matrix; per-aggregate emission; coverage test | Laravel / Repository | FRD-FR-244 · UC-079 | P0 | Day 9 | 10 | Not Started |
| CMP-IMP-443 | Backend | Record what occurred, when, its subject and the party responsible with each event | Record content; operator named where an operator acted; content test | Laravel / Repository | FRD-FR-245; FRD-FR-246; BE-107 · UC-079 | P0 | Day 9 | 6 | Not Started |
| CMP-IMP-444 | Backend | Retain records durably and prevent silent alteration or deletion | Durability; alteration detection through the chain; negative test on tamper | Laravel / Repository | FRD-FR-247 · UC-079 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-445 | Backend | Do not report an action as complete where its auditable record cannot be written | Write-then-report ordering across every service; failure branch; negative test | Laravel / Repository | FRD-FR-248; BE-049 · UC-079 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-446 | Backend | Raise for reconciliation any action that took effect but whose record could not be written | Reconciliation raise; queue entry; operator visibility | Laravel / Queue | FRD-FR-249 · UC-079 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-447 | Admin | Make auditable records available to operators for inspection | Two audit views; operator access under capability; demonstration of how a matter was handled | Filament / Page | FRD-FR-250; ADM 14.3 · UC-079 | P1 | Post-MVP | 8 | Not Started |
| CMP-IMP-448 | Backend | Run evidential chain verification as scheduled reconciliation | Scheduled job; chain walk; discrepancy raise | Laravel / Queue | BE-146; BE-115 · UC-079 | P0 | Day 10 | 6 | Not Started |
| CMP-IMP-450 | Testing | Write evidential log tests | Negative record update or delete; negative action reported complete without a record; integration chain verification; tamper detection | Cross Platform / Validation | TC-029; TC-030; FR-04 · UC-079 | P0 | Day 10 | 12 | Not Started |

## FEAT-034 Degraded Operation & Configuration

EPIC-10 Cross-Cutting Integrity  ·  10 work items  ·  79 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-451 | Backend | Detect the unavailability of a supporting service and determine which capabilities are affected | Port health signalling; capability mapping; state propagation | Laravel / Service | FRD-FR-255 · UC-081 | P0 | Day 11 | 10 | Not Started |
| CMP-IMP-452 | Backend | Withdraw or mark an affected capability rather than present it as working | Capability withdrawal; marking; negative test asserting no capability is presented as working while unavailable | Cross Platform / Service | FRD-FR-256; UX-006 · UC-081 | P0 | Day 11 | 8 | Not Started |
| CMP-IMP-453 | UX | Inform the affected actor what is unavailable and what remains available | Dependency-unavailable treatment; actionable message; client rendering | Android / UI | FRD-FR-257; UXDR-03; UX 7.4 · UC-081 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-454 | Backend | Never resolve an unknown outcome by assumption in either direction while a service is unavailable | No optimistic or pessimistic resolution; pending semantics; negative test | Laravel / Service | FRD-FR-258; PADR-06 · UC-081 | P0 | Day 12 | 6 | Not Started |
| CMP-IMP-455 | Backend | Withdraw a capability entirely rather than degrade it where degrading would compromise an absolute rule | Absolute-rule guard; withdrawal decision table; negative test | Laravel / Service | FRD-FR-259 · UC-081 | P0 | Day 12 | 8 | Not Started |
| CMP-IMP-456 | Backend | Resume normal behaviour and process deferred work when a service is restored | Restore detection; deferred work drain; ordering guarantees | Laravel / Queue | FRD-FR-260 · UC-081 | P0 | Day 12 | 8 | Not Started |
| CMP-IMP-457 | API | Implement GET /configuration delivering platform configuration to the client | Configuration resource; delivered values per API 14.2; version marking; cache semantics | Laravel / Controller | AADR-13; API 14; API 14.1 · UC-081 | P0 | Day 12 | 8 | Not Started |
| CMP-IMP-458 | Configuration | Consume delivered configuration on the client for cadence and staleness bounds | Configuration read at start and refresh; no client-chosen values; adjustable without a client release | Android / Data | MOB 12.1; MOB-135; OPS-118; API-162 · UC-081 | P0 | Day 12 | 8 | Not Started |
| CMP-IMP-459 | API | Implement GET /health distinguishing platform health from dependency health | Health resource; per-dependency reporting; not conflated with readiness | Laravel / Controller | BE-203; API 11.13; OPS 12.3 · UC-081 | P0 | Day 12 | 5 | Not Started |
| CMP-IMP-460 | Testing | Write degraded operation tests | Induced failure per dependency; negative capability presented as working; negative assumption resolution; integration restore and drain | Cross Platform / Validation | TADR-09; TC 12.2; TC-030; FR-04 · UC-081 | P0 | Day 13 | 12 | Not Started |

## FEAT-035 API Contract & Versioning

EPIC-10 Cross-Cutting Integrity  ·  11 work items  ·  86 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-461 | API | Implement URI path versioning supporting version N and N minus 1 | /api/v1 routing; dual-version support; deprecation posture | Laravel / Controller | AADR-03; API 5 | P0 | Day 4 | 8 | Not Started |
| CMP-IMP-462 | API | Implement GET /versions reporting the supported version range | Version resource; reachable without a session; client negotiation input | Laravel / Controller | API-027; API 11.13; API 9.1 | P0 | Day 4 | 4 | Not Started |
| CMP-IMP-463 | API | Implement the four error branches with four distinct shapes | Invalid request; business refusal; dependency unavailable; internal fault; classification rules; contract tests | Laravel / Controller | AADR-02; API 8; API 8.6 | P0 | Day 4 | 10 | Not Started |
| CMP-IMP-464 | API | Identify refusal reasons rather than return free text | Reason identifier registry; no free-text reason; client mapping to content | Laravel / Controller | AADR-14; API-014; UX 14 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-465 | API | Carry an as-of marking on every business value in every representation | Provenance envelope; as-of instant; contract test across resources | Laravel / Controller | AADR-09; API-047; UXDR-02 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-466 | API | Vary representation by relationship rather than by role alone | Relationship resolution; per-relationship field sets; disclosure limits | Laravel / Controller | AADR-08; API 6.3; API-051 | P0 | Day 5 | 10 | Not Started |
| CMP-IMP-467 | API | Serve JSON only with one representation per resource | Content negotiation refusal for other types; single representation rule | Laravel / Controller | AADR-05; API 6.1 | P0 | Day 5 | 4 | Not Started |
| CMP-IMP-468 | Security | Keep authoritative fields absent from every request schema | Schema audit; absence rather than ignore-on-input; contract test per resource | Laravel / Controller | AADR-06; API-037; FRD-FR-238 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-469 | API | Model intents as resources rather than as verbs on a resource | Intent sub-resources; acceptance, cancellation, verification, completion, start; naming consistency | Laravel / Controller | AADR-07; API 4 | P0 | Day 6 | 6 | Not Started |
| CMP-IMP-470 | API | Implement collections with cursor paging and allow-listed filtering | Cursor contract; opaque cursors; filter allow-list; page size as configuration | Laravel / Controller | API 10; API-112; API-113; DADR-04 | P0 | Day 6 | 8 | Not Started |
| CMP-IMP-471 | Testing | Write API contract tests asserting shape and not business behaviour | Branch shapes; schema acceptance; response markings; no business assertion | Cross Platform / Validation | TADR-10; TC-031; API 19 | P0 | Day 6 | 12 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-470 | No limit, window or page size value is stated anywhere in CMP-DOC-10 (API 0.8.4). Values are configuration and unset. |

## FEAT-036 Security Controls

EPIC-11 Security  ·  14 work items  ·  142 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-472 | Security | Establish and enforce the four trust boundaries | TB-1 client to platform; TB-2 operator to platform; TB-3 provider to platform; TB-4 platform to persistence; positional defence not perimeter | Laravel / Validation | SEC 4; SADR-01 · UC-080 | P0 | Day 9 | 12 | Not Started |
| CMP-IMP-473 | Security | Implement session bounds, refresh limits and non-replayable session material | Absolute and idle bounds; refresh within the bound; nothing replayable in any store | Laravel / Authentication | SEC 6; SADR-04; NFR-054; NFR-055 · UC-080 | P0 | Day 9 | 10 | Not Started |
| CMP-IMP-474 | Security | Store authentication credentials in non-recoverable form | Non-recoverable scheme; algorithm selection per SEC 14.2; never on op_users | Laravel / Authentication | SEC 5.3; DB-036; DB-042 · UC-080 | P0 | Day 9 | 8 | Not Started |
| CMP-IMP-475 | Security | Implement attempt bounding on authentication and verification | Attempt counting against state; lockout posture; recorded exhaustion | Laravel / Authentication | SEC 5.2; FRD-FR-011; NFR-057 · UC-080 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-476 | Security | Implement per-column protection at rest for identity evidence and payment-related data | Column-level protection; key custody; no whole-database substitution | MySQL / Schema | SADR-05; SEC 8; DB-035 · UC-080 | P0 | Day 10 | 12 | Not Started |
| CMP-IMP-477 | DevOps | Implement protection in transit end to end | Transport termination point; end-to-end property; recorded rather than assumed | Laravel / Network | SEC 9; SEC-091; SEC-101; OPS-048 · UC-080 | P0 | Day 10 | 8 | Not Started |
| CMP-IMP-478 | Security | Prevent injection by construction across every data path | Bound values only; no concatenated statements; allow-listed sort and filter; static check | Laravel / Validation | SADR-09; DB-038; SEC 11; SEC-119; SEC-121 · UC-080 | P0 | Day 10 | 10 | Not Started |
| CMP-IMP-479 | Security | Ensure no payment credential is ever received by any component | No instrument field anywhere; provider response bodies containing one never stored; schema and log inspection | Cross Platform / Validation | SADR-10; SEC 12; DB-037; DB-068 · UC-080 | P0 | Day 11 | 8 | Not Started |
| CMP-IMP-480 | Security | Implement the client-side security posture: the device holds nothing worth stealing | Session material; identity evidence; cache and outbox contents; logging and transport discipline; device integrity posture | Android / Data | SADR-13; SEC 13; SEC 13.1; SEC 13.3; SEC 13.4 · UC-080 | P0 | Day 11 | 12 | Not Started |
| CMP-IMP-481 | DevOps | Supply secrets at deploy time and never in an artefact | Secret inventory; injection at start; no secret in repository or build log; signing key custody | Laravel / Validation | SADR-14; SEC 14.1; SEC-163; SEC-165; OPS-098; OPS-116 · UC-080 | P0 | Day 11 | 10 | Not Started |
| CMP-IMP-482 | Security | Record security events as evidential records | Event set; assertion attempts; authorisation refusals; chain inclusion | Laravel / Validation | SADR-15; SEC 17.1; FRD-FR-240 · UC-080 | P0 | Day 11 | 6 | Not Started |
| CMP-IMP-483 | Security | Implement the abuse and automated-access posture with bounds held as configuration | Rate limiting on the general prefix only; quotas; tuning values as configuration; safety prefix exempt | Laravel / Validation | SEC 15; API 15; SEC-180; OPS-046 · UC-080 | P0 | Day 12 | 10 | Not Started |
| CMP-IMP-484 | Testing | Implement an executable check for every checkable security property | Automated check set per SEC 19.1; build integration; four unmechanised properties recorded separately | Cross Platform / Validation | SADR-16; SEC 19.1; SEC 19.4; SEC-230 · UC-080 | P0 | Day 12 | 14 | Not Started |
| CMP-IMP-486 | Testing | Write security verification tests | Injection attempts; over-disclosure; session reuse; privilege escalation; secret presence in artefact; instrument surface presence | Cross Platform / Validation | SEC 19; TC 10; FR-04 · UC-080 | P0 | Day 13 | 14 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-473 | Bound values are configuration and unset pending BAD-DEC-018. |
| CMP-IMP-475 | Decision Required - limits and cool-off periods are unset (FRD-OQ-003). |
| CMP-IMP-477 | Decision Required - protocol versions and cipher selection depend on the unselected hosting provider (OPS-049, BAD-DEP-009). |
| CMP-IMP-483 | All tuning values are unset (API 15.3, SEC 15). |

## FEAT-037 Verification & Test Infrastructure

EPIC-12 Quality  ·  16 work items  ·  173 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-487 | Testing | Wire the six verification levels so that a failure at an earlier level stops the later ones | Level 1 static; 2 unit and domain; 3 integration and service; 4 contract; 5 system behaviour; 6 manual review; ordered execution | Cross Platform / Validation | TC-025; TC-028; TADR-05 | P0 | Day 3 | 10 | Not Started |
| CMP-IMP-488 | Documentation | Build the consolidated verification obligation register with owning levels | 99 obligations; one owning level each; secondary verification recorded; change control | Cross Platform / Validation | TC 4; TC-026; TC-027; TADR-01; TADR-02; TADR-14 | P0 | Day 3 | 12 | Not Started |
| CMP-IMP-489 | Documentation | Complete the integrity-critical mapping TC-017 | Map every one of the 1,412 integrity-critical statements to an owning obligation; report the residue | Cross Platform / Validation | TC-017; TC 4.3; TR criterion 6 | P0 | Day 4 | 24 | Not Started |
| CMP-IMP-490 | DevOps | Implement the thirteen structural rules at gate 1 with no suppression path for the eight non-suppressible | Rule implementation; fail not warn; eight rules with no suppression path in pipeline configuration | Cross Platform / Validation | TC-037; TC-038; TC-021; OPS-092; OPS-093 | P0 | Day 4 | 14 | Not Started |
| CMP-IMP-491 | Testing | Establish domain test infrastructure running without a database, framework or network | Test harness; isolation verification; fast feedback | Cross Platform / Validation | TC-029; BE-040; MOB-153 | P0 | Day 4 | 8 | Not Started |
| CMP-IMP-492 | Testing | Establish integration test infrastructure against a real database | Real MySQL instance; CHECK-enforcing version; no in-memory substitute; fixture strategy | Cross Platform / Validation | TC-030; TADR-08; DB-085; OPS-024 | P0 | Day 5 | 10 | Not Started |
| CMP-IMP-493 | Testing | Establish contract test infrastructure asserting shape and not behaviour | Schema assertions; branch shape assertions; prohibition on business assertions | Cross Platform / Validation | TC-031; TADR-10 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-494 | Testing | Establish database constraint testing | Constraint violation attempts; grant inspection; schema inspection | Cross Platform / Validation | TC 9; TC 6.2; DB 15 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-495 | Testing | Establish concurrency testing under genuine parallelism | Parallel execution harness; repeat runs; allocation and idempotency assertions | Cross Platform / Validation | TADR-08; TC 12.1 | P0 | Day 6 | 12 | Not Started |
| CMP-IMP-496 | Testing | Establish induced-failure testing with hooks absent from the production artefact | Failure injection at ports; hook removal verified by static analysis; per-dependency scenarios | Cross Platform / Validation | TADR-09; TC 12.2; TC-155; OPS-099 | P0 | Day 6 | 12 | Not Started |
| CMP-IMP-497 | Testing | Establish client testing infrastructure | State holder tests; Compose surface tests; gateway substitution; outbox tests | Android / Validation | TC 11; MOB 15 | P0 | Day 6 | 10 | Not Started |
| CMP-IMP-498 | Testing | Require a negative test for every integrity-critical requirement | Coverage measured against the integrity-critical set; positive and negative pair per marked requirement; gap report | Cross Platform / Validation | FR-04; TADR-04; TC 4.3 | P0 | Day 7 | 16 | Not Started |
| CMP-IMP-499 | UX | Establish accessibility verification as a specified procedure with a recorded outcome | Walkthrough procedure; recorded outcome; not an instruction to look | Cross Platform / Validation | TC 13; TC-032; TADR-12 | P0 | Day 7 | 8 | Blocked |
| CMP-IMP-500 | DevOps | Generate test data only; never copy production personal data into any environment | Generator; shape without volume; prohibition check | Cross Platform / Validation | TC 16; OPS-022; TC-203; TC-206 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-501 | Documentation | Implement the coverage and verification report shape | Report per TC 15.2; no coverage percentage as a gate; untested-because-undecided set carried | Cross Platform / Validation | TC 15; TC-012; TC-020; TR-111; TR-119 | P0 | Day 8 | 8 | Not Started |
| CMP-IMP-502 | Documentation | Publish the untested-because-undecided set with every readiness statement | Set maintenance; attachment rule; misrepresentation prohibition | Cross Platform / Validation | TC 14.3; TR-119; TR-120; TRDR-11 | P0 | Day 8 | 5 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-489 | Release readiness criterion 6 (TR 10.1) - not started. This is analysis work, not construction, and it gates gate 4. |
| CMP-IMP-499 | Decision Required - the accessibility conformance standard is unchosen (MOB-OQ-002, NFR-088, UX 15.3). |

## FEAT-038 Build, Pipeline & Environments

EPIC-13 DevOps & Release  ·  16 work items  ·  160 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-503 | DevOps | Define the four environments with distinct secrets and no production data outside production | Development, test, staging, production; own configuration each; CHECK-enforcing database everywhere; reconstructible from recorded configuration | Cross Platform / Migration | OPS 5.1; OPS-021; OPS-022; OPS-024; OPS-025; OPS-028 | P0 | Day 2 | 12 | Not Started |
| CMP-IMP-504 | DevOps | Implement the four-gate pipeline running every level below each gate | Gate 1 commit; gate 2 merge; gate 3 pre-release; gate 4 release; no bypass path; no emergency path | Cross Platform / Migration | OPS-089; OPS-090; OPS-105; OPS 9.1; TC 6.3 | P0 | Day 3 | 16 | Not Started |
| CMP-IMP-505 | DevOps | Require every non-suppressible obligation to pass at gate 4 with no exception | 25 non-suppressible obligations wired into gate 4; no suppression path | Cross Platform / Migration | OPS-091; TC-021; TC-200; TR-110 | P0 | Day 4 | 8 | Not Started |
| CMP-IMP-506 | DevOps | Build one artefact per unit per commit and promote it unchanged | Per-unit build; bit-for-bit promotion; artefact identity recorded; reproducible from commit | Cross Platform / Migration | OPS-029; OPS-030; OPS-097; OPS-100; OPS-101 | P0 | Day 4 | 12 | Not Started |
| CMP-IMP-507 | DevOps | Ensure an artefact contains no environment value, endpoint or secret | Artefact inspection check; build-time verification; failure-induction hooks absent | Cross Platform / Migration | OPS-098; OPS-099; NFR-108; SEC-163 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-508 | DevOps | Record each promotion with artefact identity, gate results and authorising person | Promotion record; rollback as promotion of a previously passing artefact not a rebuild | Cross Platform / Migration | OPS-032; OPS-033; NFR-119 | P0 | Day 5 | 8 | Not Started |
| CMP-IMP-509 | DevOps | Handle migrations in deployment without rolling them back on rollback | Migration execution; destructive migration recorded approval; no migration rewrites an evidential record; failed migration is a failed deployment | Cross Platform / Migration | OPS-034; OPS-104; DB-218; DB-219 | P0 | Day 6 | 10 | Not Started |
| CMP-IMP-510 | DevOps | Define and deploy the five deployment units | Application; safety surface; general worker; safety worker; scheduler; each independently deployable and restartable | Cross Platform / Migration | OPS-037; ARCH-143 | P0 | Day 6 | 14 | Not Started |
| CMP-IMP-511 | DevOps | Ensure the application unit holds no session state in instance memory | Stateless verification; interchangeable instances; horizontal scale readiness | Cross Platform / Migration | OPS-038; ARCH-138; ARCH-139 | P0 | Day 7 | 6 | Not Started |
| CMP-IMP-512 | DevOps | Ensure exactly one scheduler instance is active | Single-active enforcement; duplicate triggering prevention; failover posture | Cross Platform / Migration | OPS-039; ARCH-140 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-513 | DevOps | Make each job family independently drainable and pausable in deployment | Per-family controls; drain procedure; pause procedure | Cross Platform / Migration | OPS-043; BE-133 | P0 | Day 7 | 8 | Not Started |
| CMP-IMP-514 | Security | Implement the secret store with rotation and compromise procedures | Store reachable only from the units; injection at start; rotation procedure; compromise procedure | Cross Platform / Migration | OPS 8; OPS-116; SEC 14.1; SADR-14 | P0 | Day 8 | 12 | Not Started |
| CMP-IMP-515 | DevOps | Implement client build, signing and distribution verification | Signing key in the store never in a repository or build log; distribution-platform technical requirements verified in the build | Android / Migration | OPS-107; OPS-115; OPS-116; MOB-168 | P0 | Day 8 | 10 | Not Started |
| CMP-IMP-516 | DevOps | Ensure a client release does not require a platform release and vice versa | Independent release verification; version negotiation coverage | Cross Platform / Migration | OPS-117; MOB-131; SRS-REQ-011 | P0 | Day 8 | 6 | Not Started |
| CMP-IMP-517 | DevOps | Implement backup and the restore-versus-retention procedure | Backup regime; restore procedure; retention re-applied before a restore is complete | Cross Platform / Migration | OPS 11.3; OPS 11.4; DDR-12 | P0 | TBD | 12 | Blocked |
| CMP-IMP-519 | Testing | Verify the pipeline gates themselves | Gate bypass attempt; suppression path search; promotion skipping attempt; emergency path search | Cross Platform / Migration | OPS-031; OPS-090; OPS-105; TC-053; TC-054 | P0 | Day 9 | 10 | Not Started |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-503 | Environment sizing is register decision 9 and is unresolved (OPS-027). Staging cannot be shaped like production in volume until GAP-016 is resolved (OPS-026). |
| CMP-IMP-514 | Custody for six unselected suppliers is stated as a property, not a product (OPS 8.2). |
| CMP-IMP-515 | Distribution platform obligations beyond the technical are BAD-DEP-008 and are not specified (OPS-120). |
| CMP-IMP-517 | BLOCKED - the restore reconciliation procedure cannot be completed until retention periods exist (BAD-DEC-021, OPS 15.2). Release readiness criterion 9. |

## FEAT-039 Observability & Operations

EPIC-13 DevOps & Release  ·  6 work items  ·  57 h

| Work ID | Type | Work Description | Subtasks | Platform / Layer | Req / UC | Pri | Day | h | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| CMP-IMP-520 | DevOps | Instrument the eighteen measurement points required from first release | Instrumentation; reporting; no threshold set; instrument first threshold later | Cross Platform / Service | OPS 12.2; OPS-119; DDR-11; TR criterion 11 | P1 | Day 13 | 16 | Not Started |
| CMP-IMP-521 | DevOps | Instrument the nine mobile measurement points | Battery, data, memory and start-up measurement; reporting; baseline capture | Android / Service | MOB 13.1; OPS-119; GAP-015 | P1 | Day 13 | 10 | Not Started |
| CMP-IMP-522 | Integration | Integrate crash reporting, performance monitoring and analytics on the client | Firebase Crashlytics, Performance Monitoring and Analytics wiring; no personal data in events | Android / Service | README 3; NFR series | P1 | Day 14 | 8 | Not Started |
| CMP-IMP-523 | DevOps | Distinguish platform health from dependency health in operational reporting | Separate signals; no conflation; operational dashboard inputs | Cross Platform / Service | OPS 12.3; BE-203 | P1 | Day 14 | 6 | Not Started |
| CMP-IMP-524 | DevOps | Record the artefact identity in every operational log line | Identity injection; log format; correlation with the deployment record | Cross Platform / Service | OPS-100; BE-199 | P1 | Day 14 | 5 | Not Started |
| CMP-IMP-525 | Security | Establish the incident response structure and break-glass access | Response structure; break-glass authorisation and recording; no operator path around the application | Cross Platform / Service | OPS 14; OPS-092 break-glass; DDR-13; OPS-050 | P1 | TBD | 12 | Blocked |

Notes

| Work ID | Note |
| --- | --- |
| CMP-IMP-525 | BLOCKED - incident response ownership is unanswered since CMP-DOC-13 (SEC-OQ-07). Release readiness criteria 9 and 10. |

# 4. Decisions register

Reproduced from 09_Decisions. None of these is a work item, and none has been taken by this analysis. All are open.

| ID | Area | Question | Impact if unresolved | Owner | Status | Related |
| --- | --- | --- | --- | --- | --- | --- |
| BAD-DEC-001 | Legal | Obtain a qualified legal opinion on the operating model, including the effect of platform-set fares and platform fees on how the service is characterised. | Fare and fee design, launch, BAD-DEC-003, 004, 013 | Project Owner | Open | BAD-DEC-001; BAD-RISK-001 |
| BAD-DEC-002 | Product | Commission validation research with real commuters and set a delivery horizon. | Requirement confidence; roadmap dates | Product Owner | Open | BAD-DEC-002; BAD-CON-017 |
| BAD-DEC-003 | Payment | Fare model: who sets the fare, any platform constraint, per-seat versus per-booking, and whether a platform fee exists and on what basis. | FRD-GAP-005 and FRD-GAP-013 - Screen 7 cannot state the amount payable; payment composition unspecifiable | Project Owner | Open | FRD-GAP-005; FRD-GAP-013; BAD-RULE-035 · CMP-IMP-222 |
| BAD-DEC-004 | Payment | Driver settlement: how and when drivers receive funds. | FRD-GAP-015 - no settlement, earnings, payout or withdrawal view exists | Project Owner | Open | FRD-GAP-015; BAD-RULE-036; ADM-105 |
| BAD-DEC-005 | Trust | Verification policy: levels, evidence accepted per level, and what each level permits for users and vehicles. | FRD-GAP-002, 004, 023 - no operator can set a verification standing (ADM-195) | Project Owner | Open | FRD-GAP-002; FRD-GAP-004; FRD-GAP-023 |
| BAD-DEC-006 | Operations | Permitted user account states and transitions, and the administrative role set. | FRD-GAP-003, 024 - the admin surface cannot deploy until one role exists (ADM-168); a safety responder cannot act on an account (ADM-196) | Project Owner | Open | FRD-GAP-003; FRD-GAP-024; ADM-166; ADM-168 |
| BAD-DEC-007 | Booking | Booking model: does a request require driver acceptance; are seats held during payment and for how long; is payment taken at booking or on completion. | FRD-GAP-009, 010, 011 - the transition from interest to committed paid booking. The narrow waist of the product. | Project Owner | Open | FRD-GAP-009; FRD-GAP-010; FRD-GAP-011 |
| BAD-DEC-008 | Product | Recurring commute rules: generation horizon, pause semantics, holiday handling, verified-peer auto-acceptance. | Whole area carries zero functional requirements; no API resource, table or screen (API-138) | Product Owner | Open | CMP-DOC-04 9.2; API-138 |
| BAD-DEC-009 | Booking | Cancellation rules: windows, permitted parties, penalties, no-show treatment. | LIVE DEFECT - FRD-GAP-006: a driver with confirmed bookings has no specified way to cancel. Also FRD-GAP-012, 017, 027. | Project Owner | Open | FRD-GAP-006; FRD-GAP-012; GAP-008 |
| BAD-DEC-010 | Payment | Refund policy and entitlement. | LIVE DEFECT - FRD-GAP-014: the platform can hold a passenger money with no specified means of returning it. | Project Owner | Open | FRD-GAP-014; GAP-009 |
| BAD-DEC-011 | Safety | Safety response protocol: what happens on SOS, who acts, in what time, with what authority, and whether emergency contacts are notified automatically. | LAUNCH GATE - FRD-GAP-020. SOS must not ship (BAD-RISK-005). FRD-FR-195 keeps the control out testably. | Trust & Safety | Open | FRD-GAP-020; BAD-RISK-005 |
| BAD-DEC-012 | Product | Rating and review rules: scale, who may rate whom, visibility, and whether ratings affect access or ranking. | Zero functional requirements. Every trip completed before this produces no reputation, unrecoverably (FRD-RISK-004). | Product Owner | Open | CMP-DOC-04 9.2; FRD-GAP-018 |
| BAD-DEC-013 | Product | Reward economics: nature of the wallet, earning and redemption rules, caps, expiry and total budget. | Zero functional requirements. Uncapped financial liability if built without designed economics (BAD-RISK-010). | Project Owner | Open | CMP-DOC-04 9.2; FRD-GAP-026; NOTIF-082 |
| BAD-DEC-014 | Product | Launch strategy: target corridors and how initial supply is seeded. | BAD-RISK-002 corridor liquidity unmitigated | Product Owner | Open | BAD-DEC-014; BAD-RISK-002 |
| BAD-DEC-015 | Architecture | Final booking and trip state models. | FRD-GAP-016 - the state machine engine is buildable; the definitions are not (GPS 12.1). | Solution Architect | Open | FRD-GAP-016; BADR-13 |
| BAD-DEC-016 | Operations | Moderation and enforcement policy: escalation tiers, penalties, appeal rights. | FRD-GAP-022, 024, 025. ADM-192 additionally prohibits any content-scanning capability. | Project Owner | Open | FRD-GAP-022; FRD-GAP-025; ADM-192 |
| BAD-DEC-017 | Publishing | Whether and how a driver may edit a ride after bookings exist. | FRD-GAP-007 | Product Owner | Open | FRD-GAP-007 |
| BAD-DEC-018 | Quality | Set KPI and quality targets. | Blocks 69 quality targets, 11 of 21 sizing decisions, every alert threshold and 5 verification categories (TR-084, TR-085). | Project Owner | Open | GAP-012; TR-085 |
| BAD-DEC-019 | Legal | Position on insurance: what the platform does and does not provide, and how this is communicated. | The prohibition on claiming cover applies today regardless (FRD 8.5). What the rules positively say is blocked. | Project Owner | Open | BAD-RISK-006; NFR-137 |
| BAD-DEC-020 | Product | Approve or amend the proposed MVP scope in CMP-DOC-01 24. | Phase 1 undefined. The proposed scope is a RECOMMENDATION; none of its six entry preconditions is satisfied. | Project Owner | Open | BAD-DEC-020 |
| BAD-DEC-021 | Privacy | Data retention and deletion policy, and the account-closure path. | FRD-GAP-028, 029. Location history accumulates without bound today (FRD-RISK-007). Blocks the restore reconciliation procedure. | Project Owner | Open | FRD-GAP-028; FRD-GAP-029; DB 13.2 |
| BAD-DEC-022 | Privacy | Privacy boundaries between users: phone numbers, precise locations, home locations, live-share audience. | FRD-GAP-001, 008, 019, 021. Screen 24 is Partial for this reason. | Project Owner | Open | FRD-GAP-001; FRD-GAP-008; FRD-GAP-019; FRD-GAP-021 |
| BAD-DEC-023 | Brand | Final product and brand name. | User-facing asset rework. All strings are in resources so the change is contained (MOB-012). | Project Owner | Open | BAD-DEC-023 |
| BAD-DEC-024 | Governance | Confirm the identifier convention. | Potential renumbering under change control | Documentation Manager | Open | BAD-DEC-024 |
| BAD-DEP-004 | Supplier | Select the payment service provider. | No payment adapter can be written. Seven selection gates are stated in CMP-DOC-14 14.1. | Project Owner | Open | PAY 14.1 |
| BAD-DEP-009 | Supplier | Select the hosting provider. | Sizing decision 10 and through it the other 20; protocol versions and cipher selection (OPS-049). | Project Owner | Open | OPS-049; GAP-014 |
| TECH-DEC-01 | Architecture | Choose the route-overlap algorithm and any minimum overlap threshold. | FRD-RISK-008 - otherwise chosen by whoever implements FRD-FR-077 first. This is the platform differentiating capability. | Solution Architect | Open | BAD-RULE-023; FRD-FR-077 · CMP-IMP-153 |
| TECH-DEC-02 | Mobile | Choose the supported Android device range. | OPS-111 declares a range nobody has chosen (OPS-112). | Solution Architect | Open | MOB-OQ-001; NFR-094 |
| TECH-DEC-03 | Mobile | Choose the accessibility conformance standard. | Accessibility verification cannot be specified against a standard. | Product Owner | Open | MOB-OQ-002; NFR-088 |
| TECH-DEC-04 | Database | Set monetary precision. | DB-032 depends on the largest plausible amount, which depends on scale figures not supplied (GAP-016). | Solution Architect | Open | DB-032; GAP-016 |
| TECH-DEC-05 | Security | Set phone verification attempt limits and the cool-off period. | FRD-FR-010 and 011 are testable once the value is set. | Security Analyst | Open | FRD-OQ-003; NFR-057 |
| TECH-DEC-06 | Security | Answer who owns incident response. | Release readiness criteria 9 and 10 (TR 10.1). | Project Owner | Open | SEC-OQ-07 |
| GAP-013 | Security | Own fraud detection and response. | Unowned through the whole chain: no requirement, no software element, no reservation, no component. | Security Analyst | Open | GAP-005; GAP-013 |
| GAP-016 | Architecture | Supply launch scale figures: concurrent bookings, rides per day, active users. | Three backend architectural assumptions hold only at launch scale; index and partitioning strategy needs the same figure. | Product Owner | Open | BE-OQ-01; GAP-016 |
| GAP-017 | Trip | Decide pickup and drop sequencing on a multi-passenger trip. | FRD-FR-159 is unimplementable for a multi-passenger trip until decided - which is the product premise. | Product Owner | Open | GAP-017; FRD-FR-159 |
| GAP-018 | Compliance | Decide how user agreement to the rules of participation is recorded. | Integrity-critical and not carried forward. Needs a functional requirement, an operation and a table. | Solution Architect | Open | GAP-018; NFR-138 |
| GAP-019 | Audit | Decide whether the evidential record carries the originating element, or amend SRS-REQ-128. | Blocking baselining of CMP-DOC-06. | Solution Architect | Open | GAP-019; SRS-REQ-128 |
| GAP-020 | Search | State explicitly that a ride with fewer available seats than requested is excluded from results. | A decision record prose is not a specification. Blocking baselining of CMP-DOC-04. | Backend Lead | Open | GAP-020; FRD-FR-083 · CMP-IMP-161 |
| DOC-CONFLICT-01 | Governance | Reconcile the ratings interface and table in CMP-DOC-10 and CMP-DOC-11 against the zero-requirement position in CMP-DOC-04. | CMP-DOC-10 11.9 lists POST /trips/{id}/ratings citing FRD-FR-172 (a messaging requirement) and CMP-DOC-11 6.7 lists op_trip_ratings. A developer following CMP-DOC-10 would build a withheld feature. | Documentation Manager | Open | API 11.9; DB 6.7; CMP-DOC-04 9.2 |
| REL-DEC-01 | Governance | Decide what constitutes a release gate beyond the 25 non-suppressible obligations. | A build gate is technical; a release gate is a business decision (TR-118). | Project Owner | Open | TR-115; TC-201 |

# 5. Dependency register

Reproduced from 10_Dependencies. Build order plus the decision, supplier and approval dependencies that gate construction.

| ID | Type | Dependency | Required by | Status | Owner | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| DEP-001 | Work Item | FEAT-002 Laravel foundation; FEAT-003 database foundation | FEAT-004 Authentication & Session | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-002 | Work Item | FEAT-004 authentication and session | FEAT-005 Registration & Phone Verification | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-003 | Work Item | FEAT-004 authentication and session | FEAT-006 Profile & Counterparty Disclosure | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-004 | Work Item | FEAT-002 Laravel foundation; FEAT-004 authentication | FEAT-007 Roles & Authorisation | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-005 | Work Item | FEAT-007 roles and authorisation | FEAT-008 Vehicle Management | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-006 | Work Item | FEAT-008 vehicle management; FEAT-032 backend authority | FEAT-009 Ride Publishing | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-007 | Work Item | FEAT-009 ride publishing | FEAT-010 Ride Preferences | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-008 | Work Item | FEAT-009 ride publishing | FEAT-011 Ride Search & Route Matching | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-009 | Work Item | FEAT-011 search and matching | FEAT-012 Ride Detail & Commitment Surface | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-010 | Work Item | FEAT-012 ride detail and commitment surface | FEAT-013 Ride Request | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-011 | Work Item | FEAT-013 ride request; FEAT-016 payment verification | FEAT-014 Booking & Seat Allocation | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-012 | Work Item | FEAT-014 booking and seat allocation | FEAT-015 Fare & Payment Initiation | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-013 | Work Item | FEAT-015 fare and payment initiation; FEAT-017 ledger | FEAT-016 Payment Verification & Reconciliation | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-014 | Work Item | FEAT-003 database foundation | FEAT-017 Ledger | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-015 | Work Item | FEAT-014 booking and seat allocation | FEAT-018 Trip Execution | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-016 | Work Item | FEAT-018 trip execution | FEAT-019 Live Position Tracking | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-017 | Work Item | FEAT-019 live position tracking | FEAT-020 Estimates & Multi-Passenger Trip | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-018 | Work Item | FEAT-018 trip execution | FEAT-021 Trip History & Records | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-019 | Work Item | FEAT-014 booking and seat allocation | FEAT-022 Messaging | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-020 | Work Item | FEAT-002 Laravel foundation | FEAT-023 Notifications | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-021 | Work Item | FEAT-006 profile | FEAT-024 Emergency Contacts | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-022 | Work Item | FEAT-002 Laravel foundation; FEAT-033 evidential log | FEAT-025 Safety Incident Pipeline | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-023 | Work Item | FEAT-025 safety incident pipeline | FEAT-026 Safety Centre & Safety Surface | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-024 | Work Item | FEAT-002 Laravel foundation; FEAT-033 evidential log | FEAT-027 Admin Foundation & Projections | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-025 | Work Item | FEAT-027 admin foundation and projections | FEAT-028 Admin Inspection & Intervention | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-026 | Work Item | FEAT-027 admin foundation; FEAT-016 payment verification | FEAT-029 Admin Payment Reconciliation | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-027 | Work Item | FEAT-027 admin foundation; FEAT-025 safety pipeline | FEAT-030 Admin Safety & Support | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-028 | Work Item | FEAT-027 admin foundation and projections | FEAT-031 Admin Operational Reporting | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-029 | Work Item | FEAT-002 Laravel foundation | FEAT-032 Backend Authority & Idempotency | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-030 | Work Item | FEAT-002 Laravel foundation; FEAT-003 database foundation | FEAT-033 Evidential Log & Audit | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-031 | Work Item | FEAT-032 backend authority | FEAT-034 Degraded Operation & Configuration | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-032 | Work Item | FEAT-002 Laravel foundation | FEAT-035 API Contract & Versioning | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-033 | Work Item | FEAT-002 Laravel foundation; FEAT-003 database foundation | FEAT-036 Security Controls | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-034 | Work Item | FEAT-001 Android foundation; FEAT-002 Laravel foundation | FEAT-037 Verification & Test Infrastructure | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-035 | Work Item | FEAT-037 verification and test infrastructure | FEAT-038 Build, Pipeline & Environments | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-036 | Work Item | FEAT-038 build, pipeline and environments | FEAT-039 Observability & Operations | Not Ready | Delivery | Build order derived from the architecture and requirement chain. |
| DEP-037 | Business Decision | BAD-DEC-003 fare model | FEAT-009 Ride Publishing; FEAT-015 Fare & Payment Initiation | Blocked | Project Owner | Screen 7 cannot state the amount payable until this is taken (FRD-GAP-005, FRD-GAP-013). |
| DEP-038 | Business Decision | BAD-DEC-007 booking model | FEAT-013 Ride Request; FEAT-014 Booking | Blocked | Project Owner | Three critical gaps from one decision: acceptance, seat holding and payment timing. |
| DEP-039 | Business Decision | BAD-DEC-009 cancellation and no-show | FEAT-009; FEAT-014; FEAT-018; FEAT-043 | Blocked | Project Owner | Live product defect - a driver with confirmed bookings has no way out. |
| DEP-040 | Business Decision | BAD-DEC-010 refund policy | FEAT-014; FEAT-016; FEAT-029; FEAT-043 | Blocked | Project Owner | Live product defect - the platform can hold money it cannot return. |
| DEP-041 | Business Decision | BAD-DEC-005 verification policy | FEAT-007; FEAT-008; FEAT-044 | Blocked | Project Owner | Nothing can set a verification standing until this is taken. |
| DEP-042 | Business Decision | BAD-DEC-006 account states and admin role set | FEAT-027 Admin Foundation; FEAT-044 | Blocked | Project Owner | The administrative surface cannot deploy until at least one role exists (ADM-168). |
| DEP-043 | Business Decision | BAD-DEC-011 safety response protocol | FEAT-026 Safety Centre | Blocked | Trust & Safety | Launch gate. Do not ship SOS. A response capability must also be staffed. |
| DEP-044 | Business Decision | BAD-DEC-018 KPI and quality targets | FEAT-031; FEAT-038; FEAT-039 | Blocked | Project Owner | Blocks 69 quality targets, 11 sizing decisions and every alert threshold. |
| DEP-045 | Business Decision | BAD-DEC-021 retention and closure | FEAT-019; FEAT-038; FEAT-039; FEAT-044 | Blocked | Project Owner | Location history accumulates without bound until this is set (FRD-RISK-007). |
| DEP-046 | Business Decision | BAD-DEC-022 privacy boundaries | FEAT-006; FEAT-012; FEAT-022; FEAT-026 | Blocked | Project Owner | Closes four gaps across disclosure, result precision, messaging availability and trip sharing. |
| DEP-047 | Supplier Selection | BAD-DEP-004 payment service provider | FEAT-016 Payment Verification | Blocked | Project Owner | The port is buildable; the adapter needs a provider. Seven gates in CMP-DOC-14 14.1. |
| DEP-048 | Supplier Selection | SMS/OTP provider | FEAT-005 Registration & Phone Verification | Blocked | Project Owner | Unselected. The port is buildable; the adapter is not. |
| DEP-049 | Supplier Selection | BAD-DEP-009 hosting provider | FEAT-038 Build, Pipeline & Environments | Blocked | Project Owner | Sizing decision 10 and through it the other 20. Blocks all provisioning (OPS-014). |
| DEP-050 | Supplier Selection | Transactional email provider | FEAT-023 Notifications | Blocked | Project Owner | Unselected (README 3.2). |
| DEP-051 | Technical Decision | Route-overlap algorithm and threshold | FEAT-011 Ride Search & Route Matching | Not Ready | Solution Architect | Route to CMP-DOC-07 as a named decision before building 5.1 (FR-06, FRD-RISK-008). |
| DEP-052 | Technical Decision | Monetary precision | FEAT-003 Database Foundation | Not Ready | Solution Architect | Depends on launch scale figures (GAP-016). |
| DEP-053 | Data | Launch scale figures | FEAT-003; FEAT-011; FEAT-038 | Not Ready | Product Owner | Concurrent bookings, rides per day, active users. Three architectural assumptions depend on it. |
| DEP-054 | Document Approval | CMP-DOC-01 to CMP-DOC-20 approval in chain order | All features | Not Ready | Project Owner | Zero of twenty approved. Do not baseline for construction until approved (FRD-RISK-001). |
| DEP-055 | Infrastructure | The 21 sizing decisions | FEAT-038; FEAT-039 | Blocked | Project Owner / DevOps | The sizing class blocks everything downstream of it (TR-081, OPS-014). |
| DEP-056 | External Service | Google Maps Platform, Places and Routes access | FEAT-009; FEAT-011; FEAT-019; FEAT-020 | Not Ready | Delivery | Route resolution, search matching and estimates all depend on it. Cost is attributed (GADR-12). |
| DEP-057 | External Service | Firebase Cloud Messaging, Crashlytics, Performance | FEAT-023; FEAT-039 | Not Ready | Delivery | Notification delivery and client observability. |

# 6. Risk register

Reproduced from 11_Risks, seeded from the risk registers of CMP-DOC-01, CMP-DOC-04 and CMP-DOC-20.

| ID | Area | Risk | P | I | Level | Mitigation | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| RISK-001 | Requirements | Twenty unapproved predecessor documents. Changes in review propagate into build instructions already acted on. | High | High | Critical | Do not baseline for construction until the chain is approved in order. Track approval as release criterion 1. | Project Owner | Open |
| RISK-002 | Requirements | A developer implements a gap. Faced with an undecided behaviour, someone writes a reasonable-looking flow and business policy is set by default. | High | High | Critical | Every blocked work item in 02_Work_Items names its decision. Escalate, never infer. This is the highest-severity risk in CMP-DOC-04. | Delivery Lead | Open |
| RISK-003 | Product | The two live product defects ship: a driver strands passengers, or the platform holds money it cannot return. | Medium | High | Critical | Close BAD-DEC-009 and BAD-DEC-010 before the first real booking. Neither requires engineering. | Project Owner | Open |
| RISK-004 | Product | Reputation is never captured. Trips complete while rating is withheld and the history cannot be reconstructed. | High | Medium | High | Resolve BAD-DEC-012 before first release. | Product Owner | Open |
| RISK-005 | Safety | The SOS control is built because the safety pipeline is fully specified and looks complete. | Medium | High | High | FRD-FR-195 states the prohibition as a testable requirement. FEAT-026 records it as DO NOT BUILD. | Trust & Safety | Open |
| RISK-006 | Quality | Integrity requirements are descoped under delivery pressure. 1,412 integrity-critical statements exist across the chain. | Medium | High | High | Every integrity-critical requirement needs a negative test (FR-04). 25 obligations are non-suppressible at gate 4. | QA Analyst | Open |
| RISK-007 | Privacy | Location history accumulates without bound. FRD-FR-148 records position on every trip and no retention rule exists. | High | Medium | High | Resolve BAD-DEC-021 before real trips are tracked. Position history is already separable for independent removal (DB-073). | Project Owner | Open |
| RISK-008 | Architecture | The route-overlap algorithm is chosen implicitly by whoever implements FRD-FR-077 first. | High | Medium | High | Route explicitly to CMP-DOC-07 as a named technical decision before building the search feature. | Solution Architect | Open |
| RISK-009 | Governance | Requirements are treated as complete because the count is large, masking that three functional areas are empty. | Medium | Medium | Medium | CMP-DOC-04 9.2 states the empty areas. FEAT-040 to FEAT-042 carry them as explicitly withheld. | Documentation Manager | Open |
| RISK-010 | Delivery | A structural rule is relaxed under delivery pressure. Recorded independently by six documents - the most common severity-20 risk in the chain. | High | High | Critical | Eight of thirteen structural rules have no suppression path in the pipeline. Gate 4 admits no exception. | Delivery Lead | Open |
| RISK-011 | Delivery | An unresolved decision is resolved by default rather than decided - the second most common severity-20 theme. | High | High | Critical | 66 work items are marked Blocked with the deciding item named. None may be started. | Project Owner | Open |
| RISK-012 | Delivery | A distinction collapses in implementation - implemented read as committed, committed read as pushed, a passing test read as readiness. | High | Medium | High | The tracker separates Implemented, Committed, Pushed, Tested, Reviewed and Completed as independent stages, each with its own log sheet. | Delivery Lead | Open |
| RISK-013 | Planning | The 15-day sprint is read as a capacity commitment. Day allocation here is dependency-ordered, not capacity-fitted, and no team size has been supplied. | High | High | Critical | 01_Dashboard states total effort against the 15-day window. BAD-CON-017 records that no budget, timeline or team composition exists. | Project Owner | Open |
| RISK-014 | Infrastructure | Nothing can be provisioned. All 21 sizing decisions are open and the hosting provider is unselected. | High | High | Critical | Resolve BAD-DEP-009 first; it unblocks sizing decision 10 and through it the other 20. | Project Owner / DevOps | Open |
| RISK-015 | Security | Fraud is unowned through the entire chain - no requirement, no software element, no reservation, no component. | Medium | High | High | Own it before any real money moves. Recorded as GAP-013 and carried since CMP-DOC-06. | Security Analyst | Open |
| RISK-016 | Operations | A safety responder can close an incident and take no action against the account involved. | High | High | Critical | Resolve BAD-DEC-006. Until then the operational consequence must be understood, not worked around. | Project Owner | Open |
| RISK-017 | Reporting | A dashboard reports zero for a behaviour that is not implemented, and zero reads as good news. | Medium | High | High | FRD-FR-236 requires a measure to be reported unavailable, never zero. Same rule applied to this workbook. | Product Analyst | Open |
| RISK-018 | Governance | A developer follows CMP-DOC-10 and builds a ratings feature that CMP-DOC-04 withholds. | Medium | Medium | Medium | Recorded as DOC-CONFLICT-01 on 09_Decisions. Reconcile before construction of the trip feature. | Documentation Manager | Open |
| RISK-019 | Legal | Regulatory characterisation is unknown, particularly if the platform sets fares or takes a fee. | High | High | Critical | Obtain the legal opinion before build (BAD-DEC-001). Do not finalise fare or fee design until then. | Project Owner | Open |
| RISK-020 | Quality | A passing test suite is read as readiness, when the largest known risks are undecided rather than defective. | High | High | Critical | Any readiness statement must carry the untested-because-undecided set with it. | QA Analyst | Open |

# 7. Withdrawn work IDs

55 identifiers were issued and then withdrawn because they describe things that cannot be built. Per the ID standard they are never reissued and never renumbered, so the register carries vacant identifiers. Every one is carried on the decision, dependency or risk register instead.

| Withdrawn ID | Why it is not work | Subject | Source |
| --- | --- | --- | --- |
| CMP-IMP-139 | Functional gap | Establish the fare on a published ride | FRD-GAP-005 |
| CMP-IMP-140 | Functional gap | Amend a published ride after bookings exist | FRD-GAP-007 |
| CMP-IMP-196 | Functional gap | Determine whether a ride request requires driver acceptance, and the behaviour of that decision | FRD-GAP-009 |
| CMP-IMP-197 | Functional gap | Determine whether requested seats are held pending payment, and for how long | FRD-GAP-010 |
| CMP-IMP-198 | Functional gap | Determine whether payment is taken at booking or on trip completion | FRD-GAP-011 |
| CMP-IMP-234 | Functional gap | Establish the composition of the amount payable | FRD-GAP-013 |
| CMP-IMP-258 | Business or technical decision | Record the unresolved ledger counterparty position | PAY 12.1 |
| CMP-IMP-271 | Functional gap | Define the trip state model and its permitted transitions | FRD-GAP-016 |
| CMP-IMP-272 | Functional gap | Define the consequence of a trip beginning materially early or late, or ending without completing | FRD-GAP-017 |
| CMP-IMP-319 | Functional gap | Determine the point in the journey at which messaging becomes available | FRD-GAP-019 |
| CMP-IMP-368 | Functional gap | Record a user agreement to a version of the rules of participation | GAP-018 |
| CMP-IMP-369 | Functional gap | Build the SOS control and the safety response protocol | FRD-GAP-020 |
| CMP-IMP-370 | Functional gap | Build live trip sharing | FRD-GAP-021 |
| CMP-IMP-371 | Functional gap | Build non-emergency safety reporting | FRD-GAP-022 |
| CMP-IMP-428 | Functional gap | Set KPI targets and alert thresholds for operational reporting | BAD-DEC-018 |
| CMP-IMP-449 | Functional gap | Carry the originating element on every evidential record | GAP-019 |
| CMP-IMP-485 | Functional gap | Own fraud detection and response | GAP-005 |
| CMP-IMP-518 | Functional gap | Select the hosting provider and resolve the twenty-one sizing decisions | BAD-DEP-009 |
| CMP-IMP-526 | Business or technical decision | Set alerting thresholds | OPS 12.4 |
| CMP-IMP-527 | Business or technical decision | Set operational log retention | OPS 12 |
| CMP-IMP-528 | Business or technical decision | Set the availability and maintenance window position | OPS 13 |
| CMP-IMP-529 | Withheld area | Rating, reviewing and reputation behaviour | CMP-DOC-04 9.2 |
| CMP-IMP-530 | Documentation conflict | Resolve the conflict: CMP-DOC-10 and CMP-DOC-11 specify a ratings interface and table that CMP-DOC-04 withholds | API 11.9 |
| CMP-IMP-531 | Withheld area | Wallet balance, ledger view, credits, debits and transaction history | CMP-DOC-04 9.2 |
| CMP-IMP-532 | Withheld area | Reward points, earning, redemption, coupons and history | CMP-DOC-04 9.2 |
| CMP-IMP-533 | Withheld area | Operator adjustment of wallet or reward records | FRD-GAP-026 |
| CMP-IMP-534 | Withheld area | Recurring commute definition, control and generation | CMP-DOC-04 9.2 |
| CMP-IMP-535 | Withheld area | Recurring ride generation as scheduled work | BE-143 |
| CMP-IMP-536 | Withheld area | Driver cancellation of a ride carrying confirmed bookings | FRD-GAP-006 |
| CMP-IMP-537 | Withheld area | Return of value to a passenger | FRD-GAP-014 |
| CMP-IMP-538 | Withheld area | Passenger cancellation, no-show handling and their financial consequences | FRD-GAP-012 |
| CMP-IMP-539 | Withheld area | Recording driver earnings and settling funds to drivers | FRD-GAP-015 |
| CMP-IMP-540 | Withheld area | Financial consequence of an operator intervention or a support resolution | FRD-GAP-027 |
| CMP-IMP-541 | Withheld area | Identity and vehicle verification submission and adjudication | FRD-GAP-023 |
| CMP-IMP-542 | Withheld area | Changing a user account state, and any appeal from it | FRD-GAP-024 |
| CMP-IMP-543 | Withheld area | Moderating reported content | FRD-GAP-025 |
| CMP-IMP-544 | Withheld area | Account closure and the treatment of a closing user data | FRD-GAP-029 |
| CMP-IMP-545 | Withheld area | Data retention: what is held, for how long, and how removal reconciles with durability | FRD-GAP-028 |
| CMP-IMP-546 | Withheld area | Define the administrative role set from the twelve capabilities | ADM-166 |
| CMP-IMP-547 | Project decision or precondition | Approve CMP-DOC-01 through CMP-DOC-20 in chain order | TR 10.1 criterion 1 |
| CMP-IMP-548 | Project decision or precondition | Resolve the four decisions that block the majority of outstanding work | TR 8.4 |
| CMP-IMP-549 | Project decision or precondition | Resolve BAD-DEC-009 cancellation and BAD-DEC-010 refund before any real passenger books | FR-01 |
| CMP-IMP-550 | Project decision or precondition | Resolve BAD-DEC-007 the booking model | FRD-GAP-009 |
| CMP-IMP-551 | Project decision or precondition | Resolve BAD-DEC-003 the fare model and BAD-DEC-004 driver settlement | FRD-GAP-005 |
| CMP-IMP-552 | Project decision or precondition | Resolve BAD-DEC-005 the verification policy | FRD-GAP-002 |
| CMP-IMP-553 | Project decision or precondition | Resolve BAD-DEC-011 the safety response protocol and staff a response capability | FRD-GAP-020 |
| CMP-IMP-554 | Project decision or precondition | Resolve BAD-DEC-022 the privacy boundaries between users | FRD-GAP-001 |
| CMP-IMP-555 | Project decision or precondition | Obtain the qualified legal opinion on the operating model | BAD-DEC-001 |
| CMP-IMP-556 | Project decision or precondition | Select the six unselected suppliers | TR 10.1 criterion 3 |
| CMP-IMP-557 | Project decision or precondition | Supply the launch scale figures | GAP-016 |
| CMP-IMP-558 | Project decision or precondition | Resolve GAP-017 pickup and drop sequencing on a multi-passenger trip | GAP-017 |
| CMP-IMP-559 | Project decision or precondition | Approve or amend the proposed MVP scope | BAD-DEC-020 |
| CMP-IMP-560 | Project decision or precondition | Decide what constitutes a release gate beyond the non-suppressible set | TR-115 |
| CMP-IMP-561 | Project decision or precondition | Route the route-overlap algorithm to CMP-DOC-07 as a named technical decision | FR-06 |
| CMP-IMP-562 | Project decision or precondition | Complete the forward traceability review of the 37 uncited integrity-critical requirements and the 146 remaining | TR 6 |

# 8. Workbook contents

The working artefact carries thirteen sheets. Everything on 01_Dashboard and 03_Feature_Summary is a live formula over 02_Work_Items, 07_Testing and 08_Bugs_Issues.

| Sheet | Purpose | Maintained by |
| --- | --- | --- |
| 01_Dashboard | KPIs, project health, status distribution, daily progress, testing and bug summaries, feature analysis, two charts | Formulas |
| 02_Work_Items | The implementation register | Project Owner |
| 03_Feature_Summary | Per-feature status counts and completion % | Formulas |
| 04_Daily_Progress | Day 1 – Day 15 plan, pre-seeded; daily updates | Project Owner |
| 05_Commits | One row per Git commit | Project Owner |
| 06_Pushes | One row per push to the remote | Project Owner |
| 07_Testing | One row per test case and outcome | Project Owner |
| 08_Bugs_Issues | Defect register | Project Owner |
| 09_Decisions | 40 open decisions | Project Owner |
| 10_Dependencies | 57 dependencies | Delivery |
| 11_Risks | 20 risks | Delivery |
| 12_Document_Traceability | Work item to source document, per row | Derived |
| 13_Dropdowns | Controlled vocabularies behind every drop-down | Fixed |

## 8.1 The implementation progress model

Not Started -> In Analysis -> Ready -> In Progress -> Implemented -> Committed

-> Pushed -> Testing -> Tested -> Reviewed -> Completed

Implemented means code exists. Committed means a Git commit exists. Pushed means it reached the remote. Tested means testing completed successfully. Reviewed means the Project Owner or a code review accepted it. Completed means the whole lifecycle was accepted — and nothing in the workbook sets it automatically. A work item may be Blocked at any stage.

TR-121: a passing test suite is not readiness. Release readiness is assessed against the twelve criteria of CMP-DOC-20 §10.1, of which one is currently met, and any readiness statement must carry the untested-because-undecided set with it (TR-119).

End of CMP Implementation Work Register, version 0.1 (Draft).