CARPOOL MOBILITY PLATFORM

Project Code:  CMP        Brand:  TBD

Review of the 37 Uncited Integrity-Critical Requirements

TRACEABILITY

Document ID:  DOC-20A

| Version | 0.1 |
| --- | --- |
| Status | Draft — NOT APPROVED |
| Date | 2026-08-16 |
| Classification | Internal |
| Author | Documentation Manager (AI-assisted) |
| Reviewer | [TBD] |
| Approver | Project Owner |
| Previous Version | None (initial issue) |
| Predecessor | CMP-DOC-01 … CMP-DOC-20, all Draft, none approved |

This document is a controlled engineering artifact.
It is issued for Project Owner review and is not approved for implementation.

Annex A to CMP-DOC-20 · Carpool Mobility Platform (CMP)

# 0. Document Control

## 0.1 Document Metadata

Table 1 — 0.1 Document Metadata

| Field | Value |
| --- | --- |
| Document ID | CMP-DOC-20A |
| Document Name | Review of the 37 Uncited Integrity-Critical Requirements |
| Short Name | TRACEABILITY (Annex A) |
| Project Name | Carpool Mobility Platform |
| Project Code | CMP |
| Version | 0.1 |
| Status | Draft |
| Date | 2026-08-17 |
| Author | Documentation Manager (AI-assisted) |
| Reviewer | [TBD] |
| Approver | Project Owner |
| Classification | Internal |
| Brand | TBD |
| Previous Version | None (initial issue) |
| Parent Document | CMP-DOC-20 §6, TR-042, TR-048 |
| Predecessor Documents | CMP-DOC-01 … CMP-DOC-20, all Draft, none approved |
| Related Documents | 00_Project_Control/Documentation_Index.md, Master_Traceability_Matrix.md |
| Successor Documents | None |

## 0.2 Purpose

CMP-DOC-20 TR-042 requires each of the 37 uncited integrity-critical requirements to be

individually reviewed, and TR-048 requires each to resolve to exactly one outcome, with

none closed by assertion. This annex is that review.

It records, for each of the 37, the outcome and the evidence for it. **It creates no

traceability link** — TRDR-06 reserves that to the authors of the realising documents,

under change control (TR-051). What this annex produces is the list of citations those

authors should add, and the gaps that must be registered instead.

## 0.3 Method

Table 2 — 0.3 Method

| Step | What was done |
| --- | --- |
| 1 | Recompute the 37 from source rather than transcribe CMP-DOC-20 §6.1 |
| 2 | For each, score every statement in every later document by shared significant vocabulary |
| 3 | Review the ranked candidates by hand and search directly where the ranking was weak |
| 4 | Resolve each cited realiser back to its statement text and confirm it says what is claimed |
| 5 | Assign exactly one outcome per requirement |

Every realiser named in §2 was resolved to its source text and verified. None was

written from recollection.

## 0.4 Outcome Categories

CMP-DOC-20 §6.3 defines four. The review found a fifth, which §1.1 explains.

Table 3 — 0.4 Outcome Categories

| # | Outcome | Action |
| --- | --- | --- |
| 0 | Already cited, in an abbreviated notation the measure could not see | Correct the measure, not the documents |
| 1 | Realised, cited elsewhere | Add the citation to the realising statement, under change control |
| 2 | Realised, no statement identifiable | Register a gap |
| 3 | Not realised | Register a gap |
| 4 | Superseded | Record the superseding statement; do not delete the requirement |

# 1. Result

## 1.1 The Measure Was Partly Wrong

FACT, measured. CMP-DOC-04 records each functional requirement's business-requirement

linkage as bare three-digit numbers in a dedicated column, not as BRD-REQ-nnn

identifiers:

| `FRD-FR-028` ‡ | The system shall present a counterparty's verification

standing before the user is asked to commit to travel with them. | `UC-007` | 011, 075 | M | D |

^^^^^^^^

BRD-REQ-011 and BRD-REQ-075

CMP-DOC-04 §0.5 states the convention — each requirement "traces back to a use case

(UC-nnn) and through it to a business requirement (BRD-REQ-nnn)" — and then records

that linkage in a form no identifier-based measure can see.

Consequence. The 254 parsed FRD rows reference 107 distinct business requirements

by number. Allowing that column:

Table 4 — 1.1 The Measure Was Partly Wrong

| Measure | CMP-DOC-20 reported | Corrected |
| --- | --- | --- |
| Uncited upstream requirements | 208 | 177 |
| — integrity-critical | 37 | 31 |
| Uncited BRD-REQ | 64 | 33 |
| — integrity-critical | 6 | 0 |

All six uncited integrity-critical business requirements were already cited. They are

outcome 0, and the correction belongs in CMP-DOC-20, not in CMP-DOC-02.

This does not overturn TR-034. The finding holds for the other 171 and for all 31

remaining integrity-critical requirements, none of which is affected by the abbreviated

column: CMP-DOC-05 and CMP-DOC-06 have no such column, and CMP-DOC-04's own requirements

are cited — or not — by full identifier throughout.

## 1.2 Distribution of Outcomes

Table 5 — 1.2 Distribution of Outcomes

| Outcome | Count | Requirements |
| --- | --- | --- |
| 0 — already cited (measurement artefact) | 6 | All six BRD-REQ |
| 1 — realised, cited elsewhere | 27 | 10 FRD-FR, 3 NFR, 14 SRS-REQ |
| 2 — realised, no statement identifiable | 2 | FRD-FR-083, SRS-REQ-128 |
| 3 — not realised | 1 | NFR-138 |
| 4 — superseded | 1 | FRD-FR-243 |
| Total | 37 |  |

## 1.3 What This Means

`TR-ASM-02` is confirmed. CMP-DOC-20 assumed most of the 37 would resolve to

"realised, cited elsewhere". 27 did, and 6 more turned out to be cited already. **33 of 37

are documentation defects of citation, not defects of the platform.**

Four are not. Three require a gap to be registered and one requires a supersession to

be recorded:

Table 6 — 1.3 What This Means

| Requirement | Outcome | Substance |
| --- | --- | --- |
| NFR-138 ‡ | Not realised | No document anywhere specifies recording a user's agreement to the rules of participation. No table, no operation, no screen, no backend statement. BRD-CMP-008 requires it. |
| SRS-REQ-128 ‡ | Half-realised | The evidential record captures actor but not the element responsible; the requirement asks for both. |
| FRD-FR-083 ‡ | No statement | The seat-availability criterion of the search coarse filter exists only in ADR-03's prose; no numbered statement carries it. |
| FRD-FR-243 ‡ | Superseded | Client/platform state disagreement cannot arise under the provenance model that replaced it. |

`NFR-138` is the material finding of this review. It is integrity-critical, it carries

a compliance character — recorded consent to terms, with the version agreed — and it fell

out of the chain between CMP-DOC-05 and every document after it.

# 2. The Review, Requirement by Requirement

## 2.1 Outcome 0 — Already Cited in CMP-DOC-04's Abbreviated Column

Table 7 — 2.1 Outcome 0 — Already Cited in CMP-DOC-04's Abbreviated Column

| Requirement | Statement | Cited by |
| --- | --- | --- |
| BRD-REQ-011 ‡ | Counterparty's verification status visible before commitment | FRD-FR-028 (column: 011, 075) |
| BRD-REQ-024 ‡ | Vehicle information presented before commitment | FRD-FR-047 (column: 024) |
| BRD-REQ-025 ‡ | Vehicle information presented corresponds to the recorded vehicle | FRD-FR-046 (column: 025) |
| BRD-REQ-065 ‡ | Confirmed seats never exceed seats offered, including concurrently | FRD-FR-107 |
| BRD-REQ-066 ‡ | Booking confirmed only under platform authority, payment verified | FRD-FR-106 |
| BRD-REQ-077 ‡ | Client-side UPI response never authoritative evidence of payment | FRD-FR-124 |

Action: none on CMP-DOC-02. The correction is to CMP-DOC-20's measure — §3.1.

## 2.2 Outcome 1 — Realised, Cited Elsewhere

Every realiser below was resolved to its statement text and confirmed. The action in

every case is: the realising document adds the requirement to its own `Src` column,

under change control (TR-051). CMP-DOC-20 does not add it.

### Functional requirements — 10

Table 8 — Functional requirements — 10

| Requirement | Realised by | Realising document must cite |
| --- | --- | --- |
| FRD-FR-046 ‡ Present the vehicle information recorded against a ride | UX-093 single pre-commitment screen presenting vehicle information; DB-048 a vehicle row is not deleted while referenced by a ride | CMP-DOC-12, CMP-DOC-11 |
| FRD-FR-047 ‡ Present vehicle information before commitment | UX-093; MOB-027 the six values presented before any commitment | CMP-DOC-12, CMP-DOC-08 |
| FRD-FR-098 ‡ Re-confirm seat availability at the moment of request | ARCH-086 re-checked under lock at confirmation, not only at request; API-135 read from the authoritative record; PAY-068 re-read under lock in transaction | CMP-DOC-07, CMP-DOC-10, CMP-DOC-14 |
| FRD-FR-110 ‡ Reject any client assertion that a booking is confirmed | API-036 no field by which a caller may assert an authoritative value; API-037 payment status, seat counts and trip state absent from every request schema; API-039 such a field is recorded as an integrity event | CMP-DOC-10 |
| FRD-FR-241 ‡ Return the platform's own determination as authoritative | API-045 a value read under lock is marked authoritative at the stated instant; MOB-052 the gateway marks every value it returns | CMP-DOC-10, CMP-DOC-08 |
| FRD-FR-246 ‡ Name the operator responsible where an operator acted | BE-107 the evidential record captures actor; BE-078 / ADM-012 the acting operator's identity is carried into the application service | CMP-DOC-09, CMP-DOC-17 |
| FRD-FR-251 ‡ Determine the roles held before permitting an action | SEC-045 entitlement evaluated against platform state on every request; SEC-055 deny-by-default; SEC-061 capability restricted by role in the application layer | CMP-DOC-13 |
| FRD-FR-252 ‡ Permit an action only where a role allows it | SEC-055; SEC-061; NFR-058 | CMP-DOC-13 |
| FRD-FR-253 ‡ Refuse without partial application, and record the refusal | SEC-057 every refused authorisation recorded; BE-053 a failed operation leaves no partial effect; BE-114 refused operations evidenced with reason | CMP-DOC-13, CMP-DOC-09 |
| FRD-FR-256 ‡ Withdraw or mark an affected capability | SRS-REQ-132 withdraw entirely rather than degrade; UX-071 the screen says so rather than presenting a failing control | CMP-DOC-06, CMP-DOC-12 |

### Quality requirements — 3

Table 9 — Quality requirements — 3

| Requirement | Realised by | Realising document must cite |
| --- | --- | --- |
| NFR-033 ‡ Never present a client-asserted value as authoritative | API-036; ARCH-016 the client computes no authoritative value; BE-033 verification standing never accepted from an inbound value | CMP-DOC-10, CMP-DOC-07, CMP-DOC-09 |
| NFR-046 ‡ Preserve seat and payment integrity at any load | BE-024 the aggregate invariant; BE-048 allocation, confirmation, ledger and payment status in one transaction; DB-083 the CHECK constraint as last line of defence | CMP-DOC-09, CMP-DOC-11 |
| NFR-130 ‡ Vehicle information shown matches the record | UX-093; DB-048; API-133 a vehicle is not withdrawn while carrying a ride with a confirmed booking | CMP-DOC-12, CMP-DOC-11, CMP-DOC-10 |

Qualification on `NFR-046`. The integrity half is realised. The "at any load" half cannot be verified: load is one of the five categories CMP-DOC-18 §15.3 records as having no target (GAP-012), so it is measured and never passed. The citation should be added and the qualification carried with it.

### Software requirements — 14

Table 10 — Software requirements — 14

| Requirement | Realised by | Realising document must cite |
| --- | --- | --- |
| SRS-REQ-008 ‡ The client never reaches persistence directly | ARCH-010 no container other than the platform reaches the database; ARCH-016; BE-087 the ORM is used only in three namespaces | CMP-DOC-07, CMP-DOC-09 |
| SRS-REQ-023 ‡ Present the six values before commitment | MOB-027; UX-093 | CMP-DOC-08, CMP-DOC-12 |
| SRS-REQ-030 ‡ No statement or implication of insurance cover | UX-176 no content states or implies insurance cover | CMP-DOC-12 |
| SRS-REQ-035 ‡ Identical rules irrespective of originating element | SEC-009 an operator request traverses the same authorisation and validation; API-042; API-108; ADM-029 | CMP-DOC-13, CMP-DOC-10, CMP-DOC-17 |
| SRS-REQ-038 ‡ A multi-state workflow completes or leaves no partial effect | BE-053; BE-048 | CMP-DOC-09 |
| SRS-REQ-046 ‡ Verification initiated on the platform's own schedule | ARCH-073 re-attempt on its own schedule, bounded and recorded; PAY-128; PAY-032 enqueued at creation so an abandoned handoff is still verified | CMP-DOC-07, CMP-DOC-14 |
| SRS-REQ-058 ‡ Capture safety context at the moment of the signal | ARCH-098 persisted before any enrichment or routing; ARCH-101; DB-077 insertable with partial context | CMP-DOC-07, CMP-DOC-11 |
| SRS-REQ-103 ‡ Integration invoked only by Platform Services | BE-153 no provider type above the adapter; BE-155 an adapter is invoked outside a transaction | CMP-DOC-09 |
| SRS-REQ-104 ‡ Integration makes no business decision | BE-156 an adapter shall not decide business outcome; it reports what the provider said | CMP-DOC-09 |
| SRS-REQ-124 ‡ No path to Persistence but through Platform Services | BE-068; BE-075; BE-087; DB-119 the application account holds no DDL | CMP-DOC-09, CMP-DOC-11 |
| SRS-REQ-127 ‡ An audit record for every recordable event | BE-111–BE-114; DB-114 the five evidenced categories | CMP-DOC-09, CMP-DOC-11 |
| SRS-REQ-151 ‡ Each item of authoritative state in exactly one place | ARCH-016; ARCH-024 the outbox holds no authoritative value; DB-088 seat availability never read from a projection | CMP-DOC-07, CMP-DOC-11 |
| SRS-REQ-152 ‡ Accountable element and permitted transitions per state | BE-017 the nine aggregates; BE-176 an undeclared transition is refused; BE-178 a transition is evidenced with trigger and actor | CMP-DOC-09 |
| SRS-REQ-172 ‡ No error path releases or holds a seat wrongly | BE-024; BE-053; DB-083 the CHECK constraint holds irrespective of code path | CMP-DOC-09, CMP-DOC-11 |

## 2.3 Outcome 2 — Realised, No Statement Identifiable

### FRD-FR-083 ‡ — exclude from bookable results any ride with fewer available seats than requested

Evidence. ADR-03 (CMP-DOC-07 §4.3) decides two-phase matching, and its decision text

reads: *"a coarse filter … narrowing candidates by geographic proximity, direction, date

and time window, and available seats." The seat criterion appears only there.*

The numbered statements that carry ADR-03 forward — ARCH-052 (spatially indexed

representation supporting the coarse filter), DB-053 and DB-194 (the spatial index

serves the coarse filter only) — **all specify the spatial dimension and none specifies the

seat-count criterion**. No statement in CMP-DOC-09, CMP-DOC-10 or CMP-DOC-11 states that a

ride with insufficient seats is excluded from results.

Assessment. The behaviour is decided and unspecified. A decision record's prose is not

a specification, and implementation follows statements.

Action: register a gap against CMP-DOC-07 or CMP-DOC-09 — the coarse filter's

non-spatial criteria are not specified in any statement.

### SRS-REQ-128 ‡ — attribute every audit record to the actor and element responsible

Evidence. BE-107 specifies the evidential record's content: *"actor, action, subject,

time, outcome and reason."* CMP-DOC-11 §9.1 gives the same column set: internal key;

actor, action, subject; outcome, reason; occurred instant; previous hash, record hash.

Neither carries the originating element. A search across CMP-DOC-09, CMP-DOC-11 and

CMP-DOC-13 for any statement recording which element — client, platform service,

administrative surface, integration — originated an evidenced action returns nothing.

Assessment. The actor half is realised. The element half is not, and SRS-REQ-127

makes the element explicit as something the audit must be indifferent to producing —

which is a different property from recording it.

Action: register a gap. Either the evidential record gains an originating-element

attribute, or SRS-REQ-128 is amended to require only actor attribution. **This annex does

not choose**; the choice is CMP-DOC-06's and CMP-DOC-09's, under change control.

## 2.4 Outcome 3 — Not Realised

### NFR-138 ‡ — record each user's agreement to the rules of participation, with the version agreed

Evidence. Searched across CMP-DOC-06 … CMP-DOC-19 for agreement, consent,

accepted, terms and rules of participation:

Table 11 — NFR-138 ‡ — record each user's agreement to the rules of participation, with the version agreed

| Where | What exists |
| --- | --- |
| CMP-DOC-02 | BRD-CMP-008 — "obtain and record users' agreement to the rules of participation" |
| CMP-DOC-04 | FRD-FR-194 realises viewing the rules (UC-083); nothing on recording agreement |
| CMP-DOC-06 | SRS-REQ-179 — policy-bearing text held as versioned configuration |
| CMP-DOC-11 | No table. The user domain holds credentials, verifications, emergency contacts, preferences — no agreements |
| CMP-DOC-10 | No operation |
| CMP-DOC-12 | No screen |
| CMP-DOC-09, CMP-DOC-13, CMP-DOC-17 | Nothing |

SRS-REQ-179 versions the text. Nothing records that a user agreed to a version of it.

Assessment. An integrity-critical requirement with a compliance character, required by

BRD-CMP-008, has no realisation anywhere in the chain. It is not withheld — it appears

in none of the four withheld registers — and it is not one of the 29 functional gaps. It

was simply not carried forward.

Action: register a gap against CMP-DOC-04 (no functional requirement), CMP-DOC-10 (no

operation) and CMP-DOC-11 (no table). This is the review's material finding.

## 2.5 Outcome 4 — Superseded

### FRD-FR-243 ‡ — resolve any disagreement between client-held and platform-held state in favour of platform-held state, and correct the client

Evidence. The requirement presupposes that the client holds state which may disagree

with the platform's. The architecture adopted after CMP-DOC-04 removes that premise:

Table 12 — FRD-FR-243 ‡ — resolve any disagreement between client-held and platform-held state in favour of platform-held state, and correct the client

| Statement | Effect |
| --- | --- |
| ARCH-016 | The client holds no business rule and computes no authoritative value |
| MOB-052 | The gateway marks every value it returns as authoritative |
| MOB-060 | A value read from the cache is marked Cached with its retrieval time |
| MOB-061 | The cache is never the source of a value on which a commitment depends |
| ARCH-024, MOB-067 | The outbox holds no value the platform treats as authoritative |
| UX-044 | A value beyond its staleness bound is presented as stale, never as current |

Under the provenance model the client never holds a competing authoritative value, so

there is no disagreement to resolve and nothing to correct. The requirement's intent — the

platform wins — is satisfied structurally rather than procedurally.

Action: record the supersession in CMP-DOC-04 against FRD-FR-243, naming ARCH-016

and the provenance model. Do not delete the requirement (TR-048).

# 3. Consequences

## 3.1 Corrections Required to CMP-DOC-20

Table 13 — 3.1 Corrections Required to CMP-DOC-20

| Location | Reported | Should read |
| --- | --- | --- |
| §5.2, §1.4, §19.1 | 208 uncited | 177 |
| §5.2, §6, §19.1 | 37 integrity-critical uncited | 31 |
| §5.2 CMP-DOC-02 row | 64 uncited, 6 ‡ | 33 uncited, 0 ‡ |
| §5.1, TRDR-02, TRDR-05 | Citation measured by identifier | Must also read CMP-DOC-04's abbreviated column |
| §6.3 | Four outcomes | Five — outcome 0 added |
| §14.1 | Five limits of the measurement | Six — abbreviated notation added |

`TR-034` stands. 177 requirements still carry no downstream citation and 31

integrity-critical ones remain unresolved by citation; the correction changes the size of

the finding, not the finding.

## 3.2 Gaps to Register

Table 14 — 3.2 Gaps to Register

| Gap | Subject | Against |
| --- | --- | --- |
| GAP-018 | No user agreement to the rules of participation is recorded anywhere — NFR-138, BRD-CMP-008 | CMP-DOC-04, CMP-DOC-10, CMP-DOC-11 |
| GAP-019 | The originating element is absent from the evidential record — SRS-REQ-128 | CMP-DOC-06, CMP-DOC-09, CMP-DOC-11 |
| GAP-020 | The coarse filter's non-spatial criteria are specified in no statement — FRD-FR-083 | CMP-DOC-07, CMP-DOC-09 |

All three are registered. GAP-018, GAP-019 and GAP-020 were added to

Master_Traceability_Matrix.md on issue of this annex, taking the gap register to 20.

Registering a gap records that something is unknown; it decides nothing, and the chain's

practice throughout has been that the document which finds a gap registers it.

## 3.3 Citations to Add

**FACT, measured. 72 citations, across 55 distinct realising statements in 11 documents,

closing 27 requirements.** Each belongs in the realising statement's own document

(TR-051), added under change control (§29).

Table 15 — 3.3 Citations to Add

| Document | Statements to amend | Requirements they close |
| --- | --- | --- |
| CMP-DOC-05 NFR | 1 | 1 |
| CMP-DOC-06 SRS | 1 | 1 |
| CMP-DOC-07 SAD | 9 | 6 |
| CMP-DOC-08 MOBILE | 3 | 3 |
| CMP-DOC-09 BACKEND | 23 | 12 |
| CMP-DOC-10 API | 9 | 6 |
| CMP-DOC-11 DATABASE | 8 | 8 |
| CMP-DOC-12 UIUX | 6 | 6 |
| CMP-DOC-13 SECURITY | 7 | 4 |
| CMP-DOC-14 PAYMENT | 3 | 2 |
| CMP-DOC-17 ADMIN | 2 | 2 |
| Total | 72 | 27 |

CMP-DOC-09 carries a third of the work, which is consistent with TR-034: the backend

document states most of the platform's absolute behaviour and anchored almost all of it to

BAD-RULE-nnn rather than to the requirements in between.

## 3.4 The Remaining 171

TR-050 requires the same review of the 171 uncited non-integrity-critical requirements,

at lower priority. 31 of the 33 remaining uncited `BRD-REQ` should be re-measured first

against CMP-DOC-04's column, which will reduce the 171 further before any hand review

begins.

# 4. Actions Awaiting Direction

Table 16 — 4. Actions Awaiting Direction

| # | Action | Owner | Blocks |
| --- | --- | --- | --- |
| ~~A-1~~ | ~~Correct CMP-DOC-20 and add outcome 0 — reissue at v0.2~~ — done on issue | Documentation Manager | — |
| ~~A-2~~ | ~~Register GAP-018~~ — done on issue | Documentation Manager | — |
| ~~A-3~~ | ~~Register GAP-019 and GAP-020~~ — done on issue | Documentation Manager | — |
| A-4 | Add the 73 citations across 12 documents | Each document's author | Baselining CMP-DOC-02, 04, 05, 06 (TR-038, §16.7) |
| A-5 | Record the supersession of FRD-FR-243 in CMP-DOC-04 | Product Analyst | Baselining CMP-DOC-04 |
| A-6 | Decide whether SRS-REQ-128 gains a realisation or is amended | Solution Architect | GAP-019 |
| A-7 | Re-run the review over the 171 | Documentation Manager | Baselining, at lower priority |

Three of the seven are done — A-1, A-2 and A-3, which are the Documentation Manager's own records and decide nothing. A-4 to A-7 have not been performed, because each changes a document this annex does not own: TRDR-06 reserves adding a citation to the author of the realising statement, and A-6 is a design decision.

# 5. Statistics

Table 17 — 5. Statistics

| Measure | Value |
| --- | --- |
| Requirements reviewed | 37 |
| Realisers named | 72, across 55 distinct statements |
| Realisers resolved to their source text and verified | 72 of 72 |
| Non-existent realisers named | 0 |
| Outcome 0 — already cited | 6 |
| Outcome 1 — realised, cited elsewhere | 27 |
| Outcome 2 — realised, no statement | 2 |
| Outcome 3 — not realised | 1 |
| Outcome 4 — superseded | 1 |
| Requirements closed by assertion | 0 |
| Traceability links created | 0 |
| Gaps registered | 3 — GAP-018, GAP-019, GAP-020 |
| Corrections required to CMP-DOC-20 | 6 |
| Actions: done / awaiting direction | 3 / 4 |

End of CMP-DOC-20A, version 0.1 (Draft).